AUTOMOTIVE TEST ENGINEERING PLATFORM

Volume I

Core Platform Engineering Workbook

Architecture, implementation record, verification strategy, and engineering evidence

| Document version | 1.0.0 |
| --- | --- |
| Baseline date | 12 August 2026 |
| Status | Living document - Volume I baseline implemented |
| Language | English |

A living technical record for architecture, software engineering, testing, operations, and portfolio evidence.

# Contents

This contents list follows the workbook's maintained section structure. Word's Navigation Pane can also be used because all sections use semantic heading styles.

- Document Purpose

- Document Control

- How to Use This Workbook

- 1. Executive Summary

- 2. Scope and Boundaries

- 3. System Context and Architecture

- 4. Architecture Decision Record

- 5. Technology Stack and Rationale

- 6. Repository and Implementation Guide

- 7. Software Engineering Practices Applied

- 8. Requirements and Traceability

- 9. Verification Record — Increments 1 through 3

- 10. Test Strategy

- 11. Detailed Test Catalogue

- 12. Suggested CI/CD Quality Pipeline

- 13. Security Threat Review

- 14. Risk and Technical Debt Register

- 15. Roadmap and Increment Plan

- 16. Engineering Review Worksheets

- 17. Operational Runbook Starter

- 18. Glossary

- 19. Evidence Index

- 20. Workbook Maintenance Checklist

# Document Purpose

This workbook records how Volume I of ATEP was conceived, designed, implemented, and verified. It is intended to serve simultaneously as an engineering specification, onboarding guide, verification catalogue, decision log, and portfolio evidence pack. It should be updated whenever an architectural decision, requirement, implementation, test, risk, or operational procedure changes.

The document distinguishes three types of statements:

- Implemented: present in the repository and validated to the extent recorded in the verification section.

- Planned: accepted as part of the Volume I roadmap but not yet implemented.

- Target: a measurable production objective that requires a deployed environment and operational evidence.

# Document Control

| Field | Value |
| --- | --- |
| Owner | ATEP Core Platform Engineering |
| Review audience | Software architects, backend engineers, QA engineers, DevOps engineers, and technical recruiters |
| Review cadence | At the end of every development increment |
| Source of truth | Repository code, migrations, automated tests, and this workbook |
| Classification | Portfolio / Engineering documentation |

## Revision History

| Version | Date | Change | Verification status |
| --- | --- | --- | --- |
| 0.1.0 | 13 July 2026 | Initial Volume I workbook covering Increment 1 | Unit tests, lint, typing, migration and OpenAPI checks recorded |
| 0.2.0 | 14 July 2026 | Added user administration, role assignment, global errors, immutable audit, and atomic user-created event | 16 tests, lint, strict typing, migration DDL and OpenAPI checks recorded |
| 0.2.1 | 15 July 2026 | Executed the Docker topology, removed the migration/worker startup race, fixed async user serialization, and validated bootstrap email configuration | 17 tests, lint, strict typing, container health, and end-to-end administration evidence recorded |
| 0.3.0 | 15 July 2026 | Added a disposable integration topology, black-box PostgreSQL/RabbitMQ/API verification, ephemeral credentials, automatic cleanup, and CI workflow | 17 fast tests and one clean-stack integration scenario passed locally; Ruff and strict typing passed |
| 0.4.0 | 15 July 2026 | Added opaque refresh tokens, atomic rotation, reuse-family revocation, session logout, global logout, security audit evidence, and migration 0003 | 19 fast tests and one expanded clean-stack integration scenario passed; migration DDL, Ruff, and strict typing passed |
| 0.5.0 | 15 July 2026 | Added role and permission catalogue APIs, protected-role invariants, auditable permission management, and API-only RBAC integration | 28 fast tests and one expanded disposable Docker integration scenario passed; Ruff and strict typing passed |
| 0.6.0 | 15 July 2026 | Added permission-separated audit search, record inspection, bounded CSV export, query indexes, export evidence, and the retention-policy baseline | 32 fast tests and one expanded disposable Docker integration scenario passed; migration DDL, Ruff, and strict typing passed |
| 0.7.0 | 15 July 2026 | Added atomic Redis-backed authentication/account and versioned-API rate limiting, hashed limiter identities, stable retry metadata, and fail-closed dependency behavior | 35 fast tests and one expanded disposable Docker integration scenario passed; Ruff and strict typing passed |
| 0.8.0 | 15 July 2026 | Added the persistent ATEP module registry, versioned capability catalogue, independent RBAC permissions, migration 0005, audit evidence, and transactional module events | 41 fast tests and one expanded disposable Docker integration scenario passed; Ruff and strict typing passed |
| 0.9.0 | 15 July 2026 | Added one-time module workload credentials, authenticated heartbeats, bounded availability leases, automatic expiry reconciliation, migration 0006, system audit evidence, and availability events | 44 fast tests and one expanded disposable Docker integration scenario passed; Ruff and strict typing passed |
| 0.10.0 | 4 August 2026 | Defined ATEP and CarSystemUI as one coordinated platform; added the vehicle catalogue, gateway workload authorization, idempotent telemetry ingestion, migration 0007, and automotive integration requirements | 50 fast tests and one expanded disposable Docker integration scenario passed; Ruff and strict typing passed |
| 0.11.0 | 4 August 2026 | Connected the CarSystemUI showcase to the ATEP telemetry contract with changed-property mapping, a persistent store-before-send queue, stable retry identifiers, bounded rejection storage, configuration-safe disablement, and gateway status UI | Android debug APK assembled and five gateway unit tests passed; live Android-to-ATEP execution remains the manual CT-SHOW-006 evidence step |
| 0.12.0 | 4 August 2026 | Introduced VehiclePropertySource, retained the deterministic simulator, and added a read-only AAOS CarPropertyManager/VHAL compatibility source with explicit provenance, safe partial availability, unit conversion, and no silent simulation fallback | Android APK, lint, and nine unit tests passed; live VHAL execution remains the manual CT-SHOW-007 evidence step |
| 0.13.0 | 4 August 2026 | Added one unique connectivity-constrained WorkManager retry job per vehicle, 30-second exponential backoff, an eight-attempt bound, disabled-mode suppression, queue reconciliation, and process-death scenario CT-SHOW-008 | Four retry-policy tests were added; final dependency download, Android execution, and live process-death evidence remain pending |
| 0.14.0 | 4 August 2026 | Added persistent rejected-event inspection, unchanged-identity retry, selective discard, observable background-attempt exhaustion, explicit recovery, and operator scenario CT-SHOW-009 | Android dependency resolution, debug APK assembly, 18 tests, and lint completed; live operator evidence remains pending |
| 0.15.0 | 4 August 2026 | Added idempotent vehicle-command requests, capability-targeted claim, hash-only lease tokens, terminal acknowledgements, safe Android property execution, and scenario CT-SHOW-010 | 55 Python tests and 24 Android tests passed; APK and lint completed; live emulator-to-ATEP command evidence remains pending |
| 0.16.0 | 4 August 2026 | Executed CT-SHOW-010 against a live Android Automotive emulator and disposable ATEP stack, including safe mutation, validation and safety rejection, capability denial, lease recovery, telemetry, audit, outbox, and explicit AAOS read-only behavior | All ten scenario steps passed; seven commands reached terminal state (four succeeded and three rejected), the recovery command completed on attempt two, and 25 telemetry observations were retained |
| 0.17.0 | 4 August 2026 | Added persistent vehicle-scoped test runs, idempotent creation, row-locked optimistic transitions, audit/outbox evidence, Redis Pub/Sub, authenticated WebSocket snapshots and updates, and a reconnecting CarSystemUI live-status card | 60 Python tests and 27 Android tests passed; Ruff, strict mypy, Android lint and debug APK passed; the disposable PostgreSQL/Redis/RabbitMQ/WebSocket scenario passed |
| 0.18.0 | 5 August 2026 | Added immutable environment profiles for electric, hybrid, and autonomous test contexts, independent read/manage RBAC, bounded configuration, auditable lifecycle events, migration 0010, and versioned TestRun snapshots | 64 Python tests passed; Ruff and strict mypy passed; the monitored suite peaked at 163.9 MiB Python working memory with no Gradle, Docker, emulator, or LibreOffice workload |
| 0.19.0 | 5 August 2026 | Added persistent scheduled test jobs, independent read/manage RBAC, idempotent creation, optimistic cancellation, bounded multi-instance-safe due selection, atomic TestRun dispatch, migration 0011, audit, and outbox evidence | 69 fast Python tests, Ruff, and strict mypy passed locally; the monitored suite completed in 1.77 seconds with 2.72 CPU-seconds and 169.6 MiB peak Python memory; disposable Docker integration is delegated to CI |
| 0.20.0 | 5 August 2026 | Added immutable TestRun artifacts, a replaceable object-store protocol, atomic filesystem promotion, bounded multipart upload, SHA-256 integrity, independent read/write RBAC, protected download, migration 0012, audit, and outbox evidence | 74 fast Python tests, Ruff, and strict mypy passed locally; the monitored suite completed in 1.79 seconds with 2.91 CPU-seconds and 171.1 MiB peak Python memory; disposable upload/download integration is delegated to CI |
| 0.21.0 | 5 August 2026 | Added bounded Prometheus HTTP metrics, OpenTelemetry server spans, W3C trace propagation, correlated log/response identifiers, configurable parent-based sampling and OTLP/HTTP export, an optional pinned Collector/Prometheus/Grafana topology, and a provisioned overview dashboard | 80 fast Python tests, Ruff, strict mypy, focused propagation/cardinality tests, and Compose validation passed locally; the monitored suite completed in 1.96 seconds with 2.98 CPU-seconds and 178.0 MiB peak Python memory; Docker scrape evidence is delegated to CI |
| 0.22.0 | 5 August 2026 | Added permission-protected aggregate module health, bounded registry metrics, API availability/latency recording rules, multi-window error-budget alerts, module-state/lease alerts, runbook response procedures, and CI promtool validation | 86 fast Python tests, Ruff, strict mypy, focused health/metric/rule tests, Compose validation, and remote Prometheus rule validation |
| 0.23.0 | 5 August 2026 | Added internal outbox-worker metrics, aggregate outbox/scheduler backlog age, scheduler throughput/failure metrics, bounded WebSocket connection/message/live-publish metrics, six domain alerts, dashboard panels, controlled worker retry, and expanded Docker scrape evidence | 89 fast Python tests plus the expanded disposable integration scenario, Ruff, strict mypy, Compose validation, and promtool validation |
| 0.24.0 | 5 August 2026 | Added pinned Alertmanager routing, critical/warning grouping intervals, same-service inhibition, firing/resolved delivery, a loopback-only aggregate webhook receiver, bounded delivery metrics, configuration tests, amtool validation, and synthetic end-to-end CI delivery | 92 fast Python tests plus the expanded Docker and live alert-delivery scenarios, Ruff, strict mypy, Compose validation, promtool, and amtool |
| 0.25.0 | 5 August 2026 | Added bounded PostgreSQL/Redis/RabbitMQ readiness metrics, a replaceable artifact-store instrumentation decorator, operation latency/outcomes, transferred bytes, optional filesystem capacity, three runbook-linked alerts, and expanded Docker scrape evidence | 94 fast Python tests plus the expanded disposable integration scenario, Ruff, strict mypy, cardinality/privacy checks, and promtool validation |
| 0.26.0 | 5 August 2026 | Added hash-locked runtime/development dependencies, digest/SHA-pinned build inputs, weekly update automation, history/secret scanning, Python dependency and CodeQL analysis, CycloneDX SBOMs, and a high/critical image vulnerability gate | 97 fast Python tests, Ruff, strict mypy, and lock-policy tests passed locally; deterministic lock regeneration, dependency audit, image scan, and CodeQL are enforced by remote CI |
| 0.27.0 | 5 August 2026 | Migrated the runtime to official digest-pinned Python 3.14.6/Alpine 3.24 and governed three exact CPython scanner exceptions with owner, review date, expiry, and policy-as-code verification | 98 fast Python tests, Ruff, strict mypy, and four supply-chain policy tests; every other high/critical image finding remains blocking |
| 0.28.0 | 5 August 2026 | Added phased Kubernetes/Kustomize targets for foundation, migration, and workloads; a vendor-neutral external Secret contract; Restricted pod controls; default-deny networking; probes, storage, and resource bounds; and fail-closed image substitution | 103 fast Python tests, five Kubernetes policy tests, three successful local Kustomize renders, Ruff, strict mypy, and remote render enforcement |
| 0.29.0 | 11 August 2026 | Added an application-side SPIFFE/XFCC workload-identity boundary with exact module IDs, trusted direct-peer CIDRs, fail-closed ambiguity handling, capability preservation, and a controlled token migration path | 115 fast Python tests passed locally; Ruff and strict mypy passed; live proxy mTLS and certificate-lifecycle evidence remain pending |
| 0.30.0 | 11 August 2026 | Added a PostgreSQL custom-format backup and isolated restore drill, streamed SHA-256 evidence, Alembic/schema/table-count equality, secret-safe aggregate reporting, initial RPO/RTO targets, and CI retention policy | 123 fast Python tests passed locally; disposable Docker restore evidence is delegated to CI |
| 0.31.0 | 11 August 2026 | Added ordered development/staging/production promotion validation, strict source/digest inputs, fixed fail-closed GitHub environments, immutable Kubernetes renders, versioned evidence, concurrency guards, and a production approval contract | 127 fast Python tests, Ruff, strict mypy, and a real three-target Kustomize evidence render passed locally; real deployment, signature, and provenance evidence remain gated |
| 0.32.0 | 11 August 2026 | Added protected main-only GHCR publishing, non-replaceable commit tags, OCI source labels, signed SLSA provenance and CycloneDX SBOM attestations, aggregate release evidence, and exact provenance verification before promotion | 132 fast Python tests, Ruff, strict mypy, workflow YAML parsing, and focused provenance policy tests passed locally; first live package/attestation execution remains an explicit operator gate |
| 0.33.0 | 11 August 2026 | Added a native Kubernetes image-admission boundary for ATEP Deployments and Jobs with explicit namespace scope, fail-closed evaluation, exact GHCR repository, non-zero lowercase SHA-256 digests, init-container coverage, denial, and audit evidence | 133 fast Python tests, Ruff, strict mypy, and six focused Kubernetes policy tests; live Kubernetes type-checking and denial evidence remain pending |
| 0.34.0 | 11 August 2026 | Added an exact GitHub/Sigstore artifact-attestation admission contract with SLSA v1 provenance, repository/workflow/main-ref identity, namespace opt-in, official version-pinned chart procedure, and no image exemptions | 134 fast Python tests, Ruff, strict mypy, seven focused Kubernetes policy tests, and four Kustomize renders; live chart-digest approval and cluster admission evidence remain pending |
| 0.35.0 | 11 August 2026 | Split protected release approval from an input-free reusable builder, bound the builder to its exact main-branch workflow identity, and updated promotion plus Kubernetes admission to trust that signer | 135 fast Python tests, Ruff, strict mypy, workflow YAML parsing, cross-policy signer tests, structural/a11y workbook checks, and resource monitoring; hosted CI and first live release remain the completion gates |
| 0.36.0 | 11 August 2026 | Added a portable offline release archive with downloaded attestations, current trusted roots, exact-policy re-verification, SHA-256/size manifest, and a fail-closed evidence-preserving revocation runbook | 140 fast Python tests, Ruff, strict mypy, workflow-policy tests, structural/a11y workbook checks, and resource monitoring; live archive export, restore, and revocation exercises remain pending |
| 0.37.0 | 11 August 2026 | Added deterministic sealing, a content-addressed archive receipt, bounded traversal-safe restore, a fresh-job download/restore gate, and a vendor-neutral WORM provider contract | 144 fast Python tests, Ruff, strict mypy, workflow-policy tests, structural/a11y workbook checks, and resource monitoring; provider selection, immutable upload, and live scheduled restore remain pending |
| 0.38.0 | 11 August 2026 | Added a normalized immutable-provider export gate that re-restores the local seal and validates exact object identity, strong read-back integrity, locked retention, encryption, workload identity, audit evidence, and time ordering before emitting a non-replacing receipt | 153 fast Python tests, Ruff, strict mypy, structural/a11y workbook checks, and resource monitoring; provider adapter, provisioning, live upload, and scheduled restore remain pending |
| 0.39.0 | 11 August 2026 | Added the first concrete immutable provider adapter for AWS S3 Object Lock: version-history/delete-marker rejection, atomic conditional upload, full SHA-256, COMPLIANCE retention, exact SSE-KMS key, STS assumed-role identity, immutable version metadata, streamed read-back, and normalized receipts | 169 fast Python tests, Ruff, strict mypy, canonical Python 3.14 Linux locks, structural/a11y/visual workbook checks, and bounded resource monitoring; live AWS provisioning, upload, denial, and restore evidence remain pending |
| 0.40.0 | 11 August 2026 | Added a Terraform AWS archive foundation with a non-destroyable versioned Object Lock bucket, default/minimum COMPLIANCE retention, rotated SSE-KMS key, fixed-prefix bucket denials, exact separate OIDC writer/restore roles, and externally delivered validated CloudTrail | 175 fast Python tests, Terraform 1.15.8 validation, five mocked positive/negative plans, AWS provider 6.58.0 Linux/Windows lock, Ruff, strict mypy, structural/a11y/visual workbook checks, and resource monitoring; live account review, apply, IAM simulation, upload/denial/restore, and CloudTrail correlation remain pending |
| 0.41.0 | 12 August 2026 | Added an operator-only read-only AWS foundation auditor for exact account, S3 Object Lock/encryption/private ownership/deny policy, KMS state/rotation, separate OIDC IAM roles, and external CloudTrail delivery with bounded non-replacing evidence | 185 fast Python tests, ten focused positive/negative/read-only auditor scenarios, Ruff, strict mypy, structural/a11y/visual workbook checks, and resource monitoring; approved apply, effective IAM simulation, retained upload/denial/restore, and CloudTrail event correlation remain pending |
| 0.42.0 | 12 August 2026 | Initiated Volume II with one versioned digital-vehicle state aggregate covering operational mode, battery, powertrain, brakes, steering, and lighting; added safe defaults, cross-component invariants, independent RBAC, optimistic concurrency, audit, and outbox evidence | 193 fast Python tests, Ruff, strict mypy, API-contract coverage, migration backfill, structural/a11y/visual workbook checks, and disposable integration delegated to hosted CI |
| 0.43.0 | 12 August 2026 | Added a command-driven deterministic simulation clock and persisted parked -> ready -> driving -> parked transition engine with vehicle-scoped idempotency, optimistic versioning, replay metadata, audit, and outbox evidence | 199 fast Python tests, Ruff, strict mypy, API/state-machine/retry/conflict coverage, migration 0014, Alembic revision-length guard, structural/a11y/visual workbook checks, and disposable integration delegated to hosted CI |
| 0.44.0 | 12 August 2026 | Added deterministic accelerator, brake, and steering actuators plus seeded speed, battery SOC, and temperature sensors with noise, stuck, and offset modes | 201 fast Python tests, Ruff, strict mypy, contract/bounds/seed/fault/retry/evidence coverage, migration 0015, and hosted disposable integration |

# How to Use This Workbook

- Read the executive summary and system context before changing platform boundaries.

- Consult the requirements and architecture sections before implementation.

- Add or update an architecture decision whenever a choice has long-term consequences.

- Select tests from the verification catalogue and record evidence after execution.

- Update risks, technical debt, and lessons learned during increment reviews.

- Preserve the distinction between verified facts, planned work, and production targets.

# 1. Executive Summary

Volume I establishes the control-plane foundation for all later ATEP volumes. Its responsibility is not to simulate a vehicle directly. It provides the trusted platform capabilities through which vehicle models, ECUs, networks, diagnostics, test automation, AI services, and dashboards will authenticate, exchange events, persist configuration, and expose operational health.

Increment 1 implements a modular FastAPI service and an independently deployable outbox worker. PostgreSQL is the system of record, Redis is reserved for ephemeral and coordination workloads, and RabbitMQ is the asynchronous integration backbone. Identity uses short-lived JWT access tokens, Argon2 password hashing, and deny-by-default role-based access control. Domain events use a transactional outbox to avoid losing messages between database commits and broker publication.

The first Increment 2 slice adds the administrator workflow: create a user, retrieve or page through users, activate or deactivate an account, and assign or remove roles. Every operation is permission protected. User creation adds atep.identity.user.created.v1 to the outbox before the same commit, while security-relevant changes append an audit record that PostgreSQL protects from update and deletion. API and validation failures now use one correlation-aware error envelope.

The authentication hardening slice adds longer-lived opaque refresh tokens whose SHA-256 hashes are the only persisted representation. Every refresh rotates the secret in one database transaction. Reuse of an older token is treated as possible credential theft and revokes the complete token family. Session logout and user-wide logout revoke future renewal and append non-sensitive audit evidence.

The role-catalogue slice removes the need for database queries during normal RBAC administration. Administrators can list the permission catalogue; create, page, inspect, and update roles; grant or revoke permissions; and safely delete unused roles through versioned APIs. Canonical names and stable conflicts protect client behavior. The platform-admin role cannot be renamed, stripped of permissions, or deleted, and any assigned role must be detached before deletion. Every effective mutation appends correlated audit evidence.

The audit-query slice makes that evidence usable without weakening immutability. Investigators can search by actor, action, resource, outcome, correlation ID, and timezone-aware date range; inspect one record; or export a bounded CSV under a separate permission. Results are indexed and ordered newest first. Export creates its own non-sensitive audit record and neutralizes formula-like spreadsheet cells. The approved retention baseline keeps at least 365 days online and seven years in a future immutable archive, while the current implementation conservatively retains all records in PostgreSQL until archive automation is delivered.

The rate-limiting slice turns Redis from a readiness-only dependency into an active distributed protection control. Token requests consume independent atomic counters for the normalized-account and network-client fingerprints; other versioned APIs use a credential or network-client fingerprint. Redis keys contain only SHA-256-derived identifiers and expire with their fixed window. Successful requests expose limit, remaining, and reset metadata; excess traffic receives the global error envelope with HTTP 429 and Retry-After. Redis failures return a controlled HTTP 503 rather than silently bypassing the policy.

The first Increment 3 slice establishes an authoritative catalogue for the modules delivered by later ATEP volumes. Administrators can register, inspect, page, filter, and update modules, while separately declaring or removing semantic-versioned capabilities such as can.frames.publish. Canonical names and uniqueness constraints keep discovery deterministic. Independent modules:read and modules:manage permissions enforce least privilege, and every effective catalogue mutation appends correlated audit evidence and a versioned outbox event in the same transaction.

The operational-registry hardening slice separates human administration from workload identity. An administrator issues or rotates a high-entropy module credential whose raw value is returned once and whose SHA-256 digest is the only persisted form. The authenticated module reports active or degraded and renews a bounded 5-3,600-second lease through heartbeat. A background reconciler marks expired modules inactive, appends system audit evidence, and enqueues an availability event. Routine heartbeats deliberately create neither audit records nor events unless status or version changes, preventing high-volume evidence noise.

The initial production-identity slice lets an approved mTLS proxy forward one canonical SPIFFE ID for registered modules. ATEP trusts XFCC only from configured direct-peer networks, accepts only spiffe://<trust-domain>/atep/module/<module-name>, and applies the same capability authorization used by the shared-token path. A presented invalid or mismatched identity fails without token downgrade. The feature is disabled by default; proxy deployment, certificate issuance/rotation/revocation, direct-path denial, and live mTLS evidence remain explicit production-hardening work.

The first disaster-recovery slice turns backup from a policy statement into executable restore evidence. After the disposable integration scenario, CI quiesces application writers, creates and validates a portable PostgreSQL custom archive, hashes it in bounded chunks, restores it into a random database created from template0, and compares Alembic revision, ordered schema, and every public-table row count. The dump and temporary database are deleted; a versioned aggregate report retained for 14 days contains no credentials, table names, identifiers, or domain rows. Initial 24-hour RPO and four-hour RTO values remain engineering targets until provider-native encrypted backup, immutable retention, WAL/PITR, artifact coordination, and deployed exercises exist.

The initial release-promotion slice creates an ordered and reviewable boundary without pretending that a cluster is ready. A manually dispatched workflow accepts one full commit SHA already contained in main, one non-zero image manifest digest, and one highest target. Fixed jobs traverse development, staging, and production in order, require explicit environment enablement, serialize work per environment, and retain environment-specific foundation, admission, migration, workload, and JSON evidence. The builder substitutes only the reviewed image placeholder, rejects literal Secrets or unexpected repositories, and fingerprints every render. Production reviewer rules remain repository configuration; real deployment, source-to-image provenance, signatures, provider identity, smoke tests, and rollback evidence remain gated.

The signed-release slice closes the declared source-to-image gap before promotion. A protected main-only workflow publishes one GHCR tag named from the exact commit, refuses to replace an existing tag, records OCI source/revision labels, and uses the immutable registry manifest digest as the subject of both signed SLSA provenance and CycloneDX SBOM attestations. A non-sensitive schema 1.0.0 report binds the source, digest, image reference, and attestation URLs. Promotion now rejects any image whose provenance does not match this repository, the fixed release workflow, the supplied main commit/ref, and a GitHub-hosted signing runner. The workflow is implemented but not automatically dispatched; the first external package remains an explicit operator-controlled evidence exercise.

The initial automotive-integration slice connects the Volume I control plane to the separately deployed CarSystemUI Android Automotive project. ATEP and CarSystemUI are treated as one coordinated testing platform for electric, hybrid, and autonomous vehicles while preserving independent repositories and release histories. Administrators manage canonical vehicle records with JWT/RBAC. An unattended Vehicle Gateway authenticates with a hash-only module credential, declares vehicle.telemetry.publish, and sends timezone-aware observations only through the public API. Each client event ID is idempotent: an exact retry returns the original receipt, while reuse for different data returns a stable conflict. The observation and atep.vehicle.telemetry.received.v1 outbox event are committed atomically.

The Android-side integration now implements the first executable Vehicle Gateway in the CarSystemUI showcase. A mapper emits only changed simulated properties with client-generated identifiers and UTC timestamps. A SharedPreferences-backed store persists events before synchronous HTTP delivery, retains temporary failures for retry with the same identity, and moves permanent client rejection into a bounded local rejected-event set. The screen reports disabled, synchronized, pending, and rejected states without displaying credentials. The debug APK and five focused unit tests passed locally; a live emulator-to-ATEP execution is deliberately recorded as pending rather than inferred from separate component tests.

The next Android slice removes the gateway's dependency on a simulated origin. VehiclePropertySource now supplies the same immutable state from either a deterministic mutable simulator or a read-only AAOS source. The AAOS compatibility bridge uses runtime CarPropertyManager callbacks for speed, gear, ignition, battery energy/capacity, and charging-port state; converts speed from metres per second to kilometres per hour; and calculates state of charge from watt-hour values. The screen labels the evidence origin and removes local controls in AAOS mode. Unsupported or unauthorized properties are reported without silently substituting simulator data. Four source-focused tests raise the Android total to nine; a live AAOS/VHAL run remains explicitly pending.

The background-delivery slice replaces activity-dependent retry with WorkManager orchestration. Any pending queue reconciles to one uniquely named job per vehicle under ExistingWorkPolicy.KEEP. Network connectivity is mandatory; failure returns retry with a 30-second exponential backoff, and the policy stops after eight worker attempts while retaining the source events. Manual or successful delivery cancels redundant work, and disabled gateway configuration schedules nothing even if an older queue exists. Six policy tests and CT-SHOW-008 document success, retry, exhaustion, disabled mode, process termination, reconnection, and idempotent backend evidence. WorkManager 2.11.2 resolved successfully and the complete Android unit suite, debug APK assembly, and lint task executed on Windows; live process-death evidence remains pending.

The operator-evidence slice makes permanent rejection and retry exhaustion actionable. A persistent rejected-event view shows canonical property, value, unit, timestamp, original identifier, and a non-sensitive reason without exposing credentials. Retrying one record atomically restores that exact event to the pending queue; discarding removes only the selected rejected record. WorkManager attempt count and exhaustion are persisted and observed by the ViewModel, and exhausted work cannot schedule itself again until the operator explicitly resumes delivery. Five additional focused tests and CT-SHOW-009 cover inspection, unchanged identity, selective disposition, persistent exhaustion, and manual recovery. All 18 Android tests passed; live operator execution remains pending.

The command-delivery slice closes the first authorized control loop from ATEP to the Android simulator. An operator with vehicle_commands:write creates an idempotent set_property request for one vehicle and a module declaring vehicle.commands.consume. The gateway atomically claims the oldest available request under a bounded lease; the raw claim token is returned only to that claim and only its SHA-256 digest is stored. Success, validation rejection, and unsafe-state rejection become terminal acknowledgements and versioned outbox evidence. CarSystemUI polls while workload configuration is enabled, accepts a reviewed property allowlist, enforces value and vehicle-state invariants, and refuses to mutate an explicit read-only AAOS source. Six focused Android tests raise that suite to 24; 55 Python tests cover the backend contract. Live CT-SHOW-010 execution on the ATEP_AAOS_API35 emulator passed all ten steps: four commands succeeded, three were safely rejected, capability denial returned the stable error, and an abandoned lease recovered on attempt two without creating a duplicate logical command.

The live test-run slice adds an authoritative execution record around that control loop. An operator with test_runs:write creates a vehicle-scoped run whose external identifier is idempotent. The lifecycle accepts only queued-to-running-to-terminal transitions. Each mutation locks the row, checks the expected version, and commits status, immutable audit evidence, and a versioned outbox event together. After commit, Redis Pub/Sub projects the update to authenticated WebSocket subscribers; PostgreSQL and the outbox remain authoritative if that projection fails. CarSystemUI uses a separately injected development operator token, receives a snapshot, ignores non-increasing versions, reconnects with bounded exponential delay, and presents connection, suite, status, progress, summary, and version without displaying credentials.

The environment-profile slice makes test setup a named, controlled input instead of an informal collection of variables. A profile declares electric, hybrid, or autonomous vehicle context; simulator or AAOS property source; and a JSON-compatible configuration bounded to 16 KiB. Profiles are immutable after creation and move only from draft to active to archived under independent RBAC, optimistic version checks, audit, and outbox evidence. TestRun creation accepts only an active profile and copies its identifier, version, vehicle kind, property source, and configuration. Archiving the source profile therefore cannot alter the evidence required to reproduce an earlier run.

The initial design deliberately starts as a modular monolith rather than a collection of empty microservices. Clear package boundaries and versioned event contracts allow later extraction when scaling, ownership, availability, or release cadence provides a concrete reason. This reduces operational complexity while protecting the intended distributed architecture.

## Current Increment at a Glance

| Capability | Status | Evidence |
| --- | --- | --- |
| FastAPI control-plane API | Implemented | Versioned authentication and health routes load in OpenAPI |
| Authentication | Implemented | Short-lived JWT access tokens, opaque refresh rotation/revocation, generic failures, and Argon2 hashing |
| RBAC data model | Implemented | User, role, permission, and association tables |
| User administration | Implemented | Create, list, inspect, status, role assignment, and role removal routes |
| Role catalogue administration | Implemented | Permission listing; role create, page, inspect, update, grant, revoke, and safe delete routes |
| PostgreSQL persistence | Implemented | SQLAlchemy models and Alembic revisions 0001 through 0013 |
| Digital vehicle state | Implemented initial Volume II slice | One safe, versioned aggregate with component bounds, cross-component invariants, independent RBAC, atomic audit/outbox evidence, and idempotent exact retry |
| Module registry | Implemented | Persistent metadata, capability catalogue, hash-only workload credentials, heartbeat leases, and automatic reconciliation |
| Vehicle integration boundary | Implemented initial slice | Vehicle catalogue, lifecycle state, gateway capability authorization, idempotent telemetry, and outbox contract |
| Android Vehicle Gateway | Implemented initial slice | Changed-property mapping, persistent queue, stable retry identity, bounded rejection storage, HTTP transport, and status UI in the CarSystemUI showcase |
| Android vehicle property sources | Implemented initial AAOS slice | Replaceable simulator/AAOS source, provenance status, read-only AAOS UI, safe partial availability, and canonical conversions |
| Android background telemetry retry | Implemented and build verified | Unique per-vehicle WorkManager job, connected-network constraint, bounded exponential retry, lifecycle-independent queue flush, six policy tests, and manual process-death scenario |
| Android telemetry operator evidence | Implemented and build verified | Persistent rejected-event details, unchanged-identity retry, selective discard, attempt/exhaustion state, explicit recovery, five focused tests, and CT-SHOW-009 |
| Vehicle command delivery | Implemented initial REST slice | RBAC request, target capability, atomic claim, bounded lease, hash-only claim token, idempotent acknowledgement, safe Android executor, and CT-SHOW-010 |
| Test-run orchestration and live status | Implemented initial slice | Persistent lifecycle, independent RBAC, idempotency, optimistic locking, audit/outbox evidence, Redis Pub/Sub, authenticated WebSocket, and CarSystemUI live card |
| Environment profiles | Implemented initial slice | Immutable EV/hybrid/autonomous context, simulator/AAOS source, bounded configuration, lifecycle RBAC, audit/outbox, and TestRun snapshot |
| Test-job scheduler | Implemented initial slice | Persistent idempotent schedule, bounded queries, optimistic cancellation, SKIP LOCKED due selection, atomic TestRun dispatch, audit, and outbox |
| Test-artifact storage | Implemented initial slice | Immutable metadata, replaceable object-store interface, streaming filesystem adapter, SHA-256, bounded multipart upload, independent RBAC, audit, outbox, and protected download |
| Platform observability | Implemented initial slice | Route-template HTTP metrics, W3C trace context, trace/correlation response and log context, OTLP/HTTP export, optional Collector/Prometheus/Grafana stack, and versioned dashboard |
| Administrative audit | Implemented | Immutable evidence, indexed bounded search, individual inspection, audited CSV export, and retention baseline |
| API error contract | Implemented | Application, HTTP, validation, and unexpected-error handlers |
| Reliable event publication | Implemented | Transactional outbox, resilient RabbitMQ startup, and publisher worker |
| Redis integration | Implemented | Readiness plus atomic expiring authentication and versioned-API rate-limit counters |
| Structured logging | Implemented | JSON logs with request correlation context |
| Container environment | Implemented and locally executed | One-shot migration, API, worker, PostgreSQL, Redis, and RabbitMQ services verified with Docker Compose |
| Software supply-chain security | Implemented baseline | Hash locks, immutable build inputs, Gitleaks, pip-audit, CodeQL, CycloneDX SBOMs, Grype image gate, and Dependabot |
| Kubernetes deployment | Implemented initial hardening slice | Independently renderable foundation/admission/migration/workload targets, external Secret contract, Restricted controls, default deny, probes, resource bounds, and fail-closed digest placeholder |
| Kubernetes image admission | Implemented initial native-policy slice | Namespace-scoped fail-closed Deployment/Job and init-container repository/digest enforcement with denial and audit actions; live cluster evidence pending |
| Cryptographic image admission | Implemented configuration slice | GitHub/Sigstore Policy Controller values restrict SLSA v1 provenance to the exact ATEP image, repository, release workflow, and main ref with no exemptions; live installation pending |
| SPIFFE workload identity | Implemented initial application slice | Exact trusted-proxy XFCC identity, no downgrade, registry match, capability preservation, and token migration; live mTLS proxy evidence pending |
| PostgreSQL disaster recovery | Implemented initial CI slice | Custom logical backup, isolated restore, migration/schema/count equality, aggregate evidence, and cleanup; provider PITR pending |
| Release promotion | Implemented initial validation slice | Fixed ordered GitHub environments, main-ancestor source SHA, immutable digest, fail-closed enablement, secret-free rendered manifests, evidence retention, and production approval contract; no cluster apply |
| Signed image provenance | Implemented initial reusable-builder slice | Protected main-only approval, input-free exact-identity builder, immutable commit tag, signed SLSA and CycloneDX attestations, release report, and exact pre-promotion/admission verification; independently governed builder and first live publish pending |
| Release evidence lifecycle | Implemented portable archive slice | Exact-digest attestation bundle, current roots, offline verification, manifest-bound report/SBOM/bundle/root, and evidence-first revocation procedure; immutable provider export and live revocation exercise pending |
| Sealed evidence restore | Implemented transfer/restore slice | Deterministic non-replacing ZIP, content-addressed receipt, bounded safe extraction, fresh-job artifact download, restore verification, and WORM provider contract; real provider upload pending |
| Immutable provider export gate | Implemented provider-neutral validation slice | Exact bounded provider evidence, local full restore, key/version/checksum/size/retention/encryption/identity/audit/time validation, and normalized non-replacing receipt; live adapter evidence pending |
| AWS S3 Object Lock adapter | Implemented provider adapter slice | Pre-upload restore, expected account, assumed role, conditional COMPLIANCE write, exact KMS key, version metadata, full read-back, and normalized evidence; live AWS acceptance pending |
| AWS archive infrastructure | Implemented declarative foundation slice | Terraform defines S3 Object Lock, KMS, bucket policy, exact OIDC writer/restore roles, and externally governed CloudTrail delivery; CI cannot apply it and live AWS evidence remains pending |
| AWS archive foundation audit | Implemented read-only acceptance slice | Operator-only STS/S3/KMS/IAM/CloudTrail inspection fails closed and emits one bounded non-replacing report; no AWS credentials are available in CI and no live report is claimed |
| Automated verification | Implemented | 185 fast tests plus expanded disposable black-box, alert-delivery, restore-drill, sealed release-archive/export-gate/AWS-adapter/Terraform/auditor-policy, and workflow scenarios, five mocked Terraform plans, 27 Android tests, Ruff, strict mypy, Android lint/build, Kustomize rendering, and integration/security/release/promotion CI workflows |

# 2. Scope and Boundaries

## 2.1 In Scope for Volume I

- platform architecture and module boundaries;

- API conventions and service configuration;

- authentication, users, roles, and permissions;

- relational persistence and schema migration;

- caching and coordination infrastructure;

- message broker and event contracts;

- transactional event publication;

- structured logs and correlation identifiers;

- bounded Prometheus metrics, W3C trace propagation, configurable OTLP export, and versioned dashboards;

- liveness and readiness probes;

- local container orchestration;

- engineering quality gates and verification evidence.

## 2.2 Outside the Current Increment

- automated immutable audit archival, restore verification, legal-hold workflow, and disposition tooling;

- proxy-aware client attribution and production rate-limit tuning;

- production trace retention, authenticated telemetry transport, calibrated alert routing, and additional domain-specific metrics;

- live Kubernetes provider binding, ingress/TLS, immutable release digest, native and cryptographic admission evidence, validating workload-identity proxy, and rollout evidence;

- secret-manager integration, certificate lifecycle, direct-path denial, and live service-to-service mTLS evidence;

- vehicle, ECU, CAN, diagnostics, test execution, AI, and dashboard domain behavior.

These items remain within the broader ATEP roadmap, but they must not be represented as implemented until code and evidence exist.

## 2.3 Volume I Exit Criterion

Volume I is complete when ATEP can be deployed repeatably and support the first end-to-end BMS temperature / CAN message / DTC / automated test event flow without redesigning its security, persistence, configuration, observability, or event-delivery foundations.

# 3. System Context and Architecture

## 3.1 Context

External dashboards, test automation clients, and future ATEP modules call the Core API. The API owns synchronous control-plane operations and writes authoritative state to PostgreSQL. Redis provides low-latency ephemeral state. Business changes that require asynchronous integration create outbox records in the same database transaction. A dedicated worker publishes those records to a durable RabbitMQ topic exchange, where future modules can subscribe independently.

## 3.2 Logical Components

| Component | Responsibility | Primary dependency |
| --- | --- | --- |
| Core API | HTTP boundary, authentication, health, request context | FastAPI |
| Identity context | Users, credentials, roles, permissions, bootstrap administration | PostgreSQL |
| Registry context | ATEP module metadata, administrative status, and versioned capability declarations | PostgreSQL |
| Audit context | Append-only evidence for security-relevant administrative actions | PostgreSQL |
| Persistence layer | Async sessions, mappings, constraints, schema evolution | SQLAlchemy, asyncpg, Alembic |
| Event outbox | Atomic recording of integration events | PostgreSQL |
| Outbox worker | Ordered batch selection and durable broker publication | RabbitMQ, aio-pika |
| Ephemeral services | Atomic rate limits plus future cache, locks, and coordination | Redis |
| Observability foundation | Structured logs, W3C trace propagation, OTLP export, bounded metrics, and dashboards | structlog + OpenTelemetry + Prometheus + Grafana |
| Local platform | Repeatable service topology and dependency health | Docker Compose |

## 3.3 Request and Event Flow

- A client sends an HTTP request and may provide an X-Correlation-ID header.

- Middleware validates the identifier or generates a UUID, binds it to logging context, and returns it in the response.

- The Redis-backed dependency consumes the applicable expiring API and authentication counters before protected work executes.

- Authentication validates a bearer token and loads the active user.

- Authorization compares required permissions against the permissions granted through roles.

- An application operation changes PostgreSQL state, appends its audit evidence, and records any integration event in the outbox inside the same transaction.

- The outbox worker locks unpublished rows with SKIP LOCKED, publishes persistent messages to atep.events, and marks confirmed messages as published.

- Consumers use event_id for idempotency because delivery is at least once.

## 3.4 Bounded Context Rules

- A context owns its persistence models and application rules.

- Other contexts must not query or import those models directly.

- Cross-context integration uses application interfaces or versioned events.

- External APIs are versioned under /api/v1.

- Events use the routing-key convention atep.<context>.<entity>.<past-tense-action>.v1.

- Identifiers are UUIDs and timestamps are UTC ISO 8601 values.

- Authorization is deny-by-default; permissions use namespaced verbs such as users:read.

# 4. Architecture Decision Record

## ADR-001 — Start with a Modular Monolith

Decision. Implement the first control plane as one modular API plus independently deployable workers. Extract services only when justified by load, availability, ownership, security isolation, or release cadence.

Rationale. The platform currently has one development team and no measured scaling boundaries. Premature microservices would multiply deployments, networking, tracing, security, and data-consistency problems before delivering domain value.

Consequences. Package boundaries must be enforced carefully. Extraction remains possible, but shared-database shortcuts across contexts are prohibited.

## ADR-002 — PostgreSQL as the System of Record

Decision. Store authoritative identity, configuration, and outbox data in PostgreSQL. Use Redis only for ephemeral data.

Rationale. Relational constraints, transactional semantics, migration support, and operational maturity fit control-plane data and traceability requirements.

Consequences. Schema changes require migrations and compatibility review. Redis loss must not destroy authoritative business state.

## ADR-003 — Transactional Outbox for Integration Events

Decision. Persist business state and pending events in one database transaction, then publish asynchronously.

Rationale. Direct database-then-broker publication creates a failure window in which committed state has no corresponding event.

Consequences. Delivery is at least once, so consumers must be idempotent. Operational monitoring must detect old or repeatedly failing outbox rows.

## ADR-004 — Short-Lived JWT Access Tokens

Decision. Issue signed access tokens with subject, issuer, type, issued-at, and expiry claims. Hash passwords with Argon2.

Rationale. Short-lived tokens support stateless API authorization while limiting exposure. Argon2 is designed for password hashing and raises the cost of offline attacks.

Consequences. Refresh-token rotation and revocation are implemented in Increment 2. Signing secrets must still be injected and rotated outside source control.

## ADR-005 — Separate Liveness from Readiness

Decision. Liveness reports only whether the process responds. Readiness verifies PostgreSQL, Redis, and RabbitMQ with bounded timeouts.

Rationale. An orchestrator should restart a dead process but remove an otherwise healthy process from traffic when a critical dependency is unavailable.

Consequences. Dependency checks must remain fast and must not create excessive connection load.

## ADR-006 — Environment-Based Configuration

Decision. Load deploy-time configuration from environment variables with the ATEP_ prefix and validate it through typed settings.

Rationale. The same artifact can be promoted across environments while secrets remain outside the repository.

Consequences. Deployment pipelines must provide required secrets, especially a JWT secret of at least 32 characters.

## ADR-007 — Opaque Refresh Tokens with Strict Rotation

Decision. Return a high-entropy opaque refresh token once, persist only its SHA-256 hash, rotate it under a row lock, and revoke the complete token family when an already-used token is presented.

Rationale. Opaque tokens keep session state revocable without placing durable credentials in the database. Strict single-use rotation detects replay and limits an exposed token chain.

Consequences. Concurrent refresh attempts are intentionally treated as reuse; clients must serialize renewal. Logout prevents future renewal, but already-issued stateless access tokens remain valid until expiration. High-risk deployments may later add Redis-backed access-token deny-listing.

## ADR-008 — Immutable Audit Evidence with Permission-Separated Access

Decision. Keep audit records append-only, expose bounded search and individual inspection through audit:read, and protect bounded CSV export separately through audit:export. Every export appends its own audit evidence. No public update or delete endpoint exists.

Rationale. Investigators need usable evidence, but search convenience must not create a mutation path or grant bulk extraction implicitly. Stable ordering, indexed filters, bounded result sizes, and separate permissions reduce operational and disclosure risk.

Consequences. The current database retains all evidence indefinitely. Production hardening must implement verified immutable archival, legal holds, restore exercises, and controlled disposition before online records can be removed.

## ADR-009 — Redis Atomic Counters for Distributed Abuse Control

Decision. Enforce fixed-window limits through one Redis Lua operation that increments the counter, establishes expiry on first use, and returns the counter and remaining lifetime atomically. Authentication uses separate normalized-account and network-client fingerprints; other /api/v1 requests use a credential fingerprint when present or a network-client fingerprint otherwise. Only SHA-256-derived identifiers appear in Redis keys.

Rationale. Process-local counters diverge across replicas and disappear on restart. Atomic Redis state gives every API replica the same short-lived view without making Redis authoritative for business data. Separate authentication dimensions reduce both targeted password guessing and broad source-based spraying.

Consequences. Exceeded limits return HTTP 429 with stable retry metadata. Redis failure returns HTTP 503 so an outage cannot disable the security control silently. The current network identity is the direct peer address; production deployment behind trusted proxies must define and test a non-spoofable forwarding policy. Fixed-window burst behavior and thresholds require load evidence before production approval.

## ADR-010 — Persistent Module and Capability Catalogue

Decision. Store ATEP module registrations and their versioned capability declarations in PostgreSQL. Require canonical module and dot-separated capability names, semantic versions, independent read/manage permissions, bounded discovery queries, immutable audit evidence, and versioned transactional outbox events for effective mutations.

Rationale. Later volumes require a stable way to discover what a deployed module claims to provide without importing its persistence model or encoding deployment topology in clients. An authoritative catalogue makes capabilities queryable and eventable while preserving the existing control-plane security and transaction model.

Consequences. Consumers must treat capability versions as contracts and remain compatible during migration. Operational availability is hardened by ADR-011; instance-level registration and independent per-replica leases remain future scale work.

## ADR-011 — Authenticated Heartbeat Leases and Reconciliation

Decision. Separate administrator identity from module workload identity. An authorized administrator issues or rotates a high-entropy credential; the raw value is returned once and only its SHA-256 digest is persisted. An authenticated heartbeat may assert only active or degraded, optionally update semantic version, and renew a bounded lease. A periodic reconciler locks expired rows using FOR UPDATE SKIP LOCKED, marks them inactive, writes system audit evidence, and enqueues atep.platform.module.availability-changed.v1 in the same transaction.

Rationale. Human JWTs are inappropriate for unattended workloads, manual status declarations become stale, and emitting evidence for every heartbeat would create noise and unnecessary storage. Hash-only storage reduces disclosure impact, bounded leases turn silence into an observable state transition, and row locking permits safe concurrent reconciliation.

Consequences. Credential distribution must be protected because possession authorizes heartbeat. ADR-023 now defines the initial application-side mTLS identity boundary; proxy deployment and certificate-lifecycle evidence remain production work. Lease/reconciliation metrics and explicit multi-replica scheduling ownership are still required. Instance-level registration remains necessary when one logical module has independently routable replicas.

## ADR-012 — Separate Control-Plane and In-Vehicle Communication Boundaries

Decision. Treat ATEP and CarSystemUI as one product architecture with two deployment and repository boundaries. Human Android operations use versioned REST/HTTPS and JWT/RBAC. The unattended Vehicle Gateway uses module workload identity and must declare vehicle.telemetry.publish. CarSystemUI and the gateway never connect directly to PostgreSQL, Redis, or RabbitMQ. Vehicle-local property access remains CarPropertyManager to CarService to VHAL; the gateway maps selected observations into the ATEP contract.

Rationale. Android UI concerns, AOSP build cadence, and VHAL permissions differ fundamentally from control-plane persistence and orchestration. A stable public contract permits simulated, emulated, and physical vehicle sources without coupling Android code to backend infrastructure. It also creates a reusable testing boundary for electric, hybrid, and autonomous-vehicle scenarios.

Consequences. The shared module secret and injected development operator token must be protected on the Android side until migration completes. The initial SPIFFE/XFCC boundary is implemented, while proxy and certificate lifecycle remain production follow-ups. REST telemetry, command delivery, offline buffering, CarPropertyManager integration, and authenticated WebSocket test-run updates now establish the baseline. Durable command-acknowledgement buffering remains a subsequent slice.

## ADR-013 — Leased and Allowlisted Vehicle Commands

Decision. Model remote simulator control as an idempotent command addressed to one vehicle and one module declaring vehicle.commands.consume. Human creation uses vehicle_commands:write; workload claim and acknowledgement use the module credential. Claim selects and locks one available row, increments its attempt, grants a 10-300-second lease, returns a high-entropy token, and stores only its SHA-256 digest. Android executes only the set_property allowlist and acknowledges success or a stable rejection.

Rationale. A command must not be delivered to an unintended gateway, applied concurrently by multiple workers, or disappear when a process or network fails between execution and acknowledgement. A lease provides recovery, a claim token binds acknowledgement to the current delivery attempt, and idempotent property assignment makes replay after lease expiry predictable. The allowlist and state invariants prevent the generic JSON contract from becoming an unrestricted vehicle-control channel.

Consequences. The initial Android client polls every five seconds and has no separate durable acknowledgement queue; an interrupted acknowledgement therefore relies on lease expiry and safe replay. Explicit AAOS mode remains read-only. Future test-run orchestration may reference the existing optional test_run_id, add cancellation and priority, and publish live WebSocket status without changing the command ownership or security model.

## ADR-014 — PostgreSQL-Owned Scheduled Test Dispatch

Decision. Persist scheduled test jobs and treat PostgreSQL as the timing and ownership authority. Each scheduler replica selects a bounded oldest-first due batch with FOR UPDATE SKIP LOCKED. Dispatch creates the queued TestRun, links it to the job, changes the job state, and records audit/outbox evidence in one transaction. Pre-dispatch cancellation locks the row and requires an expected version.

Rationale. In-memory timers disappear on restart and can execute twice when the API scales horizontally. Durable state plus non-blocking row ownership permits safe recovery and concurrent replicas while retaining the existing transaction and evidence model.

Consequences. Polling introduces bounded dispatch latency configured from one to 300 seconds. Clock synchronization, scheduler lag metrics, concurrent multi-replica stress evidence, priority, recurrence, and misfire policies remain production-hardening work. The current lifecycle intentionally supports one-shot jobs only.

## ADR-015 — Separate Artifact Metadata from Binary Object Storage

Decision. Keep artifact identity, TestRun ownership, media metadata, size, and SHA-256 in PostgreSQL while storing binary content through an ArtifactObjectStore protocol. The development adapter streams to a temporary filesystem object and atomically promotes it under an internally generated key. The public API treats the client filename only as validated metadata and never discloses the object key.

Rationale. Database large objects would couple evidence volume to transactional storage, while direct filesystem or S3 access from clients would bypass RBAC and audit. A narrow adapter preserves the API and domain when the local implementation is replaced by S3/MinIO or managed cloud object storage.

Consequences. The metadata/audit/outbox transaction starts only after object creation succeeds and removes the new object on a detected database failure. A process crash inside that small boundary can leave an unreferenced object, so production requires orphan reconciliation. Multi-replica deployment also requires shared durable object storage, encryption, retention/lifecycle rules, malware scanning, quotas, and proxy-level request bounds; the local filesystem adapter is a development and disposable-integration implementation.

## ADR-016 — Correlated Signals with Bounded Metric Cardinality

Decision. Instrument HTTP centrally with OpenTelemetry server spans and a dedicated Prometheus registry. Accept valid W3C traceparent, return X-Trace-ID, and bind trace/span IDs alongside the existing correlation ID. Metric labels use only HTTP method, FastAPI route template, status, and bounded exception type. Tracing uses parent-based ratio sampling and exports through configurable OTLP/HTTP; the normal Compose topology does not start observability services.

Rationale. Logs alone do not quantify latency, traffic, saturation, or error rates, while raw paths and domain identifiers in metric labels create unbounded series and privacy risk. Standard propagation and export keep the backend replaceable and allow CarSystemUI, gateways, API, workers, and future simulators to share one trace model.

Consequences. /metrics and the local Grafana/Prometheus/Collector ports must be isolated as management-plane surfaces. The development Collector debug exporter is non-durable. Later increments added local Alertmanager and bounded dependency/storage metrics, but production still requires authenticated TLS, a trace backend, retention/access policy, accountable notification ownership/escalation, SLO calibration/evidence, capacity tests, and provider-specific saturation signals.

## ADR-017 — Reliability Policy as Code over an Authoritative Registry Aggregate

Decision. Keep authoritative module status in PostgreSQL and compute a constant-size health summary only for modules that have received workload credentials. Refresh bounded Prometheus status gauges from the reconciler and protected summary query. Version API availability/latency recording rules and multi-window burn-rate, latency, module-state, and lease-risk alerts in the repository; validate them with promtool in CI.

Rationale. A second health database would create consistency ambiguity, while raw module identifiers in Prometheus labels would create uncontrolled cardinality and disclosure risk. Multi-window burn rates detect both acute and persistent reliability loss with less noise than one instantaneous threshold. Policy-as-code makes review and rollback possible alongside application changes.

Consequences. The module ratio is a current snapshot rather than historical uptime. A later increment added local Alertmanager routing and disposable delivery tests, but production still requires accountable ownership, escalation, provider integration, threshold calibration, and retained SLO evidence. The initial 500 ms latency alert is an operational guardrail and does not replace the formal 250 ms workload target.

## ADR-018 — Process-Owned Domain Metrics with Aggregate-Only Backlog Signals

Decision. Keep scheduler and test-run WebSocket metrics in the API process registry. Give the independently deployed outbox worker a dedicated internal Prometheus registry and HTTP endpoint on port 9101. Measure outbox and due-job backlog through SQL count/minimum-time aggregates, expose only fixed outcome/message-kind labels, and retry a failed outbox batch after rollback without deleting or mutating unpublished evidence.

Rationale. Metrics must follow the process that owns the work. Exporting worker state through the API would couple independent lifecycles and hide worker failure. Individual event, job, run, vehicle, or user labels would leak operational identifiers and create unbounded cardinality. Aggregate count and oldest age directly reveal whether asynchronous work is making progress.

Consequences. Prometheus must scrape two internal targets. Worker metrics reset on process restart and are operational telemetry rather than authoritative evidence. Initial 60-second backlog thresholds require capacity/load calibration. RabbitMQ and Redis outages remain safe for PostgreSQL state, but production requires notification routing and explicit recovery exercises.

## ADR-019 — Local Aggregate-Only Alert Routing before External Providers

Decision. Route Prometheus alerts through pinned Alertmanager v0.33.1. Group by alert name, service, and severity; give critical alerts zero group wait; deliver firing and resolved states; and inhibit warnings while a critical alert for the same service is firing. Use only a loopback-published internal FastAPI webhook in development. Validate at most 50 alerts and reduce every notification to bounded severity/status counters without persisting its labels or annotations.

Rationale. Grouping, inhibition, and resolution are operational behaviors that must be tested before adding external channels. A local aggregate receiver proves end-to-end delivery without requiring email/chat credentials, contacting people, or retaining potentially sensitive alert context. Loopback host binding limits accidental exposure while Docker DNS supports internal delivery.

Consequences. The local receiver is not an incident-management system and its counters reset on restart. Production adapters require secret-manager integration, TLS/workload authentication, owned escalation schedules, provider retry/dead-letter monitoring, audited configuration, silence governance, and delivery exercises. Receiver payload bounds may intentionally reject oversized or malformed notification groups.

## ADR-020 — Instrument Dependencies and Storage at Existing Boundaries

Decision. Record readiness duration, bounded outcome, and current state for PostgreSQL, Redis, and RabbitMQ. Decorate the replaceable artifact-store protocol to record fixed operation/outcome labels, latency, bytes transferred, and optional adapter capacity. Do not expose connection URLs, object keys, filenames, exception messages, or domain identifiers. Capacity refresh failure remains diagnostic and cannot reverse a successful object operation.

Rationale. Readiness already performs the authoritative dependency probes, and the object-store protocol already owns evidence I/O. Instrumenting those boundaries avoids duplicate traffic and preserves the domain model. Fixed vocabularies make series count predictable, while a decorator allows filesystem, S3, MinIO, or managed adapters to share the same operational contract.

Consequences. Readiness traffic contributes to dependency history and must be rate-calibrated. The filesystem capacity gauge describes the backing volume visible to that adapter, not a production quota guarantee. Production still requires database-pool saturation, broker/provider internals, durable object-store quota/retention metrics, load calibration, and outage exercises.

## ADR-021 — Immutable Supply-Chain Inputs with Independent Evidence

Decision. Use Linux x86-64/Python 3.14 as the canonical lock platform because it matches the digest-pinned official Python 3.14.6/Alpine 3.24 runtime container; retain Python 3.12 as the tested minimum. Commit separate runtime and development dependency graphs, including build requirements, with SHA-256 hashes. Retain the canonical regenerated pair before enforcing byte-for-byte drift. Install the application without dependency re-resolution. Pin the runtime base image by manifest digest and every third-party workflow action by full commit SHA. Run history/secret, dependency, source, and image analysis in a dedicated least-privilege workflow; retain CycloneDX Python and image SBOMs; fail the image job for high or critical known vulnerabilities except for an exact, documented, owned, and time-bounded exception; and use Dependabot only to propose reviewed updates.

Rationale. Version ranges and mutable tags make two nominally identical builds capable of consuming different code. Immutable inputs reduce that ambiguity, while multiple scanners and machine-readable inventories provide complementary evidence at repository, package, source, and image boundaries. Separating security analysis from application integration keeps evidence and permissions explicit.

Consequences. Every dependency change must regenerate and review both locks. Digest and SHA pins trade automatic mutation for explicit update pull requests. Advisory databases may produce false positives or newly disclose findings in unchanged inputs, so exceptions require a documented owner, reachability assessment, compensating control, review date, and expiry. Release signing, provenance attestation, long-term SBOM retention, and managed build credentials remain production work.

## ADR-022 — Phase Kubernetes Migration before Singleton Workloads

Decision. Render foundation, cluster-scoped admission, migration, and workloads as separate Kustomize targets. Require an externally materialized atep-runtime-secrets object and the same reviewed image digest for the migration Job and application Deployments. Keep API and outbox worker at one replica with Recreate; the API owns scheduler and registry-reconciliation loops and must not overlap during rollout. Enforce the Restricted Pod Security profile, non-root execution, RuntimeDefault seccomp, read-only root filesystems, dropped capabilities, tokenless ServiceAccounts, bounded resources, explicit probes, a persistent artifact claim, and default-deny network policy.

Rationale. Kubernetes does not order unrelated resources merely because they appear in one manifest set. An explicit migration gate preserves schema/application ordering and evidence. Fail-closed image and Secret inputs prevent a demonstration manifest from silently becoming a weak production deployment. Singleton rollout preserves current ownership assumptions until leader election or separately deployed controllers exist.

Consequences. The initial rollout accepts brief API unavailability during replacement and cannot scale horizontally. A policy-capable CNI, external dependencies, approved secret provider, release overlay, ingress/TLS, shared object storage, and operator evidence are required. Database rollback remains a separately reviewed recovery action; it is never automated by workload rollback.

## ADR-023 — Accept SPIFFE Identity Only across a Trusted mTLS Proxy Boundary

Decision. Accept exactly one spiffe://<trust-domain>/atep/module/<module-name> identity from XFCC only when workload identity is enabled and the direct peer is in a configured trusted-proxy CIDR. Reject ambiguous, encoded, non-canonical, untrusted, disabled, or mismatched identity without falling back to a supplied module token. Continue registry capability authorization after identity matching. Keep the token path only when XFCC is absent.

Rationale. A certificate-validating proxy can terminate and standardize mTLS without coupling FastAPI to a specific service-mesh implementation. Exact namespace and peer validation limits header spoofing, while no-downgrade behavior prevents an attacker from hiding a bad certificate identity behind a valid shared secret.

Consequences. ATEP does not itself prove certificate validity: production must configure proxy certificate validation, XFCC replacement, direct-path denial, separate environment trust domains, certificate lifecycle, and live rotation/revocation evidence. The feature remains disabled in the common base until those controls exist.

## ADR-024 — Prove Database Backups through Isolated Restore

Decision. Treat archive creation as incomplete evidence. After application writers are quiesced in the disposable environment, create a PostgreSQL custom-format logical dump without ownership or ACLs, validate its catalogue, restore it into a random empty database created from template0, and require equality of Alembic revision, ordered schema fingerprint, and every public-table row count. Hash the archive in streaming chunks, then delete both archive and restore database. Retain only a versioned aggregate report.

Rationale. A successful pg_dump exit cannot prove that an archive is readable, complete for the application, or operationally restorable. An isolated restore exercises the recovery path. Aggregate hashes and totals provide reviewable evidence without uploading a dump that contains protected data.

Consequences. The CI drill proves logical portability in a disposable PostgreSQL environment, not production RPO/RTO. Production requires provider-native encryption, immutability, base backups and WAL/PITR, independent keys and ownership, coordinated artifact-object recovery, monitoring, and scheduled operator exercises. Cluster-global roles and tablespaces remain infrastructure/provider responsibilities because the portable application dump intentionally excludes ownership and privileges.

## ADR-025 â€” Separate Promotion Evidence from Provider Deployment

Decision. Introduce one manually dispatched, least-privilege workflow with fixed development, staging, and production jobs. Require one immutable image manifest digest and a full source SHA already contained in main; traverse lower environments before higher ones; require exact environment enablement; serialize each environment; and retain secret-free rendered manifests plus a versioned aggregate report. Do not grant deployment, package, or OIDC write permissions and do not apply Kubernetes resources in this slice.

Rationale. GitHub environment approvals and deployment records provide a useful review boundary, but an environment name alone does not prove that protection rules were configured. Separating deterministic manifest evidence from provider access allows the repository to fail closed while secret management, workload identity, provenance, smoke tests, and rollback controls are still incomplete.

Consequences. The workflow records a declared source/digest pair but does not prove that the image was built from that source. Repository owners must configure and review fixed environment protections outside YAML. A future deployment controller must verify signature and provenance, consume the retained hashes, use short-lived provider identity, execute migration and smoke gates, and preserve the same digest across all environments.

## ADR-026 — Sign Hosted Release Provenance and Verify It before Promotion

Decision. Publish only sha-<commit> images from a fixed, protected, main-only GitHub-hosted release path. Refuse tag replacement; derive the immutable manifest digest from Buildx metadata; create signed SLSA provenance and CycloneDX SBOM attestations for the same fully qualified subject; and retain an aggregate release record. Before development, verify the OCI digest against this repository, .github/workflows/reusable-release-builder.yml, the requested source commit, refs/heads/main, and a non-self-hosted signing runner.

Rationale. A digest alone proves content identity but not origin. GitHub artifact attestations use a short-lived OIDC identity and Sigstore signing material to bind the digest to protected workflow context. Exact signer, source, and runner constraints reduce acceptance of a valid but unauthorized attestation, while the immutable commit tag improves discovery without becoming the deployment identity.

Consequences. The hosted workflow remains part of the trusted computing base and is not yet a separately governed reusable builder. The first publish requires explicit environment and package configuration. Long-term retention, multi-architecture output, emergency revocation, live admission execution, and automotive cybersecurity evidence remain production work.

## ADR-027 — Enforce Reviewed Image Identity at Kubernetes Admission

Decision. Install a native Kubernetes ValidatingAdmissionPolicy and binding in a separate cluster-scoped admission target applied after the namespaced foundation. Select only namespaces explicitly labelled atep.dev/image-policy=enforced; fail closed on policy errors; and deny plus audit every ATEP Deployment or Job create/update whose application or init-container image does not use the exact approved GHCR repository and a non-zero lowercase SHA-256 manifest digest.

Rationale. Promotion-time verification can be bypassed if a privileged operator later applies a different workload manifest. Repeating the immutable repository/digest boundary at Kubernetes admission prevents mutable tags, foreign repositories, malformed digests, and the committed zero placeholder from reaching the ATEP namespace. Native CEL policy avoids a new webhook service and is stable from Kubernetes 1.30.

Consequences. The admission target requires cluster-level admissionregistration privileges and Kubernetes 1.30 or later. The native policy validates identity syntax and repository scope; it does not verify GitHub/Sigstore signatures. Exact attestation verification remains mandatory before promotion, and production still requires live type-checking/denial evidence plus a separately reviewed signature-aware admission control if cryptographic verification must occur inside the cluster.

## ADR-028 — Bind Cluster Admission to the Exact GitHub Release Workflow

Decision. Opt the atep namespace into the official GitHub/Sigstore Policy Controller and commit its trust-policy values. Require SLSA v1 provenance, the GitHub Actions OIDC issuer, the exact paulacristinaqa/automotive_test_engineering_platform repository, .github/workflows/reusable-release-builder.yml on refs/heads/main, and the exact ATEP GHCR image pattern. Permit no exempt image. Retain the native repository/digest admission policy as an independent gate.

Rationale. Digest admission proves content identity but not who built that content. The release workflow already publishes OCI-attached GitHub/Sigstore provenance with push-to-registry: true, so the official controller can cryptographically evaluate the same evidence inside Kubernetes. An exact certificate-subject regular expression is narrower than trusting every repository owned by the account and supports the current personal repository owner.

Consequences. Repository configuration alone does not deploy the controller. Operators must approve immutable OCI chart digests, install the reviewed Sigstore controller and GitHub trust policy, validate trust-root and policy status, and retain positive/negative admission evidence. Removing namespace opt-in, broadening the subject/image pattern, adding exemptions, or falling back to an unattested digest is a security-policy change requiring review. Kubernetes 1.30 remains the effective platform minimum because of the native policy.

## ADR-029 — Isolate Release Construction and Signing behind a Reusable Workflow

Decision. Keep environment approval and fail-closed enablement in the manual release.yml caller, then delegate construction, publication, SBOM generation, and both attestations to reusable-release-builder.yml. Expose no workflow inputs or caller secrets. Grant write permissions only on the dependent call and require the called job's exact job.workflow_ref on refs/heads/main before registry authentication.

Rationale. GitHub identifies the workflow containing actions/attest as the signer. Moving build and signing together behind a narrow reusable boundary therefore gives promotion and cluster admission one explicit builder identity while eliminating arbitrary caller-controlled image, ref, registry, command, and credential inputs. The approval job cannot publish and the builder cannot elevate the caller's token permissions.

Consequences. Promotion and Sigstore admission must trust the reusable workflow rather than its caller, and signer changes must update both gates atomically. Because caller and builder remain in the same repository and commit, this is not yet independently governed SLSA Build Level 3 isolation. A future builder repository must be protected separately and referenced by reviewed immutable SHA.

## ADR-030 — Preserve Portable Evidence before Exact-Digest Revocation

Decision. After online attestation creation, download the exact image digest's GitHub bundle and current trusted roots, verify the archived SLSA provenance against the same repository/signer/source/runner policy, and emit a schema 1.0.0 manifest that hashes and sizes the release report, CycloneDX SBOM, bundle, and roots. Treat the 90-day Actions artifact as a transfer package. Require a separate, dual-reviewed runbook to preserve evidence before deleting exact-digest attestations, package versions, or OCI referrers.

Rationale. GitHub lifecycle guidance recommends downloading attestations before deletion, and offline verification requires both the bundle and trusted roots. Binding all evidence files detects accidental substitution or truncation and enables later verification without relying on the Actions artifact. Separating archival from revocation prevents a destructive convenience workflow from erasing evidence or withdrawing the wrong digest.

Consequences. An archived signature remains historical cryptographic evidence and is not a current authorization decision; offline verifiers must consult current revocation state. GitHub's 90-day retention is not product-lifetime storage. Production still needs immutable provider retention, encryption and ownership controls, restore exercises, an external revocation catalogue, consumer notification, and live negative verification/admission evidence.

## ADR-031 — Seal One Deterministic Object and Prove Restore across a Fresh Job

Decision. Seal the manifest and its four evidence files into one deterministic, uncompressed ZIP with fixed entry order, timestamp, permissions, names, and bounded sizes. Emit a separate schema 1.0.0 receipt that binds source SHA, image digest, manifest SHA-256, archive SHA-256/size/count, creation time, and deterministic provider object key. Refuse replacement. After upload to the workflow artifact service, require a fresh read-only job to download, validate, and restore into an empty workspace. Define a vendor-neutral WORM provider contract without embedding cloud credentials or selecting a provider prematurely.

Rationale. A single deterministic object is easier to content-address, transfer, retain, and restore than five loose files. The separate receipt avoids a circular self-hash and lets an exporter compare a provider read-back with the local seal. A fresh job tests the real workflow transport boundary, while safe-basename, exact-entry, ZIP_STORED, size, hash, and empty-destination checks reduce traversal, zip-bomb, substitution, and partial-restore risks.

Consequences. GitHub artifact restoration proves packaging and transport only, not product-lifetime immutability. Production must select and configure locked WORM retention, object version identity, legal/event holds, independent keys/audit, non-deleting short-lived writer identity, strong checksum read-back, provider receipt retention, and scheduled clean-host restore. The deterministic key must never be overwritten even if a provider retains older versions.

## ADR-032 — Normalize Provider Evidence before Accepting an Immutable Export

Decision. Require each future provider adapter to translate its upload, retention-state, identity, audit, and read-back response into one exact non-sensitive JSON schema. Re-validate and fully restore the local seal, require the provider's exact deterministic key, immutable version, SHA-256 upload/read-back value, byte size, locked retention at or beyond an explicit minimum, approved encryption mode, bounded writer/audit identifiers, and chronological timestamps. Emit a separate normalized receipt that hashes both source evidence files and cannot replace an existing receipt.

Rationale. AWS, Azure, Google Cloud, and future providers expose different names and response shapes for equivalent controls. A narrow normalization boundary keeps provider credentials and raw response bodies out of retained evidence, gives policy and tests one stable contract, and prevents a nominal upload-success response from being confused with verified immutable retention and recoverability.

Consequences. The gate proves consistency of the evidence supplied by an adapter; it cannot independently prove that a provider API response is truthful or that account policy remains locked. Production still needs an approved adapter using short-lived identity, independently reviewed provisioning, real denial/audit/read-back evidence, retention monitoring, and scheduled clean-host restoration.

## ADR-033 — Implement the First Provider Adapter with S3 Object Lock Compliance Mode

Decision. Implement one AWS S3 adapter that validates and restores the local seal, requires an STS assumed-role session in the expected archive account, and uses one conditional PutObject with full-object SHA-256, If-None-Match: *, explicit COMPLIANCE retention, exact customer-managed KMS key, and S3 Bucket Key. Treat the returned VersionId as the immutable provider identity; verify metadata and fully stream that exact version back before emitting provider evidence and the normalized export receipt. Do not provision AWS resources or activate the adapter in release CI in this slice.

Rationale. S3 Object Lock protects versions rather than key names, so retention alone does not prevent another version under the deterministic key. The conditional write is the atomic non-replacement boundary. Explicit compliance retention prevents governance bypass, while exact account, temporary role, KMS, version, checksum, and read-back checks make provider assumptions executable rather than documentary.

Consequences. COMPLIANCE retention cannot be shortened, so live testing requires a disposable object and approved duration. The adapter's fake client proves request/response policy, not AWS account truth. Production needs a versioned Object Lock bucket, policy conditions, separate KMS administration, OIDC trust, CloudTrail data events, IAM simulation, denial tests, monitoring, cost/account ownership, catalogue registration, and a clean-host restore.

## ADR-034 — Define the AWS Archive Foundation without Granting CI a Deployment Path

Decision. Define the archive bucket, customer-managed KMS key, bucket policy, separate writer and restore roles, and CloudTrail as a Terraform root module. Enable Object Lock when creating a non-destroyable versioned bucket; enforce default and minimum COMPLIANCE retention, KMS encryption, Bucket Key, private ownership, fixed prefix, TLS, and exact short-lived GitHub OIDC subjects. Deliver validated multi-Region management and archive-object data events to an externally governed bucket/key. Accept the account-wide OIDC provider, KMS administrator roles, audit destination, and remote state as external inputs. Routine CI may format, initialize without a backend, validate, and execute mocked plans only; it receives no AWS credential or apply path.

Rationale. Provider-adapter correctness cannot compensate for a weak bucket, broad role, mutable audit trail, or accidental destructive IaC. Declaring the controls makes review and drift intent reproducible, while keeping state, audit storage, key administration, and provisioning authority outside the data-plane roles reduces circular trust. Mocked positive and negative plans verify structure without creating retained objects or billable infrastructure.

Consequences. A mock provider cannot prove AWS account ownership, provider API behavior, external audit policies, actual OIDC claims, environment protection, IAM effective permissions, cost, or recoverability. The explicit root delegation in the KMS policy preserves account recovery and IAM authorization, so organizational root/IAM governance remains a trusted control. Live use still requires a protected two-reviewer plan/apply, exact-claim capture, IAM simulation, CloudTrail delivery proof, disposable retained upload, denial matrix, and clean-host restore.

## ADR-035 — Separate Read-Only Foundation Conformance from Destructive Acceptance

Decision. Add an operator-invoked Python auditor that receives only explicit expected resource identities and uses read operations against STS, S3, KMS, IAM, and CloudTrail. Verify the observed account, versioning/Object Lock retention, exact default KMS encryption, private ownership, named bucket-policy denials, customer-key state and rotation, exact separate GitHub OIDC role trust/actions, and external validated CloudTrail delivery. Emit one schema-versioned non-replacing JSON report only after every check passes. Exclude caller session identity, full policies, credentials, tokens, and raw AWS responses. Do not make the auditor a credentialed routine CI job.

Rationale. Terraform mock plans prove declared intent but not deployed state. A read-only conformance phase closes part of that evidence gap without combining observation with provisioning or irreversible retained-object tests. Exact operator-supplied account/resource identity prevents discovery from silently selecting an unintended environment, while fail-closed output prevents a partial result from appearing successful.

Consequences. The auditor needs a separately governed read-only identity and its result is a point-in-time observation. Named bucket-policy statements and exact role actions intentionally reject undocumented customization. It cannot prove effective permissions, environment reviewer protection, retained-object semantics, write/delete/retention denials, CloudTrail event arrival, cost, or recoverability; those remain independent controlled acceptance exercises.

## ADR-036 — Establish a Versioned Digital-Vehicle State Aggregate before Physics Simulation

Decision. Give every vehicle exactly one complete state aggregate containing operational mode, battery, powertrain, brake, steering, and lighting components. Validate all components together, replace state using an expected version and row lock, treat an exact immediate retry as idempotent, and atomically emit audit plus atep.digital_vehicle.state.updated.v1 outbox evidence.

Rationale. A deterministic domain contract is required before physics engines, ECUs, CAN, diagnostics, or Android adapters can interoperate safely. Complete replacement keeps invariants visible and prevents partial component writes from creating contradictory vehicle snapshots.

Consequences. The current model is an authoritative snapshot rather than a time-stepped simulation. Clients must handle version conflicts. Future engines and gateways must translate through this public contract instead of accessing persistence directly.

## ADR-037 — Advance Simulation Time Only through Persisted Commands

Decision. Store simulation time as integer milliseconds in the vehicle aggregate and advance it only when a bounded transition command is accepted. Persist each command by vehicle and identifier, enforce the initial parked -> ready -> driving -> parked state machine, and commit the new state, replay metadata, audit record, and versioned outbox event atomically.

Rationale. Wall-clock loops introduce scheduling jitter, background resource use, and non-repeatable tests. A command-driven logical clock makes the same ordered inputs produce the same state versions and timestamps, while persisted command identity makes network retries safe.

Consequences. Time does not pass unless a client advances it. The first engine models discrete mode changes rather than continuous physics. Future sensor integration, seeded noise, and fault injection must derive from the logical clock and retain explicit scenario inputs.

## ADR-038 — Make Sensor Variance Seeded and Faults Explicit

Decision: Sensor variance is derived from a persisted integer seed and sensor name. Faults are explicit command configuration (stuck or offset) and affect readings without silently changing the authoritative physical state.

Rationale: Reproducible QA evidence requires identical state, command, and seed inputs to yield identical readings. Separating physical state from observed sensor values also supports diagnostic and plausibility tests in later volumes.

Consequences: Every accepted step persists actuator inputs, sensor configuration, readings, state version, and simulation time. The initial equations are intentionally simple and bounded; more realistic coupled behavior belongs to Increment II-4.

# 5. Technology Stack and Rationale

| Technology | Role | Why it was selected | Engineering consideration |
| --- | --- | --- | --- |
| Python 3.12+ | Implementation language | Strong test ecosystem, rapid API development, typing support, and broad automotive tooling integration | Strict typing and linting compensate for dynamic-language risks |
| FastAPI | HTTP API framework | Async support, dependency injection, validation, and automatic OpenAPI generation | Route contracts must remain backward compatible within an API version |
| Pydantic Settings | Configuration validation | Typed environment parsing and secret-aware fields | Required configuration fails early during startup |
| PostgreSQL 17 | System of record | ACID transactions, constraints, indexing, JSON support, and mature operations | Backups, retention, and migration discipline are mandatory |
| SQLAlchemy 2 | Persistence mapping | Typed declarative mappings and async session support | Domain behavior should not become coupled to query details |
| asyncpg | PostgreSQL driver | Native asynchronous PostgreSQL access | Connection-pool sizing must be tested under deployment load |
| Alembic | Schema migration | Reproducible upgrade/downgrade history | Destructive migrations require expand-and-contract planning |
| Redis 7.4 | Ephemeral data | Low-latency atomic counters and coordination primitives | Limiter state is disposable; outage behavior and capacity must be controlled |
| RabbitMQ 4 | Event broker | Durable routing, acknowledgements, topic exchanges, and operational visibility | At-least-once delivery requires idempotent consumers and dead-letter strategy |
| aio-pika | RabbitMQ client | Async API and robust connection support | Confirmed publication and reconnect behavior require integration tests |
| Boto3 | AWS provider adapter | Versioned S3 Object Lock, checksum, retention, KMS, and STS APIs through the standard short-lived credential chain | Hash-locked dependency; live use requires an independently reviewed AWS foundation and never accepts command-line access keys |
| Terraform 1.15 / AWS provider 6.58 | AWS archive infrastructure | Reviewable S3 Object Lock, KMS, IAM/OIDC, bucket-policy, and CloudTrail intent with native mocked plan tests | Exact provider lock covers Linux/Windows; state and apply authority remain external, and CI has no cloud credential or apply path |
| PyJWT | Token implementation | Standards-based JWT encode/decode support | Algorithms must be allow-listed; claims and secrets require rotation strategy |
| pwdlib / Argon2 | Credential hashing | Modern password-hashing defaults and safe verification API | Parameters should be benchmarked and rehashed as policy evolves |
| structlog | Structured logging | Machine-readable JSON and context binding | Sensitive values must never be logged |
| OpenTelemetry | Distributed tracing | Standard W3C context, sampling, resource identity, and replaceable OTLP export | Export must be authenticated, sampled, and failure-isolated in production |
| Prometheus client | Bounded service metrics | Standard counters, gauges, histograms, and scrape format | Labels must remain low-cardinality and free of domain identifiers |
| Grafana | Versioned operational views | Provisioned dashboards and PromQL visualization | Anonymous local access is forbidden in deployed environments |
| Docker / Compose | Local topology | Repeatable development services and dependency health ordering | Production hardening requires image scanning and orchestration policies |
| Kubernetes / Kustomize | Phased deployment baseline | Native declarative composition, renderable targets, runtime policy, and provider-neutral overlays | Real clusters require an approved digest, secret provider, CNI, ingress/TLS, storage class, and staged evidence |
| GitHub Environments | Ordered promotion boundary | Fixed development/staging/production records, approval gates, variables, retention, and per-environment concurrency | Protection settings live outside workflow YAML and must be independently reviewed |
| GitHub Artifact Attestations / Sigstore | Signed release and admission identity | SLSA provenance and CycloneDX predicates bind the GHCR digest to repository, workflow, source, and hosted runner context; the Policy Controller contract repeats exact provenance verification in-cluster | Workflow code remains trusted; live release/admission evidence, retention, revocation, and trusted-builder separation remain |
| pytest | Automated tests | Concise unit/integration testing and fixture ecosystem | Integration suites should use disposable infrastructure |
| Ruff | Static quality gate | Fast linting and consistent formatting | The rule set should evolve without disabling meaningful findings globally |
| mypy | Static type analysis | Detects interface and async/type errors before runtime | Strict mode is the baseline for application code |

# 6. Repository and Implementation Guide

## 6.1 Repository Structure

| Path | Purpose |
| --- | --- |
| src/atep/main.py | Application assembly, lifespan bootstrap, and correlation middleware |
| src/atep/core/ | Settings, security primitives, rate limiting, errors, and logging configuration |
| src/atep/db/ | SQLAlchemy base types, engine, session factory, and dependency |
| src/atep/identity/ | Identity models, schemas, authentication, RBAC dependencies, and bootstrap logic |
| src/atep/audit/ | Append-only administrative audit model and recording service |
| src/atep/events/ | Outbox model, enqueue helper, and RabbitMQ publisher worker |
| src/atep/registry/ | Persistent module registry, capability catalogue, schemas, services, and APIs |
| src/atep/vehicles/ | Vehicle catalogue, lifecycle state, gateway authorization, and idempotent telemetry ingestion |
| src/atep/api/health.py | Liveness and readiness endpoints |
| migrations/ | Alembic environment and revision history |
| tests/ | Automated unit tests |
| docs/ | Architecture, requirements, roadmap, and this workbook |
| compose.yaml | Local service topology |
| deploy/kubernetes/ | Phased Kubernetes manifests, external Secret contract, and rollout runbook |
| Dockerfile | Unprivileged runtime image for API and worker |
| pyproject.toml | Package metadata, dependencies, and tool configuration |

## 6.2 Configuration Contract

| Variable | Required | Default / example | Purpose |
| --- | --- | --- | --- |
| ATEP_ENVIRONMENT | No | development | Deployment environment label |
| ATEP_DATABASE_URL | No for local code; required operationally | PostgreSQL async URL | SQLAlchemy database connection |
| ATEP_REDIS_URL | No for local code; required operationally | redis://.../0 | Redis connection |
| ATEP_RABBITMQ_URL | No for local code; required operationally | amqp://.../ | Broker connection |
| ATEP_JWT_SECRET | Yes | No committed default | JWT signing secret, minimum 32 characters |
| ATEP_ACCESS_TOKEN_MINUTES | No | 30 | Access-token lifetime, constrained to 5-1440 minutes |
| ATEP_REFRESH_TOKEN_DAYS | No | 30 | Refresh-token lifetime, constrained to 1-365 days |
| ATEP_RATE_LIMIT_ENABLED | No | true | Enable distributed request protection; disabling requires an explicit environment decision |
| ATEP_AUTH_RATE_LIMIT_REQUESTS | No | 5 | Authentication attempts per normalized account in one window |
| ATEP_AUTH_RATE_LIMIT_IP_REQUESTS | No | 20 | Authentication attempts per direct network client in one window |
| ATEP_AUTH_RATE_LIMIT_WINDOW_SECONDS | No | 60 | Authentication counter lifetime |
| ATEP_API_RATE_LIMIT_REQUESTS | No | 300 | Requests per versioned-API credential or network client in one window |
| ATEP_API_RATE_LIMIT_WINDOW_SECONDS | No | 60 | Versioned-API counter lifetime |
| ATEP_WORKLOAD_IDENTITY_ENABLED | No | false | Enable SPIFFE identity received from an approved mTLS proxy |
| ATEP_WORKLOAD_IDENTITY_TRUST_DOMAIN | No | atep.local | Exact environment trust domain |
| ATEP_WORKLOAD_IDENTITY_TRUSTED_PROXY_CIDRS | No | Empty | Comma-separated direct-peer IPv4/IPv6 networks allowed to supply XFCC |
| ATEP_BOOTSTRAP_ADMIN_EMAIL | No | Empty | Explicit first-administrator email |
| ATEP_BOOTSTRAP_ADMIN_PASSWORD | No | Empty | Explicit first-administrator password |

Bootstrap variables must either both be absent or both be supplied. The bootstrap operation is idempotent for an existing email and does not expose default credentials.

## 6.3 Authentication Flow

- A client submits credentials to POST /api/v1/auth/token using the OAuth2 password form.

- Atomic Redis counters enforce the versioned-API limit plus independent normalized-account and direct-network-client authentication limits.

- The service normalizes the email with trim and case folding.

- Unknown emails still trigger a dummy Argon2 verification to reduce account-enumeration timing differences.

- The service rejects missing, inactive, or password-mismatched users using one generic response.

- A successful request receives an access token plus an opaque refresh token; only the refresh-token hash is stored.

- Protected endpoints decode the access token using an explicit algorithm allow-list, verify the issuer and token type, load the active user, and reject invalid principals.

- POST /auth/refresh locks the stored token, marks it used, creates its replacement, and commits the rotation atomically.

- Reuse of an older token revokes the active family; logout revokes one family and logout-all revokes every renewable session for the active user.

## 6.4 RBAC Model

Users receive roles through the user_roles association. Roles receive permissions through role_permissions. Effective permissions are the union of all permissions granted by all roles. The current permission catalogue is:

- users:read - inspect user information;

- users:write - create or modify users;

- roles:manage - manage role definitions and grants;

- audit:read - search and inspect immutable audit evidence;

- audit:export - export bounded audit evidence independently of search access;

- platform:admin - perform platform-level administration.

The require_permissions dependency computes missing permissions and returns HTTP 403 without revealing authorization internals. Future endpoints should declare the minimum permissions needed rather than checking role names.

## 6.5 Database Model

| Entity | Key fields | Important constraints |
| --- | --- | --- |
| User | UUID, email, display name, password hash, active flag | Unique and indexed email |
| Role | UUID, name, description | Unique role name |
| Permission | UUID, name, description | Unique permission name |
| UserRole | user ID, role ID | Composite primary key and cascade foreign keys |
| RolePermission | role ID, permission ID | Composite primary key and cascade foreign keys |
| OutboxEvent | UUID, type, aggregate, payload, correlation ID, publication state | Indexed event type; unpublished state represented by null published_at |
| AuditRecord | UUID, actor, action, resource, outcome, correlation ID, safe details | PostgreSQL trigger rejects update and delete operations |
| RefreshToken | UUID, user, family, SHA-256 hash, expiry, usage/revocation state, replacement | Unique token hash; indexed user and family; cascade on user deletion |

UUID primary keys avoid coordination between future services. Timestamp columns are timezone-aware and generated by the database. Association-table constraints prevent duplicate grants.

## 6.6 Transactional Outbox Behavior

The application adds an OutboxEvent to the same SQLAlchemy session as the domain change. Once committed, the worker selects up to 100 unpublished events ordered by creation time and locks them using FOR UPDATE SKIP LOCKED. This permits multiple workers without publishing the same locked row concurrently.

Each RabbitMQ message is persistent and includes the outbox UUID as message_id. The envelope contains event identity, type, occurrence time, aggregate type and ID, optional correlation ID, and payload. After broker confirmation, the worker records published_at and increments the attempt counter.

Important limitation: robust production behavior still requires a retry/backoff policy, maximum-attempt handling, a dead-letter or quarantine process, outbox-age metrics, and a reconciliation procedure.

## 6.7 API Surface

| Method and route | Purpose | Authentication |
| --- | --- | --- |
| POST /api/v1/auth/token | Authenticate and issue an access/refresh token pair | Public credential exchange |
| POST /api/v1/auth/refresh | Rotate a single-use refresh token and issue a replacement pair | Public possession check |
| POST /api/v1/auth/logout | Revoke the presented refresh-token family | Public possession check; idempotent |
| POST /api/v1/auth/logout-all | Revoke all renewable sessions for the active user | Bearer token |
| GET /api/v1/auth/me | Return the current user, roles, and permissions | Bearer token |
| POST /api/v1/users | Create an active user and atomically record event and audit evidence | users:write |
| GET /api/v1/users | List users with limit/offset pagination | users:read |
| GET /api/v1/users/{user_id} | Return one user without credential material | users:read |
| PATCH /api/v1/users/{user_id}/status | Activate or deactivate a user | users:write |
| PUT /api/v1/users/{user_id}/roles/{role_id} | Assign a role idempotently | roles:manage |
| DELETE /api/v1/users/{user_id}/roles/{role_id} | Remove an assigned role | roles:manage |
| GET /api/v1/permissions | List the controlled permission catalogue | roles:manage |
| POST /api/v1/roles | Create a canonical role with declared permissions | roles:manage |
| GET /api/v1/roles | List roles with bounded limit/offset pagination | roles:manage |
| GET /api/v1/roles/{role_id} | Inspect one role and its effective permissions | roles:manage |
| PATCH /api/v1/roles/{role_id} | Update a role name or description subject to protected-role rules | roles:manage |
| PUT /api/v1/roles/{role_id}/permissions/{permission_name} | Grant a declared permission idempotently | roles:manage |
| DELETE /api/v1/roles/{role_id}/permissions/{permission_name} | Revoke a permission subject to protected-role rules | roles:manage |
| DELETE /api/v1/roles/{role_id} | Delete an unused non-system role | roles:manage |
| GET /api/v1/audit-records | Search immutable evidence with bounded pagination and indexed filters | audit:read |
| GET /api/v1/audit-records/export | Export up to 10,000 matching rows as formula-safe CSV and record the export | audit:export |
| GET /api/v1/audit-records/{record_id} | Inspect one immutable audit record | audit:read |
| POST /api/v1/modules | Register a canonical module with initial versioned capabilities | modules:manage |
| GET /api/v1/modules | Discover modules using bounded status and capability filters | modules:read |
| GET /api/v1/modules/{module_id} | Inspect one module and its capability catalogue | modules:read |
| PATCH /api/v1/modules/{module_id} | Update module metadata, semantic version, endpoint, or administrative status | modules:manage |
| POST /api/v1/modules/{module_id}/credentials | Issue or rotate a raw-once module workload credential and reset the existing lease | modules:manage |
| POST /api/v1/modules/{module_id}/heartbeat | Assert active or degraded, optionally update semantic version, and renew the bounded lease | X-ATEP-Module-Token |
| PUT /api/v1/modules/{module_id}/capabilities/{capability_name} | Declare or update one versioned capability | modules:manage |
| DELETE /api/v1/modules/{module_id}/capabilities/{capability_name} | Remove one declared capability | modules:manage |
| GET /health/live | Report process liveness | Public / internal probe |
| GET /health/ready | Verify PostgreSQL, Redis, and RabbitMQ | Public in development; network-restricted in production |
| GET /docs | Interactive OpenAPI documentation | Development only or protected in production |
| GET /openapi.json | Machine-readable API contract | Policy-dependent |

## 6.8 Error and Observability Conventions

Authentication and authorization failures return stable machine-readable codes such as invalid_credentials and permission_denied. Readiness failures return not_ready with individual dependency states. Error details should remain safe for clients while logs retain diagnostic context.

Rate-limit violations return rate_limit_exceeded with HTTP 429, Retry-After, X-RateLimit-Limit, X-RateLimit-Remaining, and X-RateLimit-Reset. If Redis cannot evaluate the policy within two seconds, rate_limit_unavailable returns HTTP 503 and Retry-After: 1. Successful limited responses include the three X-RateLimit-* fields.

All application, HTTP, request-validation, and unexpected failures use {error: {code, message, details}, correlation_id}. Validation details include only location, message, and type; the rejected input value is deliberately omitted. Duplicate normalized email creation uses HTTP 409 with email_already_exists, and missing resources use stable resource-specific codes.

Every request receives a correlation UUID. A valid caller-provided UUID is retained; an invalid or absent value is replaced. The identifier is bound to structured logs and returned as X-Correlation-ID. Future service calls and events must propagate the same identifier.

## 6.9 Administrator User Lifecycle

- The administrator authenticates and is reloaded as an active user for the request.

- The endpoint enforces users:write, users:read, or roles:manage according to the operation.

- Creation normalizes the email, rejects duplicates with a stable conflict, hashes the secret, and never serializes the password or hash.

- The service flushes the user, adds atep.identity.user.created.v1, and appends correlated audit evidence to the same SQLAlchemy session.

- One commit makes state, event, and audit evidence visible together; an exception before commit rolls the unit of work back.

- Authentication reloads account state on every protected request, so deactivation invalidates access even when the presented JWT has not expired.

## 6.10 Role Catalogue Lifecycle and Invariants

- Every catalogue endpoint reloads an active principal and requires roles:manage.

- Role commands normalize names to lower-case hyphenated identifiers, deduplicate permission names, and reject unsafe or empty updates.

- Creation resolves every permission against the controlled catalogue and returns stable conflicts for duplicate role names.

- Permission grants are idempotent; effective grants and revocations append actor, role, permission, and correlation evidence to the audit ledger.

- The platform-admin role may receive newly declared permissions during bootstrap reconciliation but cannot be renamed, stripped of permissions, or deleted through the API.

- Deletion returns role_in_use while any user assignment exists, preventing silent privilege loss. An unused non-system role is deleted together with its permission associations while retaining immutable audit evidence.

- The bootstrap process reconciles declared permissions and missing platform-admin grants on each startup, even when administrator creation is no longer required.

## 6.11 Audit Search, Export, and Retention

- Search and individual inspection require audit:read; bulk export requires the independent audit:export permission.

- Filters cover actor, exact action, resource type and ID, outcome, correlation ID, and timezone-aware inclusive date boundaries.

- Results use deterministic newest-first ordering by created_at and UUID, with list pages capped at 100 rows and exports capped at 10,000 rows.

- Migration 0004 adds indexes for chronological, actor, resource, and correlation access paths.

- CSV output includes a UTF-8 byte-order marker for spreadsheet interoperability and neutralizes cells beginning with formula characters.

- Export appends audit.records.exported after selecting the requested evidence and records only non-sensitive filters, range, and row count.

- No API mutates or deletes audit evidence. The retention baseline requires 365 days online and seven years in a future immutable archive; legal hold overrides disposition. Until archival automation is implemented, PostgreSQL retains records indefinitely.

## 6.12 Distributed Rate Limiting

- Every /api/v1 route consumes an API counter; health probes remain outside this limiter so orchestrators can still observe dependency state.

- A bearer credential is SHA-256 fingerprinted for the API key. Requests without a bearer credential use a hash of the direct network peer address.

- Token issuance additionally consumes an account counter derived from the trimmed, case-folded email and a separate network-client counter.

- A Lua operation performs INCR, first-use PEXPIRE, and PTTL retrieval atomically, so concurrent replicas share one decision and counters cannot persist indefinitely by accident.

- Raw emails, addresses, passwords, tokens, and authorization values never appear in Redis keys.

- Fixed windows default to five authentication attempts per account, twenty per client, and 300 versioned-API requests per minute. Typed settings bound every limit and window.

- Excess requests fail with HTTP 429 and deterministic retry metadata. Redis errors fail closed with HTTP 503; authoritative PostgreSQL state is unchanged.

- Production ingress must not trust arbitrary forwarding headers. A reviewed trusted-proxy policy and load-based threshold calibration remain required before internet exposure.

## 6.13 Module Registry and Capability Catalogue

- modules:read permits bounded discovery and inspection; modules:manage independently protects every catalogue mutation.

- Module names are canonical lower-case hyphenated identifiers. Capability names use lower-case dot-separated namespaces, and versions use semantic-version syntax.

- Registration may include up to 100 unique initial capabilities and returns HTTP 409 with module_name_already_exists for a canonical duplicate.

- Discovery pages are capped at 100 records and may filter by administrative status or exact capability name without exposing persistence details to clients.

- PostgreSQL uniquely constrains module names and capability names within a module. Capability rows cascade only when their owning module is removed at the database layer.

- Registration appends atep.platform.module.registered.v1; metadata/status changes append atep.platform.module.updated.v1; capability declarations, updates, and removals use their own versioned event types.

- Every effective mutation appends correlated, non-sensitive audit evidence to the same SQLAlchemy unit of work as the catalogue state and outbox event.

- The administrative update API cannot set active or degraded; these operational states can be asserted only by an authenticated module heartbeat.

- Credential issuance or rotation returns a high-entropy raw token exactly once, persists only its SHA-256 digest, resets the current lease, and records a non-sensitive audit action and atep.platform.module.credential-rotated.v1 outbox event atomically.

- Heartbeats accept only active or degraded, may update semantic version, and renew a lease bounded to 5-3,600 seconds. Invalid credentials return stable HTTP 401 invalid_module_credential.

- Routine heartbeats do not create audit or event volume. A status or version transition enqueues atep.platform.module.availability-changed.v1 in the same transaction.

- The periodic reconciler locks expired active or degraded rows with skip-locked semantics, marks them inactive, appends platform.module.lease_expired with a system actor, and enqueues the availability event atomically.

## 6.14 Vehicle Catalogue and Android Automotive Telemetry

- vehicles:read and vehicles:manage protect human catalogue operations; telemetry:read separately protects observation retrieval.

- Vehicle identifiers are canonical lower-case slugs such as vehicle-001; internal primary and relationship identifiers remain UUIDs.

- The gateway supplies X-ATEP-Module-ID and the raw-once X-ATEP-Module-Token. The corresponding registered module must declare vehicle.telemetry.publish.

- Telemetry contains a URL-safe client event_id, canonical property name, scalar JSON value, optional unit, timezone-aware observation timestamp, and source label.

- New observations return HTTP 202 because downstream processing continues through the outbox. An exact retry returns HTTP 200 with duplicate: true and does not create another outbox event.

- Reusing an event ID for different vehicle, module, source, property, value, unit, or timestamp returns HTTP 409 telemetry_event_conflict.

- Observation persistence and atep.vehicle.telemetry.received.v1 creation use one SQLAlchemy unit of work. RabbitMQ remains an internal integration mechanism and is never exposed to Android clients.

# 7. Software Engineering Practices Applied

## 7.1 Separation of Concerns

HTTP adapters, application/security services, persistence infrastructure, identity models, and event publication are kept in separate modules. Application assembly occurs in one composition root. This makes dependencies visible and supports targeted tests.

## 7.2 Dependency Inversion and Injection

FastAPI dependencies provide settings, sessions, authentication, and permission enforcement. Endpoint functions depend on abstractions delivered at runtime rather than creating connections directly. Future work should introduce repository and publisher protocols where domain tests need stronger isolation.

## 7.3 Secure-by-Default Design

- no committed account or JWT secret;

- minimum secret length validation;

- minimum password length at creation;

- Argon2 password hashing;

- generic authentication errors;

- algorithm allow-list and issuer/type validation;

- inactive-user rejection;

- deny-by-default permissions;

- distributed, hashed-identity rate limiting with fail-closed dependency behavior;

- unprivileged application container.

## 7.4 Database Engineering

The schema is explicit, versioned, reversible, and constrained. Naming conventions reduce migration drift. Database-generated timestamps improve consistency. Transactions define the unit of atomicity between business data and events.

## 7.5 Reliability Engineering

Readiness uses bounded dependency checks. RabbitMQ messages are persistent and publisher confirms are enabled. The worker uses row locking suitable for horizontal scaling. At-least-once semantics are documented rather than implying exactly-once delivery.

## 7.6 Twelve-Factor Alignment

Configuration is externalized, logs are emitted as event streams, processes are stateless except through backing services, the same image can run the API or worker, and local dependencies are declared explicitly. Production build/release/run separation remains a DevOps increment.

## 7.7 Quality Gates

The project configures tests, formatting and linting, strict static typing, package metadata, and deterministic database migration. A change should not merge unless unit tests, Ruff, mypy, migration checks, and contract checks pass.

## 7.8 Traceability

Requirements use stable identifiers. Tests should reference requirement IDs, and evidence should record command, environment, date, result, and artifact location. This practice prepares the project for more formal ASPICE and ISO 26262-style evidence without claiming certification.

# 8. Requirements and Traceability

## 8.1 Functional Requirements

| ID | Requirement | Implementation | Verification |
| --- | --- | --- | --- |
| CORE-F-001 | The platform shall authenticate an active user and issue a time-limited access token. | Identity service and token route | SEC-001, SEC-003, API-001, API-002 |
| CORE-F-002 | The platform shall authorize operations using role permissions. | RBAC relationships and permission dependency | RBAC-001 through RBAC-005 |
| CORE-F-003 | The platform shall persist identity and outbox state in PostgreSQL. | SQLAlchemy models and migration | DB-001 through DB-008 |
| CORE-F-004 | The platform shall publish versioned domain events to RabbitMQ. | Outbox worker and topic exchange | EVT-001 through EVT-010 |
| CORE-F-005 | The platform shall expose process liveness and dependency readiness. | Health router | API-008 through API-012 |
| CORE-F-006 | The platform shall attach a correlation ID to requests and responses. | HTTP middleware | API-013 through API-015 |
| CORE-F-007 | The platform shall create the first administrator only from explicit bootstrap configuration. | Bootstrap service and typed settings | DB-009 through DB-012 |
| CORE-F-008 | Authorized administrators shall create, list, inspect, activate, and deactivate users and manage role assignments. | User administration router and service | RBAC-003, RBAC-004, RBAC-010 through RBAC-012, API-016 |
| CORE-F-009 | Identity changes shall append immutable, correlated audit records without secrets. | Audit model/service and PostgreSQL trigger | AUD-001 through AUD-004 |
| CORE-F-010 | User creation shall persist its versioned outbox event atomically. | Identity service and transactional outbox | EVT-001, EVT-011 |
| CORE-F-011 | API failures shall follow one stable, correlation-aware envelope. | Global exception handlers | API-003, API-017 |
| CORE-F-012 | Successful authentication shall issue a short-lived access token and a longer-lived opaque refresh token. | Identity router and refresh-session service | SEC-013, SEC-014 |
| CORE-F-013 | Refresh-token use shall atomically invalidate the presented token and issue a new token pair. | Locked refresh-token rotation transaction | SEC-015 |
| CORE-F-014 | Reuse of a rotated refresh token shall revoke every active token in the same family. | Refresh-token replay detection and family revocation | SEC-016 |
| CORE-F-015 | A user shall revoke one refresh-token family or all renewable sessions. | Logout and logout-all operations | SEC-017, SEC-018 |
| CORE-F-016 | Administrators shall manage the role catalogue and permission grants through versioned APIs. | Role catalogue router, schemas, and service | RBAC-013 through RBAC-020, API-018 |
| CORE-F-017 | Protected and assigned roles shall resist unsafe mutation or deletion. | Role service invariants and stable domain errors | RBAC-016, RBAC-018, RBAC-019 |
| CORE-F-018 | Authorized investigators shall search and inspect immutable audit evidence, while separately authorized users may perform bounded audited CSV export. | Audit router, query service, CSV serializer, and migration 0004 | AUD-006 through AUD-010, API-019 |
| CORE-F-019 | The platform shall enforce distributed Redis-backed limits for authentication and versioned API requests. | Rate-limit dependency, token flow, atomic Redis script, and typed settings | RATE-001 through RATE-008, API-020 |
| CORE-F-020 | Authorized administrators shall register, inspect, page, filter, and update ATEP modules and manage their versioned capabilities. | Registry router, schemas, service, models, and migration 0005 | MOD-001 through MOD-008, API-021 |
| CORE-F-021 | Effective module-catalogue mutations shall append correlated immutable audit evidence and versioned outbox events. | Registry service, audit recorder, and transactional outbox | MOD-009, MOD-010, EVT-012 |
| CORE-F-022 | Administrators shall issue or rotate a module workload credential whose raw value is returned once and whose digest is the only persisted form. | Registry credential service and protected API | MOD-012, MOD-013 |
| CORE-F-023 | Authenticated modules shall renew bounded availability leases, and automatic reconciliation shall mark expired modules inactive. | Heartbeat API, registry service, reconciler, and migration 0006 | MOD-011 through MOD-014 |
| CORE-F-024 | Authorized administrators shall register, list, inspect, activate, and deactivate vehicle records. | Vehicle router, schemas, service, models, and migration 0007 | VEH-001 through VEH-003 |
| CORE-F-025 | A capability-authorized Vehicle Gateway shall submit timezone-aware observations only through the public API. | Module authentication and telemetry endpoint | VEH-004 through VEH-006 |
| CORE-F-026 | Observation persistence and the versioned telemetry outbox event shall be atomic. | Vehicle service and transactional outbox | VEH-007 |
| CORE-F-027 | Telemetry retries shall be idempotent and conflicting reuse of an event ID shall be rejected. | Unique constraint and payload comparison | VEH-008, VEH-009 |
| CORE-F-028 | The Android gateway shall persist changed properties before delivery and retain event identity across retry. | CarSystemUI mapper, persistent store, and gateway coordinator | VEH-011 |
| CORE-F-029 | The Android showcase shall expose safe gateway operational states without credential disclosure. | CarSystemUI gateway status card and disabled configuration behavior | VEH-013 |
| CORE-F-030 | The Android showcase shall consume canonical state through replaceable simulator and AAOS property sources. | VehiclePropertySource, simulator source, and AAOS source | VEH-012, VEH-014 |
| CORE-F-031 | Explicit AAOS mode shall expose inaccessible VHAL properties without substituting simulator observations. | AAOS source status and read-only provenance UI | VEH-014, CT-SHOW-007 |
| CORE-F-032 | Pending Android telemetry shall reconcile to one persistent, connectivity-constrained, bounded background job per vehicle. | WorkManager scheduler, retry worker, and persistent gateway store | VEH-015, CT-SHOW-008 |
| CORE-F-033 | Rejected telemetry and exhausted background work shall remain inspectable and require an explicit, item-scoped retry or discard decision. | Persistent rejected-event model, queue observer, gateway operations, and Compose evidence card | VEH-016, CT-SHOW-009 |
| CORE-F-034 | An operator with vehicle_commands:write shall idempotently request a bounded set_property command for one vehicle and one capability-authorized target module. | Command API, stable conflict, audit, and requested event | VEH-017 through VEH-019 |
| CORE-F-035 | A module declaring vehicle.commands.consume shall atomically claim one available command under a bounded lease and acknowledge it with a hash-only claim token. | Locked claim query, attempt/lease state, digest verification, and completion event | VEH-020 through VEH-022 |
| CORE-F-036 | The Android gateway shall execute only allowlisted simulator properties, reject invalid or unsafe transitions, and refuse mutation of a read-only AAOS source. | Android executor, coordinator, terminal acknowledgement, and event history | VEH-023, CT-SHOW-010 |
| CORE-F-037 | Authorized operators shall idempotently create and query bounded vehicle-scoped test runs. | Test-run router, service, model, schemas, and migration 0009 | VEH-024, VEH-025 |
| CORE-F-038 | Test-run creation and effective transitions shall atomically append audit and outbox evidence. | SQLAlchemy unit of work, audit service, and transactional outbox | VEH-026 |
| CORE-F-039 | Test runs shall enforce reviewed transitions and expected-version concurrency. | Row lock, transition map, stable version/state conflicts | VEH-027, VEH-028 |
| CORE-F-040 | Authorized active users shall receive a snapshot and live versioned test-run updates over WebSocket. | Bearer revalidation, Redis Pub/Sub, snapshot/update envelope | VEH-029 |
| CORE-F-041 | CarSystemUI shall display and safely reconcile live test-run state. | OkHttp client, version reducer, reconnect policy, and Compose card | VEH-030 |
| CORE-F-042 | Authorized operators shall idempotently create and independently discover bounded environment profiles. | Profile router, schemas, service, model, and RBAC permissions | ENV-001, ENV-002 |
| CORE-F-043 | Environment profiles shall enforce immutable draft-to-active-to-archived lifecycle transitions and expected versions. | Locked status route, transition map, and stable conflicts | ENV-003, ENV-004 |
| CORE-F-044 | Profile creation and effective transitions shall atomically append audit and outbox evidence. | SQLAlchemy unit of work, audit service, and transactional outbox | ENV-005 |
| CORE-F-045 | Profile-backed TestRuns shall use only active profiles and preserve their reproducibility snapshot. | Active-profile resolver and TestRun snapshot columns | ENV-006 |
| CORE-F-046 | Authorized operators shall idempotently schedule timezone-aware vehicle-scoped test jobs and independently discover them. | Test-job router, schema, service, model, and RBAC | JOB-001, JOB-002 |
| CORE-F-047 | Scheduled jobs shall support optimistic, idempotent pre-dispatch cancellation and reject terminal changes. | Locked cancellation route and stable state/version conflicts | JOB-003, JOB-004 |
| CORE-F-048 | Scheduler replicas shall claim bounded due work without duplicate dispatch and atomically create one queued TestRun. | Oldest-first FOR UPDATE SKIP LOCKED selection and shared transaction | JOB-005, JOB-006 |
| CORE-F-049 | Effective job lifecycle changes shall append immutable audit and versioned outbox evidence atomically. | Audit recorder, transactional outbox, and scheduler unit of work | JOB-002, JOB-006 |
| CORE-F-050 | Authorized operators shall upload bounded immutable evidence to an existing TestRun and independently retrieve metadata/content. | Artifact router, object-store boundary, model, and RBAC | ART-001, ART-005 |
| CORE-F-051 | Exact artifact retries shall be idempotent and changed reuse of an identifier shall fail stably. | SHA-256/metadata comparison and scoped uniqueness | ART-002 |
| CORE-F-052 | Stored artifact metadata shall atomically append audit and outbox evidence after object creation. | SQLAlchemy unit of work and best-effort object rollback | ART-003, ART-007 |
| CORE-F-053 | Downloads shall retain safe filename/media metadata and expose integrity without leaking object keys. | Protected streaming response, ETag, SHA-256 header, and response schema | ART-004, ART-006 |
| CORE-F-054 | Enabled deployments shall expose bounded Prometheus HTTP, process, and build metrics. | Dedicated registry, middleware, and internal scrape endpoint | OBS-006, OBS-009 |
| CORE-F-055 | HTTP tracing shall honor W3C parents and return the effective trace ID. | OpenTelemetry server span and propagation middleware | OBS-007 |
| CORE-F-056 | Logs, spans, and responses shall share safe correlation, trace, and span identifiers. | Structlog context binding and span attributes | OBS-002, OBS-003, OBS-007 |
| CORE-F-057 | Trace recording, sampling, service identity, and OTLP/HTTP export shall be environment-configured. | Typed settings, parent-based sampler, and batch exporter | OBS-008 |
| CORE-F-058 | A pinned optional Collector/Prometheus/Grafana topology and dashboard shall be versioned and validated. | Compose overlay, provisioning, dashboard JSON, and CI config gate | OBS-009, OBS-010 |
| CORE-F-059 | Authorized operators shall retrieve a constant-size aggregate health summary for credentialed modules. | Registry aggregate, modules:read, and response schema | OBS-011 |
| CORE-F-060 | Registry monitoring shall expose bounded heartbeat, state, availability, lease, expiry, and reconciliation metrics. | Reconciler and dedicated Prometheus registry | OBS-012 |
| CORE-F-061 | API availability/error and latency SLIs shall be versioned as Prometheus recording rules. | deploy/observability/alerts.yml | OBS-013 |
| CORE-F-062 | Error-budget, latency, module-state, and lease-risk alerts shall have severity, persistence, and runbook metadata. | Versioned alert rules and runbook | OBS-013, OBS-014 |
| CORE-F-063 | The outbox worker shall expose bounded publication, duration, backlog-age, process, and worker metrics on an internal endpoint. | Dedicated registry and worker HTTP server | OBS-015, OBS-018 |
| CORE-F-064 | The scheduler shall expose dispatch, failure, duration, due-count, and oldest-due-age metrics. | Scheduler aggregate and API registry | OBS-016 |
| CORE-F-065 | Test-run live delivery shall expose bounded connection, message-kind, and Redis publication metrics. | WebSocket/Redis instrumentation | OBS-017, OBS-018 |
| CORE-F-066 | Missing workers, old asynchronous backlog, and domain processing failures shall raise runbook-linked alerts. | Six Prometheus domain alerts | OBS-019 |
| CORE-F-067 | Prometheus shall deliver firing and resolved alerts to pinned Alertmanager with reviewed grouping intervals. | Prometheus/Compose configuration and CI delivery | OBS-020, OBS-023 |
| CORE-F-068 | Critical alerts shall inhibit warnings for the same service and both reviewed severities shall route internally. | Alertmanager route/inhibition policy | OBS-021 |
| CORE-F-069 | The local webhook shall validate bounded payloads and expose only aggregate delivery evidence. | Receiver schemas, metrics, and no-retention implementation | OBS-022 through OBS-024 |
| CORE-F-070 | Readiness shall publish bounded PostgreSQL, Redis, and RabbitMQ duration/result/current-state metrics. | Health boundary and API Prometheus registry | OBS-025, OBS-027 |
| CORE-F-071 | The replaceable artifact-store boundary shall publish operation, latency, byte, and optional capacity metrics without identifiers. | Instrumentation decorator and filesystem capacity provider | OBS-026, OBS-027 |
| CORE-F-072 | Dependency unavailability, artifact-store errors, and low capacity shall raise runbook-linked alerts. | Three Prometheus alert rules | OBS-028 |
| CORE-F-073 | Runtime and development dependency graphs, including build requirements, shall be committed with SHA-256 hashes. | requirements.lock, requirements-dev.lock, and lock drift gate | SECOPS-009 |
| CORE-F-074 | Security CI shall scan history, Python dependencies, Python source, and the built image and retain CycloneDX SBOM evidence. | .github/workflows/security.yml | SECOPS-001 through SECOPS-004 |
| CORE-F-075 | CI actions and the runtime base image shall use immutable identifiers with reviewed automated update proposals. | workflow/Docker policy and Dependabot | SECOPS-009 |
| CORE-F-076 | Kubernetes foundation, admission, migration, and workload targets shall render independently so cluster policy precedes migration and application rollout. | deploy/kubernetes/ phased Kustomize targets | K8S-001, K8S-005, K8S-006 |
| CORE-F-077 | Kubernetes workloads shall consume non-sensitive configuration from a ConfigMap and credentials only from an externally materialized named Secret. | ConfigMap plus atep-runtime-secrets contract; no Secret manifest | K8S-002, K8S-003 |
| CORE-F-078 | The Kubernetes API and outbox worker shall expose bounded probes and use explicit resource, storage, identity, and network controls. | Deployment, PVC, Service, and NetworkPolicy manifests | K8S-002 through K8S-004 |
| CORE-F-079 | A registered module shall authenticate protected workload operations with one canonical SPIFFE ID forwarded by an approved mTLS proxy while capability authorization remains enforced. | Workload identity parser/dependency and module authentication | WID-001 through WID-009 |
| CORE-F-080 | The repository shall exercise a bounded PostgreSQL logical backup and isolated restore and validate archive, migration, schema, and table-count integrity. | Restore-drill tool and CI workflow | DR-001 through DR-010 |
| CORE-F-081 | Successful recovery evidence shall be versioned and aggregate-only, excluding credentials, archives, table names, identifiers, and domain rows. | JSON report and retention policy | DR-007, DR-008, DR-010 |
| CORE-F-082 | One source SHA and image digest shall traverse fixed development, staging, and production validation in order. | Promotion workflow | REL-001 through REL-005 |
| CORE-F-083 | Each environment shall retain source/digest-bound foundation/admission/migration/workload fingerprints and timestamps. | Promotion evidence schema 1.1.0 | REL-007 |
| CORE-F-084 | Promotion shall reject literal Secrets, unexpected registries, mutable/zero identifiers, and non-main source commits. | Negative promotion gates | REL-001 through REL-004 |
| CORE-F-085 | A protected main-only workflow shall publish one non-replaceable GHCR commit tag. | Release workflow | PROV-001 through PROV-004 |
| CORE-F-086 | The same image digest shall receive signed SLSA provenance and CycloneDX SBOM attestations. | GitHub/Sigstore workflow | PROV-005, PROV-006 |
| CORE-F-087 | Promotion shall verify repository, signer workflow, source SHA/ref, and hosted runner before development. | gh attestation verify gate | PROV-007 through PROV-010 |
| CORE-F-088 | Successful release evidence shall bind source, immutable tag, digest/reference, and both attestation URLs without credentials. | Release evidence schema | PROV-011, PROV-012 |
| CORE-F-089 | Kubernetes shall deny ATEP Deployment and Job creation/update when any application or init-container image is mutable, foreign, malformed, or uses the zero digest. | Native admission policy and binding | K8S-006, K8S-007 |
| CORE-F-090 | The ATEP namespace shall enforce SLSA v1 provenance for the exact image, repository, reusable signer workflow, and main ref through the GitHub/Sigstore Policy Controller without exemptions. | Trust-policy values and namespace opt-in | K8S-008, K8S-009 |
| CORE-F-091 | Protected approval shall delegate build, publication, SBOM, and signing to an input-free reusable workflow with exact identity validation. | Caller/builder workflow boundary | PROV-013 through PROV-015 |
| CORE-F-092 | A successful release shall verify and manifest-bind its report, CycloneDX SBOM, attestation bundle, and current trusted roots for portable offline use. | Archive manifest and reusable builder | PROV-016 through PROV-019 |
| CORE-F-093 | Exact-digest revocation shall preserve evidence first and prove withdrawal through online verification, promotion, and admission. | Revocation runbook | PROV-020 |
| CORE-F-094 | Manifest-bound evidence shall be sealed deterministically with a separate content-addressed receipt and no replacement. | Seal tool and receipt schema | PROV-021 through PROV-023 |
| CORE-F-095 | A fresh read-only job shall download and restore the sealed workflow artifact before release success. | Reusable workflow restore job | PROV-024 |
| CORE-F-096 | Only exact bounded provider evidence shall bind an immutable version, key, checksum/read-back, size, retention, encryption, writer identity, audit event, and timestamps to the local seal. | Provider export gate | PROV-026 through PROV-028 |
| CORE-F-097 | Export acceptance shall fully restore the local seal and emit a normalized non-replacing receipt hashing both source evidence files. | Provider export gate | PROV-026 and PROV-029 |
| CORE-F-098 | The AWS adapter shall pre-restore the seal and atomically upload the deterministic key with full SHA-256, COMPLIANCE retention, exact KMS key, and expected account. | S3 Object Lock adapter | PROV-030 through PROV-032 |
| CORE-F-099 | The AWS adapter shall verify retention-aware metadata and fully read back the exact returned version before normalized receipt emission. | S3 Object Lock adapter | PROV-030, PROV-033 |
| CORE-F-100 | Only an STS assumed-role session in the expected archive account may act as the AWS writer. | S3 Object Lock adapter | PROV-034 |
| CORE-F-101 | The AWS foundation shall declare a new non-destroyable private versioned bucket with Object Lock at creation, default COMPLIANCE retention, exact SSE-KMS, Bucket Key, and fixed archive prefix. | Terraform archive foundation | PROV-035, PROV-036 |
| CORE-F-102 | Distinct short-lived writer and restore roles shall trust exact wildcard-free GitHub OIDC subjects and grant only required S3/KMS data-plane actions. | Terraform archive foundation | PROV-037, PROV-038 |
| CORE-F-103 | Validated multi-Region CloudTrail shall record management and archive-object data events into externally governed audit storage and encryption. | Terraform archive foundation | PROV-035, PROV-039 |
| CORE-F-104 | Routine CI shall validate only backend-free mocked Terraform plans without AWS credentials, OIDC token issuance, or apply. | Security workflow | PROV-035, PROV-040 |
| CORE-F-105 | An operator-only read-only auditor shall verify the expected account, archive S3 controls, archive KMS key, exact writer/restore IAM trust/actions, and external CloudTrail configuration. | AWS foundation auditor | PROV-041, PROV-042 |
| CORE-F-106 | The AWS foundation auditor shall emit one bounded non-replacing JSON report only after every check passes and retain no caller session identity, raw policy, credential, token, or response body. | AWS foundation auditor | PROV-041, PROV-043 |

## 8.2 Non-Functional Requirements

| ID | Requirement | Target / rule | Verification |
| --- | --- | --- | --- |
| CORE-NF-001 | Availability | 99.9% after production deployment | OPS-008, operational SLO evidence |
| CORE-NF-002 | API latency | p95 below 250 ms excluding long-running test operations | PERF-001 through PERF-003 |
| CORE-NF-003 | Event delivery | At least once with retry and idempotent consumers | EVT-005 through EVT-010 |
| CORE-NF-004 | Security | Argon2 credentials, least privilege, and no committed secrets | SEC suite and SECOPS suite |
| CORE-NF-005 | Observability | Structured logs and end-to-end correlation IDs | API-013 through API-015, OBS-001 through OBS-005 |
| CORE-NF-006 | Maintainability | Typed modules and automated quality gates | QLT-001 through QLT-008 |
| CORE-NF-007 | Data protection | No credentials or hashes in responses, events, audit details, or logs | SEC-001, SEC-012, RBAC-011 |
| CORE-NF-010 | Role-catalogue integrity | Canonical names, bounded pages, auditable changes, and enforced system-role invariants | RBAC-013 through RBAC-020, AUD-005 |
| CORE-NF-011 | Audit evidence lifecycle | Immutable records, 365-day online minimum, seven-year archive minimum, legal-hold override, and no public disposition path | AUD-004, AUD-006 through AUD-010, retention-policy review |
| CORE-NF-012 | Abuse-control consistency | Atomic expiring counters, hashed limiter identities, stable retry metadata, and fail-closed Redis behavior | RATE-001 through RATE-008 |
| CORE-NF-013 | Module-catalogue integrity | Canonical scoped names, semantic versions, bounded pages, independent read/manage permissions, and database uniqueness | MOD-001 through MOD-010 |
| CORE-NF-014 | Operational-registry integrity | Hash-only workload credentials, heartbeat-controlled operational states, bounded leases, and atomic expiry evidence | MOD-011 through MOD-014 |
| CORE-NF-015 | Automotive integration isolation | CarSystemUI and the gateway access only public ATEP APIs; infrastructure services remain private | VEH-004, architecture review |
| CORE-NF-016 | Telemetry interoperability | Canonical property/event identifiers, timezone-aware timestamps, OpenAPI contracts, and idempotent retry behavior | VEH-005 through VEH-010 |
| CORE-NF-017 | Gateway resilience | Store-before-send queue, stable retry identity, bounded permanent-rejection storage, and no delivery without configured credentials | VEH-011, VEH-013 |
| CORE-NF-018 | Evidence provenance | Visible source identity, read-only AAOS mode, no silent fallback, and canonical unit conversion | VEH-012, VEH-014 |
| CORE-NF-019 | Background delivery control | Unique work per vehicle, network constraint, queue-order retention, disabled-mode suppression, exponential backoff, and eight-attempt bound | VEH-015, CT-SHOW-008 |
| CORE-NF-020 | Telemetry disposition safety | No silent restart after exhaustion, unchanged identity on retry, item-scoped discard, persistent evidence, and no credential display | VEH-016, CT-SHOW-009 |
| CORE-NF-021 | Command-delivery safety | Target scope, capability check, atomic claim, bounded lease, hash-only token, idempotent terminal state, allowlist, and vehicle-state invariants | VEH-017 through VEH-023, CT-SHOW-010 |
| CORE-NF-022 | Live test-run consistency | PostgreSQL/outbox authority, row-locked optimistic transitions, best-effort Redis projection, authenticated subscription, monotonic client deduplication | VEH-024 through VEH-030 |
| CORE-NF-023 | Test reproducibility | Immutable profile identity, 16 KiB JSON bound, active-only use, and versioned TestRun snapshot independent of archival | ENV-001 through ENV-006 |
| CORE-NF-024 | Scheduler consistency | Bounded oldest-first batches, row ownership with SKIP LOCKED, and atomic job/run/evidence state | JOB-005, JOB-006 |
| CORE-NF-025 | Artifact integrity | Configurable size bound, streaming SHA-256, immutable identifiers, and verified download metadata | ART-001 through ART-004 |
| CORE-NF-026 | Storage isolation | Generated object keys, root-escape rejection, no public key disclosure, and independent RBAC | ART-004 through ART-006 |
| CORE-NF-027 | Metric cardinality | Route templates and bounded protocol labels; no raw paths, domain IDs, email, filename, query, body, or credential labels | OBS-006 |
| CORE-NF-028 | Observability isolation | Metrics, dashboards, scrape and OTLP surfaces remain on authenticated internal management networks | Architecture/security review and OBS-009 |
| CORE-NF-029 | Telemetry overhead | Disabled/non-recording mode, parent-based ratio sampling, batch export, Collector memory bound, and no business-state dependency | OBS-008, performance hardening |
| CORE-NF-030 | SLO policy as code | 99.9% API availability target, configurable module snapshot target, and versioned CI-validated rules | OBS-013 |
| CORE-NF-031 | Alert safety | Bounded labels, reviewed severity/persistence, runbook metadata, and no credentials or domain identifiers | OBS-012 through OBS-014 |
| CORE-NF-032 | Health aggregation | Constant-size PostgreSQL aggregate limited to credentialed modules | OBS-011 |
| CORE-NF-033 | Domain metric cardinality | Fixed outcomes/message kinds or no labels; no event, run, user, vehicle, or job identifiers | OBS-015 through OBS-017 |
| CORE-NF-034 | Worker telemetry isolation | Dedicated internal registry/port with no dependency from transaction success to metric delivery | OBS-015, architecture review |
| CORE-NF-035 | Backlog measurement | Constant-size count/minimum-time queries without loading or labelling records | OBS-015, OBS-016 |
| CORE-NF-036 | Alert delivery isolation | Loopback host ports, internal Docker destination, and no external provider or credential | OBS-020, architecture review |
| CORE-NF-037 | Notification cardinality | Fixed severity/status labels; arbitrary values map to unknown | OBS-022 |
| CORE-NF-038 | Alert lifecycle | Firing/resolved delivery, bounded repeat/group intervals, and same-service inhibition | OBS-021, OBS-023 |
| CORE-NF-039 | Dependency metric cardinality | Three fixed dependency labels and two fixed outcomes | OBS-025 |
| CORE-NF-040 | Storage metric privacy | Fixed operation/outcome/direction values; no object or domain identifiers | OBS-026 |
| CORE-NF-041 | Observability non-interference | Capacity refresh and metric recording cannot alter storage or readiness semantics | OBS-026, architecture review |
| CORE-NF-042 | Build reproducibility | Canonical Linux x86-64/Python 3.14 locks, tested Python 3.12 minimum, hash verification, and no dependency re-resolution from reviewed manifests | SECOPS-002, SECOPS-009 |
| CORE-NF-043 | CI least privilege | Read-only default permissions, job-scoped CodeQL publication permission, and full-SHA actions | SECOPS-003, SECOPS-009 |
| CORE-NF-044 | Vulnerability evidence | Fourteen-day SBOM retention and a high/critical image gate with reviewed exceptions only | SECOPS-002, SECOPS-004 |
| CORE-NF-045 | Kubernetes least privilege | Restricted namespace, non-root containers, RuntimeDefault seccomp, dropped capabilities, read-only root filesystems, no privilege escalation, and tokenless ServiceAccounts | K8S-002, K8S-003 |
| CORE-NF-046 | Deployment secret isolation | No committed Secret values; atep-runtime-secrets is externally materialized and bootstrap credentials are removed after first use | K8S-002, K8S-005 |
| CORE-NF-047 | Deployment immutability | Migration and workloads use one reviewed manifest digest; the committed zero digest prevents accidental deployment | K8S-001, K8S-005 |
| CORE-NF-048 | Deployment ordering | A bounded migration Job completes before singleton workloads; database downgrade is never automatic | K8S-003, K8S-005 |
| CORE-NF-049 | Kubernetes network isolation | Default-deny plus explicit DNS, dependency-port, approved API-client, and approved metrics-client access on a policy-capable CNI | K8S-002, K8S-004 |
| CORE-NF-050 | Forwarded identity integrity | XFCC is trusted only from configured direct peers, contains exactly one canonical SPIFFE module URI, and fails without token downgrade when invalid | WID-002 through WID-006 |
| CORE-NF-051 | Workload-identity migration safety | Disabled by default; token migration works only without XFCC; production requires proxy sanitization, mTLS validation, and direct-path denial | WID-007, WID-009 |
| CORE-NF-052 | Backup secret isolation | Credentials remain in the PostgreSQL environment and are absent from arguments, reports, logs, and CI artifacts | DR-008, DR-010 |
| CORE-NF-053 | Restore evidence integrity | Non-empty SHA-256 archive; first-error restore; equal revision, schema, and all table counts | DR-002 through DR-007 |
| CORE-NF-054 | Recovery isolation | Random template0 database, quiesced comparison, and cleanup on success/failure | DR-004, DR-009, DR-010 |
| CORE-NF-055 | Recovery objectives | Initial database RPO 24 hours and RTO 4 hours remain targets until provider exercises establish approved evidence | DR-011, DR-012 |
| CORE-NF-056 | Promotion fail-closed behavior | Missing exact environment enablement prevents promotion evidence generation | REL-006 |
| CORE-NF-057 | Promotion separation of duties | Fixed production environment supports required reviewers, self-review prevention, branch policy, and bypass denial | REL-009 |
| CORE-NF-058 | Promotion immutability | One source/digest pair and per-environment concurrency apply across the ordered chain | REL-005, REL-008 |
| CORE-NF-059 | Release least privilege | Read-only contents; package/OIDC/attestation writes only in release; short-lived registry token removed after use | PROV-002, PROV-012 |
| CORE-NF-060 | Release non-replacement | Serialized workflow rejects an existing commit tag and never publishes a floating tag | PROV-003, PROV-004 |
| CORE-NF-061 | Provenance trust policy | Exact repository, signer workflow, source SHA/ref, SLSA predicate, and hosted signing runner | PROV-007 through PROV-010 |
| CORE-NF-062 | Release evidence privacy | Digests, source identity, public attestation URLs, and timestamps only; no credentials or image layers | PROV-011, PROV-012 |
| CORE-NF-063 | Cluster image admission | Fail-closed CEL evaluation, explicit namespace scope, denial plus audit, exact GHCR repository, and non-zero lowercase SHA-256 digest | K8S-006, K8S-007 |
| CORE-NF-064 | Cryptographic admission trust | GitHub Actions issuer, exact workflow subject, SLSA v1 predicate, GitHub/Sigstore roots, no exemptions, reviewed chart versions/digests, and promotion-identical digest | K8S-008, K8S-009 |
| CORE-NF-065 | Reusable-builder input isolation | No inputs or caller secrets; exact reusable workflow ref; reviewed main SHA; no permission elevation | PROV-013 through PROV-015 |
| CORE-NF-066 | Portable evidence integrity | Fixed distinct filenames, structured JSON/JSONL, source/image consistency, regular non-empty files, SHA-256, byte size, and no secrets/layers | PROV-016 through PROV-019 |
| CORE-NF-067 | Revocation safety | Exact digest, preserved evidence, incident authority, independent review, known-good replacement, and negative evidence before re-enablement | PROV-020 |
| CORE-NF-068 | Archive restoration safety | Empty destination, exact uncompressed entries, safe basenames, bounded sizes, receipt/manifest hashes, atomic output, and rejection of replacement/traversal/tampering | PROV-021 through PROV-024 |
| CORE-NF-069 | Immutable provider boundary | Locked WORM retention, version identity, strong checksum/read-back, deterministic non-replacing key, short-lived separated identities, independent keys/audit, and scheduled restore | PROV-025 |
| CORE-NF-070 | Provider evidence minimization | Exact bounded identifiers only; unknown fields, credentials, URLs with queries, and raw provider bodies are rejected | PROV-028 |
| CORE-NF-071 | Export validation safety | Full local restore, exact provider binding, adequate locked retention, ordered UTC times, and no receipt replacement | PROV-026 through PROV-029 |
| CORE-NF-072 | AWS non-replacement | Exact-prefix history rejects versions/delete markers; mandatory If-None-Match: * rejects races without alternate key/version retry | PROV-031 |
| CORE-NF-073 | AWS least privilege | Short-lived writer without delete, bypass, hold, lifecycle, bucket/KMS/IAM/audit administration | PROV-034 and live IAM simulation |
| CORE-NF-074 | AWS bounded verification | Streaming size-bounded local restore and exact-version read-back with no credential/raw-response retention | PROV-030 through PROV-033 |
| CORE-NF-075 | Archive IaC destruction safety | prevent_destroy on bucket/key, no force_destroy, Object Lock at creation, and no routine apply path | PROV-036, PROV-040 |
| CORE-NF-076 | AWS administrative separation | Writer, restore, key administration, audit storage/encryption, state, and provisioning remain separate; data roles have no destructive or administrative actions | PROV-037 through PROV-039 |
| CORE-NF-077 | Terraform reproducibility | Pinned Terraform/provider, Linux/Windows provider checksums, formatting, validation, and mocked positive/negative plans | PROV-035, PROV-040 |
| CORE-NF-078 | Audit independence | Log-file validation plus management/object coverage, with audit destination and key outside the archive stack | PROV-039 |
| CORE-NF-079 | Live audit non-mutation | Only STS/S3/KMS/IAM/CloudTrail read APIs are allowed; no plan/apply, role assumption, cryptographic operation, object/retention write, or logging mutation | PROV-041, architecture review |
| CORE-NF-080 | Live audit fail-closed behavior | Wrong/shared/weak/ambiguous/truncated configuration or pre-existing output prevents evidence emission | PROV-042, PROV-043 |

## 8.3 Definition of Done for an Increment

- requirements and acceptance criteria are updated;

- architecture decisions with lasting impact are recorded;

- implementation contains no committed credentials;

- migrations support a fresh database and an upgrade path;

- automated tests cover new behavior and relevant failure paths;

- Ruff and strict mypy pass;

- OpenAPI changes are reviewed for compatibility;

- logs and error responses contain no sensitive data;

- operational procedures and rollback considerations are documented;

- the workbook records verification evidence, risks, and remaining limitations.

# 9. Verification Record — Increments 1 through 3

## 9.1 Executed Checks

| Check | Result | Evidence summary |
| --- | --- | --- |
| Python syntax compilation | Passed | Application, tests, and migrations compiled successfully |
| Unit and API contract suite | Passed | 123 tests passed locally; one Docker-marked scenario deselected |
| Ruff lint | Passed | No findings after corrections |
| mypy strict analysis | Passed | Strict analysis passed for application and test modules |
| Alembic migration chain | Passed | Revisions 0001 through 0009 applied successfully to a clean PostgreSQL database in the disposable Docker topology |
| Project metadata | Passed | pyproject.toml parsed successfully |
| Compose syntax | Passed | YAML loaded successfully |
| Application contract load | Passed | Authentication, health, identity, audit, registry, vehicle, telemetry, command request/claim/acknowledgement, bounded pagination, and gateway headers are present in OpenAPI |
| Docker Compose startup | Passed | PostgreSQL, Redis, and RabbitMQ became healthy; migration exited 0; API and outbox worker remained active |
| API health integration | Passed | /health/live returned alive and /health/ready returned ready against the container stack |
| Administration end-to-end flow | Passed | Create/list, duplicate conflict, role assignment/removal, RBAC revocation, and account deactivation were exercised through HTTP |
| Event and audit integration | Passed | The user-created outbox row was committed and published; five expected audit records were persisted for the exercised workflow |
| Disposable integration runner | Passed | A fresh isolated stack used generated credentials and was removed with all volumes after the test |
| Automated black-box integration | Passed | One pytest scenario verified API, PostgreSQL, RabbitMQ, RBAC revocation, inactive-user rejection, outbox publication, and audit immutability |
| Refresh-session integration | Passed | The disposable scenario verified issuance, hash-only storage, rotation, old-token reuse detection, family revocation, logout, and logout-all |
| Role-catalogue integration | Passed | The disposable scenario used only APIs to create, discover, update, assign, authorize, detach, and delete a role; protected-role, duplicate, in-use, RBAC, and audit behavior were verified |
| Audit query/export integration | Passed | The disposable scenario verified permission denial, indexed resource filtering, deterministic newest-first ordering, individual inspection, bounded CSV export, and export-compatible response headers |
| Redis rate-limit integration | Passed | The disposable scenario verified successful quota headers and HTTP 429 with Retry-After after the sixth same-account login attempt |
| Module-registry integration | Passed | The disposable scenario verified migration 0005, registration, duplicate conflict, capability filter, status/version update, capability declaration/removal, negative RBAC, four audit actions, and four outbox events |
| Operational-registry integration | Passed | The disposable scenario verified migration 0006, raw-once credential issuance, hash-only storage, invalid and valid heartbeat, lease renewal, background expiry, system audit, and availability outbox events |
| Vehicle-gateway integration | Passed | The disposable scenario verified migration 0007, vehicle registration/status, workload capability authorization, accepted telemetry, exact retry deduplication, conflicting retry rejection, bounded query, PostgreSQL state, audit, and outbox atomicity |
| Vehicle-command integration | Passed | Disposable HTTP/PostgreSQL execution verified idempotent request/conflict, target capability, hash-only claim token, bounded lease, attempt count, authenticated terminal acknowledgement, duplicate acknowledgement, list query, and three outbox transitions; the current Python suite contains 60 tests |
| Test-run live integration | Passed | Disposable HTTP/PostgreSQL/Redis execution verified migration 0009, RBAC catalogue, idempotent creation/conflict, authenticated snapshot, live running/passed updates, exact retry, stale-version conflict, illegal terminal transition, bounded filtering, audit, and outbox publication |
| Environment-profile focused verification | Passed | Four service/schema tests verified bounded validation, idempotent creation/conflict, audit/outbox evidence, version/state conflicts, and the immutable TestRun configuration snapshot; the full 64-test suite peaked at 163.9 MiB Python working memory |
| Android Vehicle Gateway build | Passed | CarSystemUI showcase produced a debug APK with the ATEP transport, persistent queue, status UI, and debug-only cleartext emulator policy |
| Android Vehicle Gateway and property-source unit suite | Passed | Nine tests verified gateway mapping/delivery plus simulator mutation, AAOS conversion, battery percentage, and unavailable-VHAL behavior |
| Android AAOS source build and lint | Passed | The standalone APK compiled its runtime CarPropertyManager compatibility bridge, required permission declarations, source provenance UI, and read-only AAOS mode without lint findings |
| Android WorkManager retry build and tests | Passed | WorkManager 2.11.2 resolved; scheduler, worker, unique-work policy, connectivity constraint, exponential backoff, eight-attempt bound, disabled-mode suppression, and six policy tests compiled and passed |
| Android rejected-event and exhaustion build and tests | Passed | Persistent inspection, atomic requeue, selective discard, attempt/exhaustion state, queue observation, explicit recovery, and five focused tests compiled and passed |
| Android vehicle-command build and tests | Passed | REST claim/acknowledgement transport, property allowlist, type/range checks, safety invariants, read-only AAOS rejection, and acknowledgement deferral compiled and six focused tests passed within the 24-test Android suite |
| Live Android vehicle-command scenario CT-SHOW-010 | Passed | A headless Android Automotive API 35 emulator connected to an isolated ATEP stack. Exact retry remained idempotent, changed retry returned vehicle_command_conflict, valid values succeeded, out-of-range and unsafe values were rejected, a capability-less module received HTTP 403, an expired lease recovered on attempt two, and explicit AAOS mode returned read_only_vehicle_source. The run retained 25 telemetry observations, seven requested events, eight claimed events, seven completed events, and hash-only claim-token evidence. |
| Android lint | Passed with warnings | lintDebug completed with zero errors and 14 non-blocking warnings covering the AAOS reflection bridge, KTX suggestions, dependency updates, target level, backup rules, and application icon |
| GitHub Actions workflow | Defined, not remotely executed | Fast gates and disposable integration execution are configured for pull requests and main pushes |
| SPIFFE/XFCC focused verification | Passed locally | Exact identity, ambiguity rejection, trusted-peer enforcement, disabled mode, token migration, no downgrade, capability preservation, and OpenAPI headers passed; live proxy mTLS remains pending |
| Disaster-recovery focused verification | Passed locally | Identifier boundaries, deterministic fingerprints, streamed archive hash/size, secret-free Compose arguments, and CI evidence policy passed; live disposable restore delegated to remote CI |

## 9.2 Existing Automated Tests

| Test | Objective | Result |
| --- | --- | --- |
| Password hash and verification | Confirm plaintext is not stored and valid/invalid comparisons behave correctly | Passed |
| Short-password rejection | Confirm passwords below the 12-character policy are rejected | Passed |
| Bootstrap-email validation | Reject non-deliverable bootstrap addresses such as reserved .local domains before startup | Passed |
| Access-token round trip | Confirm a generated token resolves to the original user UUID | Passed |
| Tampered-token rejection | Confirm signature changes invalidate the token | Passed |
| Email normalization | Confirm whitespace and case do not create duplicate identities | Passed |
| Administrator permission catalogue | Confirm the administrator set contains every declared permission | Passed |
| Global application-error contract | Confirm domain failures produce a stable code/message/details/correlation envelope | Passed |
| Global validation-error contract | Confirm invalid input is mapped without echoing sensitive input | Passed |
| User creation security and evidence | Confirm normalized email, password hashing, safe response, outbox event, and audit record | Passed |
| Duplicate-email behavior | Confirm a stable email_already_exists conflict and no pending writes | Passed |
| RBAC denial | Confirm a missing permission produces HTTP 403 and permission_denied | Passed |
| RBAC allowance | Confirm the exact required permission authorizes the operation | Passed |
| Immediate account deactivation | Confirm a valid unexpired token cannot authenticate an inactive user | Passed |
| Status-change audit | Confirm account state changes immediately and actor/change details are recorded | Passed |
| Role-assignment audit | Confirm effective assignment and removal update membership and append the corresponding audit actions | Passed |
| Pagination contract | Confirm safe defaults and upper/lower limits are published in OpenAPI | Passed |
| Refresh-token hashing | Confirm tokens are high entropy and deterministic only through their SHA-256 digest | Passed |
| Refresh API contracts | Confirm refresh, logout, and logout-all paths plus token-pair fields are present in OpenAPI | Passed |
| Refresh-session lifecycle | Confirm real-database rotation, replay-family revocation, logout, global logout, safe persistence, and auditing | Passed |
| Disposable identity integration | Confirm migrations, bootstrap, HTTP contracts, persistence, broker publication, immediate authorization changes, and immutable audit against fresh infrastructure | Passed |
| Role command normalization | Confirm canonical role names, trimmed descriptions, deduplicated permissions, and unsafe-name rejection | Passed |
| Protected platform role | Confirm platform-admin cannot be renamed, stripped of a permission, or deleted | Passed |
| Role catalogue API contract | Confirm catalogue paths and bounded pagination are published in OpenAPI | Passed |
| Role catalogue end-to-end | Confirm API-only creation, duplicate conflict, update, permission grant/revoke, assignment, positive/negative authorization, in-use conflict, deletion, and audit evidence | Passed |
| Audit search validation | Confirm timezone-aware ordered date ranges and trimmed bounded text filters | Passed |
| Audit CSV security | Confirm stable headers, UTF-8 spreadsheet compatibility, deterministic JSON details, and formula neutralization | Passed |
| Audit API contract | Confirm search, export, and detail paths plus safe page/export limits in OpenAPI | Passed |
| Audit query/export end-to-end | Confirm negative RBAC, resource filtering, newest-first order, detail retrieval, CSV output, validation errors, and export evidence against PostgreSQL | Passed |
| Atomic rate-limit counter | Confirm one Redis operation increments, sets first-use expiry, and returns remaining lifetime without a race window | Passed |
| Rate-limit rejection metadata | Confirm excess traffic raises the stable HTTP 429 error contract with limit, remaining, reset, and retry fields | Passed |
| Rate-limit dependency failure | Confirm Redis failure returns controlled HTTP 503 rather than silently bypassing protection | Passed |
| Authentication rate limit end-to-end | Confirm five invalid attempts retain the generic credential response and the sixth receives HTTP 429 from the disposable Redis stack | Passed |
| Module command validation | Confirm canonical module/capability names, semantic versions, trimmed text, and duplicate capability rejection | Passed |
| Module registration atomicity | Confirm registration stages one module, initial capabilities, one audit record, and atep.platform.module.registered.v1 in one unit of work | Passed |
| Capability catalogue lifecycle | Confirm declaration and removal update the module and append the corresponding audit and outbox evidence | Passed |
| Module registry RBAC and API contract | Confirm independent read/manage denial and bounded discovery contracts in OpenAPI | Passed |
| HTTP metric cardinality | Confirm concrete resource identifiers never appear in labels and route templates remain bounded | Passed |
| W3C trace propagation | Confirm valid parent trace/span linkage and X-Trace-ID response correlation | Passed |
| Exception observability | Confirm an unhandled exception increments its counter and marks the server span as error | Passed |
| Observability assets | Confirm dashboard JSON, PromQL signals, internal targets, and Collector memory limiter are versioned | Passed |
| Optional topology validation | Confirm the merged Compose model is valid without starting or pulling observability containers | Passed with a non-blocking local Docker-config access warning |

## 9.3 Evidence Limitations

The fast local suite and repeated remote disposable CI runs prove clean-database repeatability and the happy-path interaction among PostgreSQL, Redis, RabbitMQ, migrations, API, publisher worker, metrics scrape, artifact storage, and trace propagation. The optional Prometheus/Grafana/Collector images were configuration-validated but deliberately not started on the resource-constrained workstation. Live dashboard inspection, durable trace storage, telemetry failure injection, sustained load/cardinality, broker/database outage recovery, multi-replica concurrency, production availability, SLOs, security certification, and safety compliance remain unproven.

# 10. Test Strategy

## 10.1 Test Levels

| Level | Purpose | Typical execution |
| --- | --- | --- |
| Unit | Verify deterministic rules without external services | Every commit |
| Component | Verify API or worker behavior with controlled adapters | Every pull request |
| Integration | Verify real PostgreSQL, Redis, or RabbitMQ behavior | Pull request and nightly |
| Contract | Detect breaking API or event changes | Pull request and release |
| End-to-end | Verify the deployed multi-process platform | Release candidate |
| Performance | Establish latency, throughput, and saturation limits | Scheduled and before release |
| Resilience | Verify recovery under dependency and process failures | Scheduled chaos exercises |
| Security | Detect design, implementation, dependency, and configuration weaknesses | Every pull request plus periodic assessment |

## 10.2 Test Environment Principles

- use disposable databases and broker namespaces;

- create data through supported interfaces or explicit fixtures;

- make tests independent and safe to repeat;

- control time for token-expiry, rate-window, and retry tests;

- avoid relying on test order;

- collect logs, metrics, request IDs, broker messages, and database state as evidence;

- clean up resources even after failures;

- tag slow, integration, performance, and destructive tests explicitly.

# 11. Detailed Test Catalogue

## 11.1 Authentication and Token Security

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| SEC-001 | Verify password hashing and comparison to ensure plaintext is never retained. | Hash differs from plaintext; correct password passes and incorrect password fails. | Implemented / P0 |
| SEC-002 | Reject passwords shorter than policy to enforce the minimum credential baseline. | Creation helper raises a controlled validation error. | Implemented / P0 |
| SEC-003 | Round-trip a valid access token to validate subject and signing configuration. | Decoded UUID equals the issuing user UUID. | Implemented / P0 |
| SEC-004 | Modify a signed token to verify tamper detection. | Token is rejected as invalid. | Implemented / P0 |
| SEC-005 | Decode an expired token to validate time-based enforcement. | Token is rejected with no principal created. | Planned / P0 |
| SEC-006 | Present a token signed with another secret to verify trust-boundary isolation. | Token is rejected. | Planned / P0 |
| SEC-007 | Present a token using an unapproved algorithm to prevent algorithm confusion. | Token is rejected before user lookup. | Planned / P0 |
| SEC-008 | Present a token with the wrong issuer or token type to verify claim validation. | Token is rejected. | Planned / P0 |
| SEC-009 | Present malformed or missing sub claims to verify defensive parsing. | Token is rejected with the stable authentication error. | Planned / P0 |
| SEC-010 | Authenticate an inactive user to verify account-state enforcement. | Generic invalid-credentials response; no token issued. | Planned / P0 |
| SEC-011 | Compare known- and unknown-email authentication timing to reduce enumeration risk. | Timing distributions show no practically exploitable difference within an agreed threshold. | Planned / P1 |
| SEC-012 | Inspect logs from successful and failed authentication to prevent secret leakage. | No password, JWT secret, token, or password hash appears in logs. | Planned / P0 |
| SEC-013 | Issue a token pair after successful authentication. | Response contains a short-lived access token and a higher-entropy, longer-lived opaque refresh token. | Implemented integration evidence / P0 |
| SEC-014 | Inspect refresh-token persistence. | Only the 64-character SHA-256 digest is stored; raw token material is absent. | Implemented unit/integration evidence / P0 |
| SEC-015 | Rotate a valid refresh token. | Presented token becomes used and a replacement token pair is committed atomically. | Implemented integration evidence / P0 |
| SEC-016 | Reuse an already rotated token. | Replay is rejected and every active replacement in the token family is revoked. | Implemented integration evidence / P0 |
| SEC-017 | Log out with a refresh token. | The token family can no longer renew, and no raw token is written to audit data. | Implemented integration evidence / P0 |
| SEC-018 | Log out all sessions for an authenticated user. | Every renewable token is revoked while existing access tokens retain their bounded lifetime. | Implemented integration evidence / P0 |

## 11.2 RBAC and Identity

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| RBAC-001 | Normalize email before lookup to prevent case/whitespace duplicate identities. | Canonical lower-case trimmed identity is used. | Implemented / P0 |
| RBAC-002 | Verify the administrator permission catalogue is complete. | Administrator set equals the declared permission enumeration. | Implemented / P0 |
| RBAC-003 | Access an operation with the exact required permission. | Authorization dependency returns the principal. | Implemented / P0 |
| RBAC-004 | Access an operation while missing its required permission. | HTTP 403 with permission_denied; no operation occurs. | Implemented / P0 |
| RBAC-005 | Combine permissions from multiple roles to validate effective-permission union. | User receives the union without duplicate entries. | Planned / P1 |
| RBAC-006 | Assign the same role twice to verify database uniqueness. | Second association is rejected by the composite key. | Planned / P1 |
| RBAC-007 | Delete a role and verify association cleanup. | Association rows cascade; users remain intact. | Planned / P1 |
| RBAC-008 | Request /auth/me for an active user. | Response contains the correct user, sorted role names, and sorted permissions. | Planned / P0 |
| RBAC-009 | Request /auth/me without credentials. | HTTP 401 with WWW-Authenticate: Bearer. | Planned / P0 |
| RBAC-010 | Disable a user after token issue to verify live account-state checks. | Previously issued token no longer grants access. | Implemented / P0 |
| RBAC-011 | Create a user and inspect response, event, and audit data for secret leakage. | Password and hash are absent; one event and one correlated audit record are added. | Implemented / P0 |
| RBAC-012 | Create a canonical duplicate email. | HTTP/domain conflict uses stable email_already_exists; no write is staged. | Implemented / P0 |
| RBAC-013 | Create a canonical role with declared permissions. | HTTP 201 returns the role and its sorted effective permission names. | Implemented unit/integration evidence / P0 |
| RBAC-014 | Create a duplicate canonical role name. | HTTP 409 returns stable role_name_already_exists. | Implemented integration evidence / P0 |
| RBAC-015 | List and inspect roles and permissions. | Bounded, ordered role pages and the controlled permission catalogue are returned without database access by the client. | Implemented contract/integration evidence / P0 |
| RBAC-016 | Rename, revoke from, or delete platform-admin. | HTTP 409 returns protected_role; the invariant remains intact. | Implemented unit/integration evidence / P0 |
| RBAC-017 | Grant and revoke a role permission. | Effective permission state changes immediately and each change is audited. | Implemented integration evidence / P0 |
| RBAC-018 | Delete a role assigned to a user. | HTTP 409 returns role_in_use; no association or role is removed. | Implemented integration evidence / P0 |
| RBAC-019 | Delete an unused non-system role. | HTTP 204 removes the role and its permission associations while preserving audit evidence. | Implemented integration evidence / P0 |
| RBAC-020 | Page roles beyond accepted limits. | Validation rejects unsafe bounds using the global error contract. | Implemented OpenAPI contract evidence / P0 |

## 11.3 API and Middleware

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| API-001 | Authenticate with valid credentials. | HTTP 200 with bearer token and configured expiry. | Planned / P0 |
| API-002 | Authenticate with invalid email or password. | HTTP 401 with one generic error contract. | Planned / P0 |
| API-003 | Submit missing or malformed JSON fields. | HTTP 422 with a stable validation response that omits raw input. | Implemented / P1 |
| API-004 | Verify OpenAPI contains all intended routes and security schemes. | Contract contains authentication, health, and user-administration operations. | Executed / P0 |
| API-005 | Snapshot the OpenAPI schema to detect accidental breaking changes. | Review fails when an unapproved incompatible change is introduced. | Planned / P1 |
| API-006 | Send an unsupported method to a route. | HTTP 405 without internal details. | Planned / P2 |
| API-007 | Send malformed JSON or oversized input once JSON endpoints exist. | Controlled 4xx response; process remains healthy. | Planned / P1 |
| API-008 | Call liveness while the process is healthy. | HTTP 200 with status=alive, independent of backing services. | Planned / P0 |
| API-009 | Call readiness with all dependencies healthy. | HTTP 200 with every dependency marked ready. | Planned / P0 |
| API-010 | Make PostgreSQL unavailable during readiness. | HTTP 503; PostgreSQL unavailable; other results still reported. | Planned / P0 |
| API-011 | Make Redis unavailable during readiness. | HTTP 503 with bounded response time. | Planned / P0 |
| API-012 | Make RabbitMQ unavailable during readiness. | HTTP 503 with bounded response time. | Planned / P0 |
| API-013 | Supply a valid correlation UUID. | Same value appears in response header and structured log context. | Planned / P0 |
| API-014 | Omit the correlation ID. | Server generates a UUID and returns it. | Planned / P0 |
| API-015 | Supply a malformed correlation ID. | Server replaces it safely; no header injection or exception occurs. | Planned / P0 |
| API-016 | Inspect user-list pagination constraints. | OpenAPI declares limit 1-100, offset 0-1,000,000, and safe defaults. | Executed / P0 |
| API-017 | Raise a domain error through the API boundary. | Stable error envelope and correlation field are returned. | Implemented / P0 |
| API-018 | Inspect role-catalogue routes and pagination constraints. | OpenAPI contains permission and role lifecycle operations with bounded list parameters. | Implemented contract evidence / P0 |
| API-019 | Inspect audit search, export, and detail routes plus their independent limits. | OpenAPI exposes all three operations; list limit is at most 100 and export limit is at most 10,000. | Implemented contract evidence / P0 |
| API-020 | Exceed a configured authentication limit. | HTTP 429 uses the global error envelope and includes Retry-After plus limit, remaining, and reset headers. | Implemented Docker integration evidence / P0 |
| API-021 | Inspect module-registry routes, filters, and pagination constraints. | OpenAPI exposes registration, discovery, update, and capability lifecycle operations with list limit 1-100. | Implemented contract/integration evidence / P0 |

## 11.4 Database, Migration, and Bootstrap

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| DB-001 | Apply all migrations to an empty PostgreSQL database. | Upgrade succeeds and expected tables, keys, indexes, and constraints exist. | Offline DDL checked / P0 |
| DB-002 | Downgrade the initial revision in a disposable database. | Objects are removed in dependency-safe order. | Planned / P1 |
| DB-003 | Upgrade from the previous released revision. | Existing data remains valid and the service starts. | Planned for future revisions / P0 |
| DB-004 | Run migration upgrade twice to verify idempotent deployment behavior. | Second execution reports the database at head without error. | Planned / P0 |
| DB-005 | Insert duplicate user emails. | Unique constraint rejects the second row. | Planned / P0 |
| DB-006 | Insert duplicate role or permission names. | Unique constraints reject duplicates. | Planned / P1 |
| DB-007 | Verify UUID and timezone-aware timestamp generation. | Persisted rows receive valid UUIDs and UTC-capable timestamps. | Planned / P1 |
| DB-008 | Roll back a transaction containing state and an outbox event. | Neither business row nor event remains. | Planned / P0 |
| DB-009 | Start without bootstrap variables. | No administrator is created and startup continues. | Pending / P0 |
| DB-010 | Start with only one bootstrap variable. | Startup fails fast with a clear configuration error. | Planned / P0 |
| DB-011 | Start with both valid bootstrap variables. | Administrator, role, permissions, and creation event commit atomically. | Planned / P0 |
| DB-012 | Restart after bootstrap creation. | No duplicate administrator, role, permission, or event is created. | Planned / P0 |
| DB-013 | Attempt to update or delete an audit record in PostgreSQL. | Database trigger rejects both mutations. | Implemented runtime integration evidence / P0 |
| DB-014 | Apply audit-query indexes on a clean PostgreSQL database. | Migration 0004 creates chronological, actor, resource, and correlation indexes and the API starts successfully. | Implemented offline and Docker integration evidence / P0 |
| DB-015 | Apply the module-registry migration on a clean PostgreSQL database. | Migration 0005 creates module and capability tables, indexes, scoped uniqueness, cascade ownership, and the API starts successfully. | Implemented Docker integration evidence / P0 |

## 11.5 Event Outbox and RabbitMQ

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| EVT-001 | Enqueue an event with a domain change in one transaction. | Both records commit together and share relevant identifiers. | Planned / P0 |
| EVT-002 | Validate the event envelope schema. | Required identity, type, time, aggregate, correlation, and payload fields are present. | Planned / P0 |
| EVT-003 | Verify routing-key naming and event versioning. | Message uses atep.<context>.<entity>.<action>.v1. | Planned / P0 |
| EVT-004 | Verify message durability and publisher confirms. | Persistent message is confirmed by the durable exchange. | Planned / P0 |
| EVT-005 | Publish a batch larger than 100 rows. | Worker processes multiple ordered batches without losing rows. | Planned / P1 |
| EVT-006 | Run two workers concurrently. | SKIP LOCKED prevents the same row being published simultaneously. | Planned / P0 |
| EVT-007 | Interrupt broker connectivity during publication. | Transaction does not mark unconfirmed messages as published; robust connection recovers. | Planned / P0 |
| EVT-008 | Restart the worker with pending rows. | Unpublished events resume publication. | Planned / P0 |
| EVT-009 | Deliver the same event twice to a reference consumer. | Consumer deduplicates by event_id and applies the effect once. | Planned / P0 |
| EVT-010 | Inject a permanently invalid event. | Policy moves or flags it after maximum attempts and raises an operational alert. | Planned after retry policy / P1 |
| EVT-011 | Create a user through the identity service and inspect pending persistence objects. | User, creation event, and audit record share one session and commit boundary. | Implemented unit evidence; rollback integration planned / P0 |
| EVT-012 | Mutate the module catalogue and inspect the outbox stream. | Registration, metadata/status change, capability declaration, and capability removal append four versioned events sharing the catalogue transaction. | Implemented service/Docker integration evidence / P0 |

## 11.6 Containers and Operations

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| OPS-001 | Build the application image from a clean context. | Reproducible build succeeds with declared dependencies. | Planned / P0 |
| OPS-002 | Inspect the runtime user. | API and worker run as unprivileged atep. | Defined, execution pending / P0 |
| OPS-003 | Start Compose from an empty volume. | Dependencies become healthy, migration runs, API and worker start. | Planned / P0 |
| OPS-004 | Restart services while preserving PostgreSQL volume. | Data remains and migrations are not reapplied destructively. | Planned / P1 |
| OPS-005 | Stop and restart RabbitMQ. | API readiness reflects outage; worker reconnects after recovery. | Planned / P0 |
| OPS-006 | Stop and restart Redis. | Readiness changes predictably; authoritative data remains unaffected. | Planned / P1 |
| OPS-007 | Stop and restart PostgreSQL. | Readiness fails during outage and recovers after connections are re-established. | Planned / P0 |
| OPS-008 | Run a sustained availability exercise. | Measured availability and error budget can be calculated against the target. | Planned / P2 |

## 11.7 Performance, Resilience, and Observability

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| PERF-001 | Load-test liveness and authenticated read endpoints. | p95 remains below the agreed 250 ms target at defined concurrency. | Planned / P1 |
| PERF-002 | Measure token-issue throughput under Argon2 load. | Capacity and CPU saturation point are documented; no unsafe hash weakening is used. | Planned / P1 |
| PERF-003 | Measure database pool behavior under concurrency. | Requests queue or fail predictably without exhausting PostgreSQL connections. | Planned / P1 |
| PERF-004 | Measure outbox publication throughput and age. | Sustainable events/second and maximum backlog recovery time are documented. | Planned / P1 |
| RES-001 | Kill an outbox worker during a batch. | Uncommitted publication state rolls back and remaining work is recoverable. | Planned / P0 |
| RES-002 | Introduce network latency to each dependency. | Readiness timeouts remain bounded and request threads are not exhausted. | Planned / P1 |
| RES-003 | Exhaust the database connection pool. | Controlled failures occur, logs identify saturation, and service recovers. | Planned / P1 |
| RES-004 | Fill the broker or reject publications. | Worker retains unpublished rows and emits actionable diagnostics. | Planned / P1 |
| OBS-001 | Validate structured log format. | Every application log line is valid JSON with timestamp and level. | Structlog JSON configuration implemented; capture assertion expansion planned / P1 |
| OBS-002 | Trace one correlation ID across request and outbox message. | The same ID is discoverable in API logs, span attributes, database event, and broker envelope. | Correlation propagation and span attribute implemented; broker-to-trace linking expansion planned / P0 |
| OBS-003 | Trigger an application exception. | Error is counted, span-marked, and logged with safe correlation/trace context without secrets. | Exception counter and span-error test passed; log capture expansion planned / P0 |
| OBS-004 | Detect an aging outbox backlog. | Metric or query crosses threshold and raises an alert. | Planned after metrics / P1 |
| OBS-005 | Validate readiness logging during dependency outage. | State change is diagnosable without excessive repetitive noise. | Planned / P2 |
| OBS-006 | Request concrete resource IDs and inspect Prometheus series. | Labels contain route templates and bounded method/status values; concrete IDs never appear. | Focused cardinality test passed / P0 |
| OBS-007 | Send no parent and a valid W3C traceparent. | A server span and 32-character X-Trace-ID are created; valid parent trace/span linkage is preserved. | Unit and Docker propagation evidence / P0 |
| OBS-008 | Configure tracing off, sample ratios, missing exporter, and OTLP endpoint. | Disabled mode exports nothing; bounds are validated; enabled export batches to the configured Collector without changing requests. | Typed settings and implementation passed; collector failure injection planned / P1 |
| OBS-009 | Scrape /metrics directly and through provisioned Prometheus. | Standard content is returned; Prometheus target is healthy; management endpoint remains outside public OpenAPI. | Unit, Docker direct-scrape, asset, and Compose validation evidence / P0 |
| OBS-010 | Load the provisioned Grafana dashboard and inspect all panels. | Request rate, p95, 5xx ratio, and in-progress panels query the pinned Prometheus datasource without raw-path labels. | Dashboard JSON contract passed; live UI inspection pending / P1 |
| OBS-011 | Query module health as authorized, unauthorized, healthy, degraded, unavailable, and unmonitored states. | Only modules:read succeeds; the constant-size response includes credentialed modules only and contains no identifiers or secrets. | Aggregate state and OpenAPI tests passed; expanded Docker RBAC assertion delegated to CI / P0 |
| OBS-012 | Update heartbeat/reconciler metrics and inspect series. | Only fixed status labels appear; counts, active ratio, at-risk leases, expirations, and reconciliation failures remain bounded. | Focused metrics contract passed / P0 |
| OBS-013 | Parse and validate SLO/alert rules. | Required recording rules and six named alerts have reviewed expressions, severities, persistence, and runbook links; promtool accepts the files. | Asset test passed locally; promtool delegated to CI / P0 |
| OBS-014 | Trigger every alert in an isolated environment. | Alert state, ownership, routing, notification, silence, and recovery evidence match the runbook. | Synthetic lifecycle covered; full rule matrix and silence exercise planned / P1 |
| OBS-015 | Measure empty and non-empty outbox backlog and inspect worker metrics. | Count/oldest age are correct; outcomes are success/error only; no event identifiers appear. | Aggregate/cardinality unit test and Docker scrape / P0 |
| OBS-016 | Measure due scheduled jobs before and after dispatch. | Count/oldest age, dispatch total, cycle duration, and failures reflect scheduler behavior without job identifiers. | Aggregate and metrics unit tests; Docker integration / P0 |
| OBS-017 | Open/reject a test-run stream and publish snapshot/update/heartbeat events. | Active connections return to zero; bounded outcomes/kinds increment; no run/user/vehicle label appears. | Metrics/cardinality unit test and existing WebSocket integration / P0 |
| OBS-018 | Stop Redis or RabbitMQ during live/outbox publication. | Failure counters increment; authoritative PostgreSQL state remains; outbox retries after rollback and WebSocket clients recover from snapshot. | Controlled unit failure passed; live dependency outage planned / P0 |
| OBS-019 | Validate the six domain alert rules with promtool. | Worker availability, backlog, and failure expressions, severities, persistence windows, and runbook links are accepted. | Asset test locally; promtool in CI / P0 |
| OBS-020 | Validate Alertmanager configuration and internal-only destinations. | amtool accepts the file; the only URL uses Docker DNS; host ports bind to loopback; image is pinned. | Asset test locally and amtool in CI / P0 |
| OBS-021 | Evaluate route grouping and inhibition policy. | Critical/warning routes use reviewed waits; critical inhibits warnings only when service is equal. | Configuration contract test / P0 |
| OBS-022 | Send valid and untrusted-severity webhook payloads. | Valid payload returns 202; arbitrary severity becomes unknown; no input label/annotation appears in metrics. | Two focused receiver tests passed / P0 |
| OBS-023 | Inject a synthetic alert through Alertmanager. | Alertmanager becomes ready and the receiver's critical/firing notification counter increments. | Disposable CI delivery scenario / P0 |
| OBS-024 | Resolve an injected alert and verify lifecycle delivery. | Receiver records a resolved notification for the same bounded group without retaining context. | Disposable CI delivery scenario / P0 |
| OBS-025 | Record healthy/unavailable dependency probes and attempt an arbitrary dependency label. | Only postgres/redis/rabbitmq and ready/unavailable series exist; arbitrary input is rejected before registration. | Focused cardinality test / P0 |
| OBS-026 | Execute successful and failed object-store operations. | Fixed operation/outcome metrics, exact transferred bytes, capacity gauges, and no object key or run identifier appear. | Instrumented filesystem test / P0 |
| OBS-027 | Call readiness and upload evidence in the disposable stack, then scrape API metrics. | All three dependencies report ready and successful artifact operations/capacity are visible. | Expanded Docker integration scenario / P0 |
| OBS-028 | Validate dependency and storage alerts. | promtool accepts persistent dependency, operation-error, and low-capacity rules with bounded labels and runbook links. | Asset test locally and promtool in CI / P0 |

## 11.8 Quality and Security Operations

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| QLT-001 | Run all unit tests. | Suite passes and reports stable test discovery. | Implemented / P0 |
| QLT-002 | Run Ruff lint and formatting checks. | No violations or formatting drift. | Implemented / P0 |
| QLT-003 | Run strict mypy. | No type errors in application source. | Implemented / P0 |
| QLT-004 | Compile application, tests, and migrations. | No Python syntax errors. | Implemented / P0 |
| QLT-005 | Parse project metadata and Compose YAML. | Both documents load without structural errors. | Implemented / P1 |
| QLT-006 | Compare migration metadata against model metadata. | No uncommitted schema drift is detected. | Planned / P0 |
| QLT-007 | Measure unit and branch coverage. | Agreed thresholds pass; uncovered critical paths are reviewed. | Planned / P1 |
| QLT-008 | Mutation-test security and authorization rules. | Tests kill mutations that remove critical checks. | Planned / P1 |
| SECOPS-001 | Scan repository history for secrets with Gitleaks. | No credential or private key is detected. | Automated in security CI / P0 |
| SECOPS-002 | Audit the hash-locked Python runtime graph and emit a CycloneDX SBOM. | No known vulnerability remains unreviewed; SBOM is retained for 14 days. | Implemented; local audit passed / P0 |
| SECOPS-003 | Run CodeQL security-extended analysis for Python. | Findings are published and triaged with owner and due date. | Automated in security CI / P1 |
| SECOPS-004 | Generate a CycloneDX image SBOM and scan it with Grype. | High or critical findings fail CI unless an exact reviewed exception names the advisory, component, owner, review date, and expiry; SBOM is retained for 14 days. | Automated in security CI / P0 |
| SECOPS-005 | Fuzz token and API input parsers. | Malformed input causes controlled 4xx responses and no crash. | Planned / P1 |
| SECOPS-006 | Review CORS, documentation exposure, headers, and TLS policy. | Production configuration matches the approved threat model. | Planned / P0 |
| SECOPS-007 | Attempt privilege escalation across RBAC boundaries. | No unauthorized operation or sensitive disclosure succeeds. | Planned / P0 |
| SECOPS-008 | Rotate the JWT secret in a staged environment. | Rotation procedure behaves as documented, including expected token invalidation. | Planned / P1 |
| SECOPS-009 | Verify dependency locks, immutable workflow/container inputs, and scanner-exception governance. | Locks cover direct dependencies with hashes and no index override; actions use full SHAs; the base uses a digest; Dependabot covers all three ecosystems; exceptions are exact, owned, and time-bounded. | Four automated policy tests passed / P0 |

## 11.9 Administrative Audit

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| AUD-001 | Record user creation with actor, action, resource, and correlation identifiers. | One append-only audit record contains the expected non-sensitive metadata. | Implemented / P0 |
| AUD-002 | Record an account status change and its previous/current values. | Change is immediately visible and audit details preserve the transition. | Implemented / P0 |
| AUD-003 | Record role assignment and removal. | Each effective change produces the correct actor/resource audit entry. | Implemented unit evidence; API integration planned / P0 |
| AUD-004 | Mutate or delete a stored audit row directly. | PostgreSQL trigger blocks the operation. | Offline DDL checked; runtime integration planned / P0 |
| AUD-005 | Create, update, grant, revoke, and delete a role. | Five ordered, correlated, non-sensitive role audit actions remain after role deletion. | Implemented integration evidence / P0 |
| AUD-006 | Search by actor, action, resource, outcome, correlation ID, and time window. | Only matching immutable records are returned in deterministic newest-first order. | Implemented integration evidence / P0 |
| AUD-007 | Request audit pages and exports beyond their safe limits. | HTTP 422 uses the global error envelope; list pages remain at most 100 and exports at most 10,000 rows. | Implemented contract/integration evidence / P0 |
| AUD-008 | Access audit search without audit:read and export without audit:export. | Each operation returns HTTP 403 without evidence disclosure. | Search implemented integration evidence; export separation implemented by dependency / P0 |
| AUD-009 | Export matching evidence as CSV. | UTF-8 CSV has stable columns, neutralizes formula-like cells, contains only the bounded result, and creates audit.records.exported evidence. | Implemented unit/integration evidence / P0 |
| AUD-010 | Present a naive timestamp or reversed date window. | HTTP 422 rejects ambiguous or invalid temporal filters without executing the query. | Implemented unit evidence / P1 |
| AUD-011 | Archive a closed online partition and restore it in an isolated environment. | Counts, schema, and integrity manifest match; search is possible through the archive catalogue. | Planned with archive automation / P0 |
| AUD-012 | Apply and release a legal hold around an otherwise eligible partition. | No held evidence is archived for disposition or purged until formal release. | Planned with legal-hold workflow / P0 |

## 11.10 Distributed Rate Limiting

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| RATE-001 | Consume a counter below its configured threshold. | Atomic result reports the configured limit, correct remaining count, and rounded reset interval. | Implemented unit evidence / P0 |
| RATE-002 | Send one request beyond the threshold. | HTTP 429 returns rate_limit_exceeded, Retry-After, and zero remaining quota. | Implemented unit/integration evidence / P0 |
| RATE-003 | Make Redis evaluation fail or exceed its timeout. | HTTP 503 returns rate_limit_unavailable; the request does not bypass protection. | Implemented unit evidence / P0 |
| RATE-004 | Inspect Redis limiter keys after authentication attempts. | Keys contain only namespaces and SHA-256-derived account/client fingerprints; no raw identity or credential is stored. | Implemented design/unit evidence / P0 |
| RATE-005 | Attempt authentication using email case and whitespace variants. | Normalization maps variants to the same account quota. | Implemented design; focused integration expansion planned / P1 |
| RATE-006 | Send authentication attempts for many accounts from one client. | The independent network-client threshold limits broad credential spraying. | Implemented control; focused integration expansion planned / P0 |
| RATE-007 | Send concurrent requests from multiple API replicas. | Redis atomic counters enforce one shared threshold without lost increments. | Atomic script implemented; multi-replica load evidence planned / P0 |
| RATE-008 | Deploy behind the production reverse proxy and test client attribution. | Only trusted forwarding data influences the client identity; spoofed headers cannot evade or amplify limits. | Planned production-hardening evidence / P0 |

## 11.11 Module Registry and Capability Catalogue

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| MOD-001 | Register a canonical module with one initial capability. | HTTP 201 returns registered status, semantic version, endpoint metadata, and the sorted capability catalogue. | Implemented unit/integration evidence / P0 |
| MOD-002 | Register a duplicate canonical module name. | HTTP 409 returns stable module_name_already_exists; no second module is committed. | Implemented Docker integration evidence / P0 |
| MOD-003 | Submit unsafe module/capability names or a non-semantic version. | HTTP 422 uses the global validation envelope and no catalogue state changes. | Implemented unit/contract evidence / P0 |
| MOD-004 | Submit duplicate normalized capabilities during registration. | Validation rejects the command before persistence. | Implemented unit evidence / P0 |
| MOD-005 | Page and filter modules by exact capability or administrative status. | Results are deterministic and bounded to 100 records; only matching modules are returned. | Implemented contract/integration evidence / P0 |
| MOD-006 | Read the catalogue with modules:read but without modules:manage. | Discovery succeeds while every mutation returns HTTP 403. | Permission dependency implemented; focused integration expansion planned / P0 |
| MOD-007 | Access discovery without modules:read. | HTTP 403 returns permission_denied without catalogue disclosure. | Implemented Docker integration evidence / P0 |
| MOD-008 | Declare, update, and remove a capability. | Scoped uniqueness is retained; responses show the current sorted catalogue and a missing removal returns stable 404. | Declare/remove implemented unit/integration evidence; focused update test planned / P1 |
| MOD-009 | Inspect registration and catalogue mutation audit evidence. | Correlated, non-sensitive actions identify actor and module; four expected actions remain immutable. | Implemented unit/Docker integration evidence / P0 |
| MOD-010 | Inspect outbox atomicity for registration and catalogue mutations. | Module state, audit evidence, and versioned outbox events share one transaction; four events are persisted in the exercised flow. | Implemented service/Docker integration evidence / P0 |
| MOD-011 | Stop heartbeats for an active or degraded module and wait beyond its lease. | The reconciler marks it inactive and atomically writes system audit evidence and an availability event. | Implemented unit/Docker integration evidence / P0 |
| MOD-012 | Issue and then rotate a module credential. | Each raw token is returned only once, only a SHA-256 digest is persisted, and the older token can no longer authenticate. | Implemented unit/Docker integration evidence / P0 |
| MOD-013 | Use an invalid credential or submit registered/inactive through heartbeat. | Invalid credentials return stable HTTP 401; invalid operational states return the global HTTP 422 validation envelope. | Implemented unit/contract/integration evidence / P0 |
| MOD-014 | Renew a lease and change status/version through authenticated heartbeat. | Lease timestamps advance within the configured bound; only effective status/version transitions enqueue availability events and routine heartbeats create no audit noise. | Implemented unit/Docker integration evidence / P0 |

## 11.12 Vehicle Gateway and Telemetry

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| VEH-001 | Register, page, inspect, activate, and deactivate a canonical vehicle. | Versioned APIs return deterministic state; lifecycle changes are audited and evented. | Service/contract implementation; Docker API evidence planned / P0 |
| VEH-002 | Register a duplicate or unsafe vehicle identifier. | Canonical duplicate returns HTTP 409; invalid syntax returns the global HTTP 422 envelope. | Validation and stable error implemented; focused API evidence planned / P0 |
| VEH-003 | Exercise vehicles:read and vehicles:manage independently. | Readers cannot mutate; unauthorized identities receive HTTP 403 without catalogue disclosure. | RBAC dependency implemented; focused API evidence planned / P0 |
| VEH-004 | Publish telemetry with missing, invalid, or rotated gateway credentials. | Request returns stable HTTP 401 and no observation or outbox event is committed. | Credential primitive implemented; focused service/API evidence planned / P0 |
| VEH-005 | Publish from a valid module without vehicle.telemetry.publish. | Request returns HTTP 403 module_capability_required and names the required capability. | Implemented unit evidence / P0 |
| VEH-006 | Submit invalid property names, event IDs, values, or a timestamp without a UTC offset. | Global HTTP 422 validation envelope identifies the invalid field; no data is persisted. | Implemented schema/contract evidence / P0 |
| VEH-007 | Commit a new telemetry observation and inspect its outbox row. | Observation and atep.vehicle.telemetry.received.v1 exist together with matching correlation and identifiers. | Implemented service evidence; Docker transaction evidence planned / P0 |
| VEH-008 | Retry an identical event ID and payload after a simulated network timeout. | HTTP 200 returns the original receipt with duplicate: true; no second observation or outbox event exists. | Implemented unit evidence; Docker retry evidence planned / P0 |
| VEH-009 | Reuse an event ID with a changed property, value, source, vehicle, module, unit, or timestamp. | HTTP 409 telemetry_event_conflict is stable and the original observation remains unchanged. | Implemented unit evidence / P0 |
| VEH-010 | Query vehicle telemetry with bounded paging and exact property filtering. | Results are newest-first, capped at 500, permission protected, and represented by the published OpenAPI schema. | Contract implemented; database/API evidence planned / P1 |
| VEH-011 | Disconnect the Android gateway, buffer observations, reconnect, and resend. | Locally durable events arrive once logically despite retransmission and preserve original timestamps. | Persistent queue and stable-ID retry unit evidence passed; live CT-SHOW-006 pending / P0 |
| VEH-012 | Compare simulator and CarPropertyManager/VHAL mappings. | The same canonical state and telemetry units are preserved; speed is converted from m/s to km/h and battery percentage from energy/capacity. | Implemented Android unit evidence; live AAOS evidence pending / P0 |
| VEH-013 | Start the showcase without module credentials and inspect gateway state and network behavior. | Gateway reports disabled, stores no event, performs no delivery, and displays no secret material. | Implemented Android unit/build evidence; manual UI check pending / P0 |
| VEH-014 | Select explicit AAOS mode with all, partial, and no accessible VHAL properties. | Origin remains AAOS, local controls remain unavailable, accessible signals continue, and no simulated observation replaces missing evidence. | Implemented negative/unit evidence; manual CT-SHOW-007 pending / P0 |
| VEH-015 | Queue telemetry offline, close the process, restore connectivity, and inspect unique background work and ATEP receipts. | One job per vehicle survives the activity lifecycle, flushes in order, retains event identity, creates no duplicate observation, and stops or exhausts according to policy. | Implementation and six policy tests passed; manual CT-SHOW-008 pending / P0 |
| VEH-016 | Inspect rejected telemetry, retry one corrected event, discard one selected record, exhaust background work, and resume explicitly. | Evidence survives process restart; retry preserves identifier and timestamp; discard is item-scoped; eight failures stop automatic scheduling; manual recovery clears exhaustion. | Implementation and five focused tests passed; manual CT-SHOW-009 pending / P0 |
| VEH-017 | Create a vehicle command with vehicle_commands:write and inspect audit/outbox state. | One pending command, one immutable audit record, and atep.vehicle.command.requested.v1 share the transaction. | Implemented service and Docker API evidence / P0 |
| VEH-018 | Repeat an identical command request and then reuse the identifier with changed parameters. | Exact retry returns the original command without new evidence; changed data returns HTTP 409 vehicle_command_conflict. | Implemented unit and stable-error evidence / P0 |
| VEH-019 | Create or list commands without the independent read/write permission. | Request is denied with HTTP 403 and no command catalogue or mutation is disclosed. | RBAC dependency implemented; focused Docker API evidence pending / P0 |
| VEH-020 | Claim a command using invalid credentials, missing capability, wrong target, or no available work. | Invalid identity returns 401, missing capability returns 403, another target cannot receive the command, and an empty claim returns 204. | Authentication/contract implementation and missing-capability Docker evidence / P0 |
| VEH-021 | Claim available or lease-expired work concurrently. | Locked oldest-first selection returns one command, increments attempt count, grants a 10-300-second lease, rotates the claim token, and stores only its SHA-256 digest. | Implemented service and migration evidence / P0 |
| VEH-022 | Acknowledge success/rejection, retry the exact acknowledgement, and submit an invalid or expired claim token. | Terminal state and atep.vehicle.command.completed.v1 are written once; exact retry is idempotent; invalid/expired claims return a stable conflict. | Implemented unit and successful/duplicate Docker transaction evidence / P0 |
| VEH-023 | Apply allowed, out-of-range, unsafe, unknown, and read-only-source commands in CarSystemUI. | Allowed simulator state changes and emits telemetry; invalid/unsafe/unknown/AAOS mutations remain unchanged and receive a stable rejected acknowledgement. | Six Android tests and live CT-SHOW-010 passed / P0 |
| VEH-024 | Create, page, filter, and inspect a test run with independent read/write permissions. | Authorized requests return bounded canonical records; missing permission returns HTTP 403. | Service and Docker integration evidence passed / P0 |
| VEH-025 | Repeat an exact test-run creation and reuse the run_id with changed input. | Exact retry returns the original record; changed input returns stable HTTP 409 test_run_conflict. | Unit and Docker integration evidence passed / P0 |
| VEH-026 | Inspect creation and status transactions. | State, immutable audit, and atep.test_run.created.v1 or atep.test_run.status_changed.v1 share one commit. | Unit and disposable outbox integration evidence passed / P0 |
| VEH-027 | Submit valid queued-to-running-to-passed/failed/cancelled transitions and invalid shortcuts or terminal changes. | Valid timestamps, progress, and version advance once; invalid transitions return test_run_state_conflict. | Unit, validation, and Docker integration evidence passed / P0 |
| VEH-028 | Race or retry status changes with stale expected versions. | Row locking prevents lost updates; changed stale input returns test_run_version_conflict; exact retry remains idempotent. | Unit and Docker integration evidence passed / P0 |
| VEH-029 | Subscribe with missing, invalid, inactive, unauthorized, and authorized bearer tokens. | Connections close with 4401/4403 as applicable; authorized clients receive snapshot, heartbeat, and committed updates without Redis access. | Auth implementation and successful Docker WebSocket evidence; focused negative handshake expansion planned / P0 |
| VEH-030 | Deliver duplicate, out-of-order, heartbeat, disconnect, and reconnect events to CarSystemUI. | Non-increasing versions are ignored, heartbeat retains the latest state, and bounded reconnect preserves the visible snapshot. | Three Android unit tests, lint, and debug build passed / P0 |
| ENV-001 | Create and page EV, hybrid, and autonomous profiles with simulator or AAOS sources. | Canonical profiles are returned deterministically under bounded paging and independent permissions. | Schema/service implementation and focused tests passed / P0 |
| ENV-002 | Repeat exact creation and reuse a profile ID with changed content. | Exact retry returns the original profile; changed content returns environment_profile_conflict. | Focused idempotency test passed / P0 |
| ENV-003 | Activate a draft and archive an active profile. | Each effective transition advances the version once and records evidence. | Focused lifecycle test passed / P0 |
| ENV-004 | Skip a lifecycle state, mutate an archived profile, or submit a stale expected version. | Stable state/version conflicts preserve the original profile. | Focused negative tests passed / P0 |
| ENV-005 | Inspect profile creation and transition transactions. | Profile state, immutable audit, and versioned outbox event share one commit. | Service evidence passed; Docker expansion planned / P0 |
| ENV-006 | Create a TestRun with draft, active, archived, and later-archived profile inputs. | Only active input is accepted and the run retains the exact version/configuration snapshot thereafter. | Active guard implemented and snapshot test passed; focused API expansion planned / P0 |
| JOB-001 | Create, page, filter, and inspect a timezone-aware scheduled job under independent permissions. | Canonical bounded responses are returned; missing permission receives HTTP 403. | Schema, OpenAPI, service, and Docker RBAC evidence / P0 |
| JOB-002 | Repeat exact job creation and reuse either the job ID or target run ID differently. | Exact retry returns the original job without duplicate evidence; conflicting reuse returns stable test_job_conflict. | Focused idempotency test and database uniqueness / P0 |
| JOB-003 | Cancel scheduled work twice using the original request. | First cancellation advances state/version and records evidence; exact retry returns the same result without duplication. | Focused lifecycle test / P0 |
| JOB-004 | Cancel with a stale version or after dispatch. | Stable version/state conflict is returned and persisted state remains unchanged. | Focused negative tests / P0 |
| JOB-005 | Run two scheduler replicas against the same due batch. | Row locking with SKIP LOCKED assigns each job to at most one transaction and preserves oldest-first bounded selection. | Query design implemented; concurrent stress expansion planned / P0 |
| JOB-006 | Dispatch due work and inspect the generated run, job, audit, and outbox rows. | Exactly one queued TestRun is linked; job becomes dispatched; all state and evidence commit atomically. | Focused unit and disposable Docker integration evidence / P0 |
| ART-001 | Upload non-empty log, report, trace, image, video, binary, and other evidence within the configured bound. | Content is streamed to the object adapter; canonical metadata, byte size, and SHA-256 are returned. | Filesystem adapter and multipart Docker scenario implemented / P0 |
| ART-002 | Repeat exact upload and reuse the same run/artifact identifier with changed bytes or metadata. | Exact retry returns HTTP 200 and the original record without new evidence; changed reuse returns test_artifact_conflict. | Focused service and Docker API evidence / P0 |
| ART-003 | Interrupt object writing or fail metadata persistence after storage. | Temporary/failed objects are removed when detected and no partial metadata is committed. | Oversize cleanup test passed; database-failure injection planned / P0 |
| ART-004 | Submit empty, oversized, path-like filename, root-escaping key, and missing-content cases. | Stable bounded errors are returned; no unsafe path or partial object remains; internal keys are absent from responses. | Schema, adapter, size, and OpenAPI tests passed / P0 |
| ART-005 | List, inspect, upload, or download without the independent permission. | Unauthorized access receives HTTP 403 before metadata or content is disclosed. | RBAC dependency and disposable Docker denial evidence / P0 |
| ART-006 | Download stored evidence and compare headers/body with metadata. | Media type, safe filename, content length, ETag, SHA-256, and bytes match the immutable record. | Disposable Docker download evidence / P0 |
| ART-007 | Inspect metadata, audit, and outbox rows after one successful upload and exact retry. | One metadata row, one immutable audit row, and one atep.test_artifact.stored.v1 event exist. | Service assertions and disposable database integration evidence / P0 |

## 11.13 Kubernetes Deployment

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| K8S-001 | Render foundation, admission, migration, and workload Kustomize targets and inspect their resource references. | All four targets render independently; cluster-scoped admission resources have no namespace; every reference exists; migration and workloads retain the explicit digest transformer. | Four local renders plus CI and policy test / P0 |
| K8S-002 | Inspect namespace, ServiceAccounts, ConfigMap, and network policy. | Restricted admission is requested; no Secret is committed; tokens are not mounted; configuration is non-sensitive; ingress and egress are denied unless explicitly allowed. | Automated policy test / P0 |
| K8S-003 | Inspect every application and migration container security boundary. | Non-root identity, RuntimeDefault seccomp, read-only root, no privilege escalation, all capabilities dropped, resource requests/limits, and external Secret reference are present. | Automated policy test / P0 |
| K8S-004 | Inspect API/worker probes, internal Service, and artifact storage. | Liveness remains process-only; readiness checks dependencies; worker process evidence uses its metrics socket; API is ClusterIP; artifacts mount the named PVC. | Automated policy test / P0 |
| K8S-005 | Execute a staged rollout with approved digest and external Secret, retain migration evidence, and exercise rollback. | Zero digest cannot deploy; migration completes before workloads; smoke probes pass; previous workload digest can be restored without automatic database downgrade. | Manifest/runbook implemented; live cluster exercise planned / P0 |
| K8S-006 | Inspect the image policy, binding, namespace selector, matched operations/resources, failure mode, and validation actions. | One fail-closed policy covers Deployment and Job create/update, including init containers; one binding selects only labelled namespaces and uses Deny plus Audit. | Automated policy test / P0 |
| K8S-007 | Submit approved digest, mutable tag, foreign repository, uppercase/malformed digest, and zero-digest workloads to a Kubernetes 1.30+ test cluster. | Only the exact approved repository with a non-zero lowercase SHA-256 digest is admitted; every rejection is visible in the API result and audit evidence. | Static negative matrix passed; live cluster exercise pending / P0 |
| K8S-008 | Inspect namespace opt-in and GitHub trust-policy values. | Enforcement is enabled; SLSA v1, exact repository/workflow/main-ref subject, exact ATEP image pattern, GitHub/Sigstore trust, and an empty exemption list are present; release publishes registry attestations. | Automated policy test / P0 |
| K8S-009 | Install reviewed controller/chart digests and submit attested plus unsigned, wrong-repository, wrong-workflow, wrong-ref, and revoked subjects. | Only the exact valid provenance is admitted; all negative samples fail closed and retain controller plus Kubernetes audit evidence. | Runbook/configuration implemented; live cluster exercise pending / P0 |

## 11.14 Workload Identity and mTLS Boundary

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| WID-001 | Present one canonical module SPIFFE ID from a trusted direct peer. | The registered module authenticates and the protected operation continues. | Implemented unit evidence / P0 |
| WID-002 | Change the trust domain or module path. | Stable invalid_module_credential; no operation occurs. | Implemented unit evidence / P0 |
| WID-003 | Present multiple XFCC elements or URI fields, percent encoding, query, fragment, non-ASCII, or alternate syntax. | Every ambiguous or non-canonical identity is rejected. | Implemented parameterized evidence / P0 |
| WID-004 | Present XFCC from a peer outside trusted CIDRs. | Identity is rejected before registry authentication. | Implemented unit evidence / P0 |
| WID-005 | Present XFCC while the feature is disabled. | Identity is rejected; disabled mode does not trust the header. | Implemented unit evidence / P0 |
| WID-006 | Present a mismatched SPIFFE ID together with a valid legacy token. | Request is rejected without credential downgrade. | Implemented unit evidence / P0 |
| WID-007 | Omit XFCC and present the existing valid module token. | Token migration path remains functional. | Implemented unit/regression evidence / P0 |
| WID-008 | Authenticate a module identity lacking the required capability. | HTTP/domain authorization remains denied with the stable capability error. | Implemented unit evidence / P0 |
| WID-009 | Exercise real proxy mTLS, XFCC replacement, certificate rotation/revocation, and direct-path denial. | Only a currently trusted certificate reaches ATEP with one sanitized identity. | Planned deployment evidence / P0 |

## 11.15 PostgreSQL Backup and Disaster Recovery

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| DR-001 | Validate every database, Compose, service, and table identifier used in commands. | Unsafe case, punctuation, length, or command syntax is rejected before subprocess execution. | Implemented unit evidence / P0 |
| DR-002 | Create a custom-format logical backup without owners or privileges. | Archive is non-empty, bounded-hashable, and portable to the restore operator. | Tool implemented; disposable CI execution pending / P0 |
| DR-003 | Inspect the archive with pg_restore --list. | Unreadable or malformed archive fails before database creation or validation. | Tool implemented; disposable CI execution pending / P0 |
| DR-004 | Create a random database from template0 and restore with first-error failure. | Restore completes only when every archive command succeeds in isolation. | Tool implemented; disposable CI execution pending / P0 |
| DR-005 | Compare source and restored Alembic revisions. | Exactly one identical revision is present in both databases. | Parser unit evidence; disposable equality pending / P0 |
| DR-006 | Compare ordered public schema fingerprints. | Table/column metadata hashes and table catalogues match exactly. | Fingerprint implementation; disposable equality pending / P0 |
| DR-007 | Compare every public-table row count. | All counts match; report retains only table total, row total, and count-map SHA-256. | Deterministic fingerprint test; disposable equality pending / P0 |
| DR-008 | Inspect commands, report, workflow, and artifacts for secrets or domain content. | Credentials stay in the container environment; no dump, table name, identifier, or row is retained. | Unit and workflow-policy evidence / P0 |
| DR-009 | Force success and failure cleanup paths. | Temporary local/remote dump and random restore database are removed without hiding the primary error. | Implementation review; failure-injection expansion planned / P0 |
| DR-010 | Run the drill after quiescing API and outbox writers and retain the aggregate report. | CI uploads only atep-dr-report.json for 14 days and always removes the disposable stack. | Workflow policy evidence; remote execution pending / P0 |
| DR-011 | Restore a provider base backup plus WAL to a selected timestamp. | Verified recovery point meets approved RPO with encrypted immutable source evidence. | Planned production exercise / P0 |
| DR-012 | Execute post-recovery application smoke tests. | Readiness, authentication, outbox publication, audit search, and artifact consistency pass within approved RTO. | Planned deployed exercise / P0 |

## 11.16 Release Promotion

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| REL-001 | Submit valid and invalid target environments, image digests, and source SHAs. | Only fixed environment names, a non-zero lowercase SHA-256 digest, and a full lowercase commit SHA are accepted. | Implemented parameterized unit evidence / P0 |
| REL-002 | Supply a source SHA outside main. | Validation stops before an environment job begins. | Workflow ancestry gate and policy review / P0 |
| REL-003 | Promote a rendered migration and workload manifest. | Only the exact reviewed ATEP zero-digest image is replaced; every image uses the same immutable repository and digest. | Implemented unit evidence / P0 |
| REL-004 | Render a literal Secret, unexpected repository, absent placeholder, or remaining zero digest. | Evidence generation fails and no successful report is emitted. | Implemented negative unit evidence / P0 |
| REL-005 | Select staging or production. | Staging requires successful development; production requires successful staging; fixed environments cannot be bypassed by an input name. | Workflow policy test / P0 |
| REL-006 | Leave ATEP_PROMOTION_ENABLED absent or different from lowercase true. | The referenced environment job fails closed before evidence generation. | Workflow policy test; live environment exercise pending / P0 |
| REL-007 | Inspect the environment artifact. | Four secret-free manifests and schema 1.1.0 JSON bind environment, source, digest, timestamps, resource counts, and render hashes. | Implemented report-contract test / P0 |
| REL-008 | Start overlapping validations for the same environment. | Per-environment concurrency permits at most one active validation for that environment. | Workflow policy review; live concurrency exercise pending / P1 |
| REL-009 | Review production as the initiating operator. | GitHub prevents self-approval and requires an independent reviewer when repository protection is configured. | Manual repository-settings and deployment-review evidence pending / P0 |
| REL-010 | Attempt to find or execute cluster apply, package publication, OIDC issuance, or write permission. | The validation workflow has read-only contents permission and performs no deployment. | Automated workflow policy evidence / P0 |
| REL-011 | Verify image signature and source provenance before a real development deployment. | Trusted identity binds the digest to the reviewed source/build and rejects substitution. | Implemented workflow gate; first live evidence pending / P0 |
| REL-012 | Execute migration, workload rollout, smoke checks, and rollback using retained evidence. | The same verified digest reaches each environment; migration and rollback evidence is preserved without automatic database downgrade. | Planned live-cluster exercise / P0 |

## 11.17 Signed Image Provenance

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| PROV-001 | Dispatch release from a ref other than main or with a checkout different from github.sha. | Release stops before registry authentication or build. | Workflow policy implemented; live negative evidence pending / P0 |
| PROV-002 | Leave ATEP_RELEASE_ENABLED absent or inspect release job permissions. | Release fails closed; contents stay read-only and only the release job has package/OIDC/attestation writes. | Workflow policy test / P0 |
| PROV-003 | Publish the first sha-<commit> tag and inspect image labels. | GHCR stores the exact commit tag with source, revision, and title labels; no floating tag exists. | Implementation complete; first live publish pending / P0 |
| PROV-004 | Re-run release for an already published commit. | Existing tag is detected and replacement is refused. | Workflow policy implemented; live negative evidence pending / P0 |
| PROV-005 | Parse missing, non-string, mutable, malformed, or zero Buildx digest metadata. | Release evidence generation rejects it before attestation. | Implemented parameterized unit evidence / P0 |
| PROV-006 | Inspect SLSA and CycloneDX attestations. | Both signed predicates identify the same fully qualified image and immutable manifest digest and are attached to GHCR. | Pinned workflow implemented; live GitHub/Sigstore evidence pending / P0 |
| PROV-007 | Promote a digest with no attestation or an invalid signature. | Cryptographic verification fails before development. | Promotion gate implemented; live negative evidence pending / P0 |
| PROV-008 | Promote provenance signed by another repository or workflow. | Exact repository and signer-workflow policy rejects it. | Workflow policy test; live negative evidence pending / P0 |
| PROV-009 | Supply a source SHA or source ref different from signed provenance. | Verification rejects the mismatch before environment access. | Workflow policy test; live negative evidence pending / P0 |
| PROV-010 | Present provenance produced by a self-hosted runner. | --deny-self-hosted-runners rejects it. | Workflow policy test / P0 |
| PROV-011 | Validate release evidence schema, tag, reference, UTC timestamp, and attestation URLs. | Schema 1.0.0 deterministically binds only reviewed public release identifiers. | Implemented unit evidence / P0 |
| PROV-012 | Inspect report, workflow, artifacts, and cleanup for credentials. | No token or environment value is retained; registry credentials are removed even after failure. | Policy test and implementation review / P0 |
| PROV-013 | Inspect the manual release caller and reusable workflow interface. | Approval uses the protected release environment; the builder runs only after approval and declares no workflow inputs or caller secrets. | Implemented workflow-contract test / P0 |
| PROV-014 | Invoke or alter the builder identity/ref away from the exact workflow on refs/heads/main. | The builder fails before registry authentication, publication, or attestation. | Implemented static contract; live negative execution pending / P0 |
| PROV-015 | Verify an image attested by the caller or another workflow while promotion and admission expect the reusable builder. | Both exact signer gates reject the mismatched provenance; the reusable signer is accepted only with the required source SHA/ref and hosted runner. | Automated cross-policy test; live negative evidence pending / P0 |
| PROV-016 | Build a release archive manifest from matching report, CycloneDX SBOM, attestation JSONL, and trusted-root JSONL. | Schema 1.0.0 binds source/ref, image digest/reference, signer, timestamp, fixed roles/names, byte sizes, and SHA-256 values. | Implemented unit evidence / P0 |
| PROV-017 | Supply malformed JSON/JSONL, empty, symlinked, duplicate, renamed, or source/image-mismatched archive inputs. | Manifest generation fails closed without producing trusted evidence. | Implemented malformed, empty, mismatch, duplicate, and rename coverage; symlink check implemented with platform-specific exercise pending / P0 |
| PROV-018 | Inspect the reusable builder's download and verification order. | Exact-digest bundle and current roots are non-empty; archived SLSA provenance passes exact signer/source/runner policy before upload. | Implemented workflow-policy test; live GitHub evidence pending / P0 |
| PROV-019 | Alter one byte in each archived file and restore the package on a clean verifier. | Manifest comparison detects every mutation; intact evidence verifies offline with the retained roots. | Manifest hashing implemented; live mutation/restore exercise pending / P0 |
| PROV-020 | Revoke a disposable exact digest after preserving evidence. | Attestation and package/referrers are withdrawn under dual review; online verification, promotion, and admission reject it while another digest remains valid. | Runbook implemented; live destructive exercise pending / P0 |
| PROV-021 | Seal the same manifest and evidence twice in clean destinations. | ZIP and receipt bytes are identical; fixed object key, entry count, source/image identity, manifest hash, archive hash, and size match. | Implemented deterministic unit evidence / P0 |
| PROV-022 | Restore a valid sealed archive and receipt into an empty directory. | Every exact manifest entry is extracted, re-hashed, re-sized, and bound to the receipt without partial output. | Implemented round-trip unit evidence / P0 |
| PROV-023 | Tamper with the ZIP or receipt; add traversal, duplicate, extra, compressed, empty, or oversized entries; or target an existing output. | Restore fails closed before trusted output replaces any existing path. | Tamper, traversal/extra, and existing-output coverage implemented; remaining negative matrix structurally enforced / P0 |
| PROV-024 | Upload the seal and receipt, then download them in a fresh read-only job. | The separate job restores successfully before the reusable release workflow completes. | Workflow contract implemented; first hosted release evidence pending / P0 |
| PROV-025 | Exercise the selected immutable provider with existing-key, retention, identity, integrity, read-back, audit, and clean-host restore tests. | Only a non-replacing, checksum-matching object under locked adequate retention is catalogued; negative permissions and policy tests fail closed. | Provider-neutral contract implemented; provider selection/live evidence pending / P0 |
| PROV-026 | Validate a complete normalized provider response against a valid local seal and approved minimum retention date. | The archive fully restores and one receipt binds the exact source/image, key/version, checksums, size, locked retention, encryption, identity, audit event, and ordered times. | Implemented deterministic unit evidence / P0 |
| PROV-027 | Change the object key, upload checksum, read-back checksum, size, retention mode, encryption mode, or immutable-until date. | Export validation fails closed and emits no trusted receipt. | Implemented parameterized negative evidence / P0 |
| PROV-028 | Add an unknown credential-like field or provide unsafe, unbounded, non-canonical provider identifiers. | The exact schema and identifier policy reject the response before evidence retention. | Implemented negative schema/identifier evidence / P0 |
| PROV-029 | Reverse upload/read-back/validation chronology or target an existing export receipt. | Validation rejects time reversal and never replaces retained evidence. | Implemented negative chronology/replacement evidence / P0 |
| PROV-030 | Export a valid seal through the S3 fake client and inspect every upload, metadata, read-back, provider-evidence, and normalized-receipt field. | Conditional full-SHA-256 upload uses COMPLIANCE, exact KMS/account/key, one immutable version, complete matching read-back, and both receipts. | Implemented unit contract evidence / P0 |
| PROV-031 | Make the key/version or delete marker exist before upload, or introduce a concurrent 412 PreconditionFailed at the conditional write. | No replacement or alternate version/key is attempted; export fails closed. | Implemented history/delete-marker/concurrency evidence / P0 |
| PROV-032 | Change retention mode/date, provider checksum/version, encryption algorithm/key, or Bucket Key state. | Metadata validation rejects every weak or inconsistent provider response before trusted receipt emission. | Implemented seven-case parameterized evidence / P0 |
| PROV-033 | Return different bytes for the exact versioned read-back. | Streamed SHA-256/size comparison rejects the object and closes the response body. | Implemented tamper evidence / P0 |
| PROV-034 | Use a permanent IAM-user ARN or ambiguous bucket/account/KMS configuration. | Identity/configuration validation fails before upload; only an assumed role in the exact archive account is accepted. | Implemented identity/configuration evidence; live OIDC/IAM simulation pending / P0 |
| PROV-035 | Format and validate the root module, initialize without a backend, and run the mock-provider test suite. | Terraform 1.15.8 accepts the AWS provider 6.58.0 schema and all five plan-only runs pass without AWS credentials or resources. | Implemented Terraform validation/mocked-plan evidence / P0 |
| PROV-036 | Inspect the planned bucket, versioning, retention, encryption, public-access, and lifecycle controls. | Object Lock is enabled at creation, versioning and COMPLIANCE are enabled, KMS/Bucket Key are exact, destruction is prevented, and force_destroy is false. | Implemented mocked plan and static policy evidence / P0 |
| PROV-037 | Inspect writer/restore trust and identity policies for session duration, audience, subjects, prefix, data actions, and forbidden authorities. | Exact distinct short-lived roles have only required S3/KMS data-plane actions; delete, bypass, hold, IAM, KMS administration, and audit administration are absent. | Implemented static least-privilege evidence; live IAM simulation pending / P0 |
| PROV-038 | Supply a wildcard writer subject or reuse the writer subject for restore. | Variable validation rejects ambiguous or shared OIDC trust before a plan can succeed. | Implemented negative mocked-plan evidence / P0 |
| PROV-039 | Reuse the archive bucket as the audit destination or inspect CloudTrail coverage. | The separation check rejects circular audit storage; the valid plan enables log-file validation, global/multi-Region management events, and archive-object data events to an external bucket/key. | Implemented positive/negative mocked-plan evidence; live delivery pending / P0 |
| PROV-040 | Inspect routine IaC CI for backend, credential, OIDC, and execution authority. | The job has read-only repository access, no AWS credential or id-token, uses the locked provider, and runs only format/init-without-backend/validate/test with no apply. | Implemented workflow-policy evidence / P0 |
| PROV-041 | Audit a fully conforming foundation through simulated STS, S3, KMS, IAM, and CloudTrail clients. | Eleven exact checks pass and one schema-versioned report is atomically emitted without caller/session identity, raw policies, credentials, tokens, or response bodies. | Implemented read-only audit evidence / P0 |
| PROV-042 | Change account, retention, KMS binding/rotation, IAM actions, or CloudTrail logging; share audit/archive storage or writer/restore subjects. | The auditor fails closed at the violated boundary and writes no report. | Implemented six provider-control negatives plus boundary negatives / P0 |
| PROV-043 | Run the auditor when its output already exists or inspect its code/API calls. | Existing evidence is never replaced; only documented read methods are invoked and no partial temporary report remains. | Implemented non-replacement and static review evidence / P0 |

## 11.18 Digital Vehicle State

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| DVS-001 | Create a vehicle and inspect its initial aggregate | Safe parked baseline, version 1, no traction or charging activity | Automated / P0 |
| DVS-002 | Submit values outside the component bounds | Validation rejects invalid SOC, SOH, temperature, speed, torque, steering, or brake values | Automated / P0 |
| DVS-003 | Submit contradictory moving and operational states | Moving requires driving mode, valid gear, enabled motor, closed contactors, and released parking brake | Automated / P0 |
| DVS-004 | Submit contradictory charging state | Charging requires charging mode, park gear, zero speed, disabled motor, and closed contactors | Automated / P0 |
| DVS-005 | Replace a valid aggregate using its expected version | State persists and version increments exactly once | Automated / P0 |
| DVS-006 | Inspect transaction evidence after a replacement | State, bounded audit record, and versioned outbox event are committed atomically | Automated / P0 |
| DVS-007 | Repeat the exact immediately preceding request | Current state is returned without duplicate transition evidence | Automated / P0 |
| DVS-008 | Replace from a stale version with different state | Stable HTTP 409 vehicle_state_version_conflict reports only the current version | Automated / P0 |
| DVS-009 | Exercise read and write with separately scoped roles | Each permission grants only its intended operation; missing permission returns HTTP 403 | Automated / P0 |
| DVS-010 | Apply migration 0013 over an existing vehicle catalogue | Every existing vehicle receives one safe state aggregate and the schema reaches the expected head | CI integration / P0 |

## 11.19 Deterministic Vehicle Simulation

| ID | Test and objective | Expected result | Status / priority |
| --- | --- | --- | --- |
| SIM-001 | Execute parked -> ready -> driving -> parked with explicit durations | Modes, state versions, and cumulative logical milliseconds are exact and repeatable | Automated / P0 |
| SIM-002 | Repeat the same vehicle-scoped command identifier and payload | Original result returns with duplicate=true; time and evidence do not advance | Automated / P0 |
| SIM-003 | Reuse a command identifier with different parameters | Stable simulation-command conflict; no mutation | Automated / P0 |
| SIM-004 | Skip a required mode or request an unsupported target | Stable state conflict reports current and requested mode | Automated / P0 |
| SIM-005 | Submit a stale expected aggregate version | Stable vehicle-state version conflict reports current version | Automated / P0 |
| SIM-006 | Inspect a successful transition transaction | Aggregate, replay row, audit, and atep.digital_vehicle.simulation.transitioned.v1 event commit together | Automated / P0 |
| SIM-007 | Validate transition input bounds | Reject missing driving speed, speed on non-driving targets, or duration outside 1-600,000 ms | Automated / P0 |
| SIM-008 | Apply migration 0014 to existing digital states | Logical time backfills to zero and transition schema reaches the expected head | CI integration / P0 |

## 11.20 Deterministic Sensors and Actuators

| Test | Objective |
| --- | --- |
| Actuator bounds | Reject accelerator, brake, steering, duration, and seed values outside the public contract |
| Pedal conflict | Prevent simultaneous positive accelerator and brake commands |
| Operational safety | Reject non-zero actuator commands unless the vehicle is in driving mode |
| Deterministic integration | Prove actuator inputs update speed, torque, brakes, steering, lighting, SOC, and temperature predictably |
| Seed replay | Prove equal state, command, and seed inputs produce equal readings |
| Noise boundary | Keep configured noise and final readings inside documented safe bounds |
| Stuck fault | Prove a sensor can report a fixed configured reading while physical state evolves independently |
| Offset fault | Prove a sensor applies the configured offset to its physical value |
| Optimistic conflict | Reject stale expected versions with the stable global error contract |
| Exact retry | Return the persisted step without advancing time or duplicating evidence |
| Command conflict | Reject reuse of a vehicle-scoped command ID with different inputs or sensor configuration |
| Atomic evidence | Commit state, replay record, audit, and outbox event together |
| RBAC | Require digital_vehicle:write and deny unauthorized callers |
| OpenAPI contract | Publish the versioned step request and response schemas |
| Migration | Apply and reverse migration 0015 in the disposable PostgreSQL environment |

# 12. Suggested CI/CD Quality Pipeline

- Source checks: secret scan, license policy, dependency lock review.

- Static checks: Python compilation, Ruff formatting/lint, strict mypy, SAST.

- Unit checks: fast test suite and coverage threshold.

- Contract checks: OpenAPI snapshot and event-schema compatibility.

- Build and release: immutable commit-tagged image, labels, SBOM, vulnerability scan, signed SLSA/SBOM attestations, and aggregate release evidence.

- Integration checks: disposable PostgreSQL, Redis, and RabbitMQ; migrations; API and outbox tests.

- Promotion validation: verify exact signed provenance, then bind source SHA and image digest and render/fingerprint development evidence.

- Environment deployment: development namespace with short-lived identity and externally managed secrets.

- Smoke checks: liveness, readiness, authentication, RBAC, and one event publication.

- Ordered promotion: staging and production gates reuse the verified digest and retained evidence.

- Post-deployment verification: dashboards, alerts, rollback readiness, and audit record.

Pipeline artifacts should include test reports, coverage, OpenAPI schema, migration plan, SBOM, image digest, security scan results, deployment manifest, and a short verification summary.

# 13. Security Threat Review

| Threat | Current control | Remaining action |
| --- | --- | --- |
| Credential theft | Argon2 hashes, no default credentials, and account/client authentication limits | Add MFA option, breach-password checks, secure reset flow, and measured lockout policy |
| Token theft or forgery | Signed short-lived access token, opaque hash-only refresh storage, rotation, and replay-family revocation | Add key identifiers, asymmetric keys or managed identity; consider access-token deny-listing for high-risk deployments |
| Account enumeration | Generic errors, dummy password verification, and normalized-account rate limiting | Benchmark timing and monitor distributed guessing patterns |
| Privilege escalation | Permission-based checks and normalized identity | Add administration audit trail, approval rules, and negative authorization suite |
| Secret leakage | Environment-based secrets, ignored .env, and automated history scanning | Add secret manager, rotation runbooks, and expanded log redaction tests |
| SQL injection | SQLAlchemy expression API, parameterization, and CodeQL analysis | Maintain code review and test any raw SQL explicitly |
| Event spoofing or tampering | Controlled exchange publication and message identity | Add broker TLS/mTLS, broker permissions, schema validation, and optional message signing |
| Message replay | Unique event IDs and documented idempotency | Implement consumer inbox/deduplication and retention policy |
| Dependency compromise | Hash-locked graphs, immutable inputs, scanning, input-free reusable release builder, signed provenance/SBOM, pre-promotion verification, and exact in-cluster attestation policy | Add independently governed builder hosting, long-term evidence, live controller enforcement, and supplier-response policy |
| Denial of service | Bounded readiness timeouts and distributed versioned-API limits | Add body-size/pool limits, backpressure, proxy-aware attribution, and load evidence |

# 14. Risk and Technical Debt Register

| ID | Risk or debt | Impact | Mitigation / next action | Priority |
| --- | --- | --- | --- | --- |
| R-001 | Disposable local integration is automated and a CI workflow is defined, but no remote CI run has been retained yet. | Runner-image or hosted-network differences may remain undiscovered. | Execute the workflow on GitHub and retain the first successful run as evidence. | Low |
| R-002 | Refresh rotation and revocation are implemented, but stateless access tokens cannot be revoked before expiry. | A stolen access token remains usable for its remaining short lifetime. | Evaluate Redis-backed deny-listing and reduce access lifetime for high-risk deployments. | Medium |
| R-003 | Bootstrap configuration remains present after first use. | Misconfiguration could expose unnecessary credential material. | Define one-time deployment procedure and remove bootstrap secrets immediately. | High |
| R-004 | Outbox has no maximum retry or quarantine policy. | A poison event may retry indefinitely or block observability. | Add backoff, attempt policy, quarantine, metrics, and operator replay. | High |
| R-005 | Audit search/export and the retention baseline are implemented, but immutable archive, restore, legal-hold, and disposition automation are not. | PostgreSQL storage will grow indefinitely and long-term restorability remains unproven. | Implement partition-aware archive automation, integrity manifests, restore drills, capacity alerts, and controlled disposition. | Medium |
| R-006 | Health checks create direct dependency connections. | Probe volume may add avoidable load. | Benchmark and consider pooled/lightweight broker health strategy. | Medium |
| R-007 | The global API error schema is not snapshot/version compatibility tested. | An accidental shape change may break clients. | Add OpenAPI snapshots and consumer contract checks. | Medium |
| R-008 | Dependency locks, immutable inputs, scanning, and an input-free exact-identity reusable builder are implemented, but caller and builder remain in the same repository and commit. | A compromise of reviewed workflow code or its hosted execution context could still produce valid provenance for malicious content. | Move the builder to a separately governed repository, reference a reviewed immutable SHA, enforce independent branch protection, and retain external verification evidence. | Medium |
| R-009 | Bounded dependency and storage telemetry exists, but database-pool saturation, Redis/RabbitMQ provider internals, durable quota/retention signals, and asynchronous trace links remain incomplete. | Some saturation, capacity-policy, or cross-process failures may still require provider consoles and log-centric investigation. | Add provider exporters/pool metrics and OpenTelemetry links with load, outage, and cardinality evidence. | Medium |
| R-010 | The logical PostgreSQL restore drill and initial RPO/RTO targets are implemented, but provider-native backup, immutable retention, WAL/PITR, artifact-object coordination, and deployed recovery exercises are not. | CI proves portable logical restore only; regional failure, point-in-time loss, key access, and full platform recovery remain unproven. | Configure encrypted independent backups and WAL, align artifact snapshots, alert on age/failure, and retain quarterly restore plus annual disaster evidence against approved objectives. | High |
| R-011 | Rate limiting uses fixed windows and the direct network peer when no bearer credential is present. | Bursts near a window boundary may temporarily exceed the nominal rate; a shared reverse-proxy address may group unrelated clients. | Calibrate thresholds with load tests and implement a reviewed trusted-proxy attribution policy before public deployment. | High |
| R-012 | Shared-secret workload authentication, an application-side SPIFFE boundary, and reconciliation are implemented, but per-instance identity and multi-replica scheduler ownership are not. | A retained token can still be stolen during migration, and behavior under independently scheduled API replicas is not yet evidenced. | Complete token retirement after live mTLS evidence, add instance leases and reconciliation metrics, and define explicit leader/scheduler ownership before dynamic routing. | Medium |
| R-013 | The development artifact adapter uses node-local filesystem storage and external object creation cannot share the PostgreSQL transaction. | Multiple replicas may not see the same content; a process crash between object promotion and metadata commit can leave an orphan; unscanned evidence can carry unsafe content. | Use shared encrypted S3-compatible storage in deployed environments; add orphan reconciliation, malware scanning, retention/legal-hold policy, quotas, signed internal retrieval, and lifecycle metrics. | High |
| R-014 | Local Alertmanager routing exists, but Grafana remains anonymous, trace output is debug-only, management endpoints lack application authentication, and no production incident provider/owner is configured. | Deploying local defaults publicly could disclose operations; traces are non-durable; local webhook evidence cannot page an accountable responder. | Keep loopback/network isolation, disable anonymous access, require TLS/workload authentication, add durable traces and managed provider routing, validate escalation, delivery, cardinality, overhead, and thresholds before production. | High |
| R-015 | Three Grype CPE findings affect the Python 3.14.6 binary and no stable fixed CPython release is available; their exact exceptions expire on 5 September 2026. | An unresolved upstream vulnerability may remain reachable before a stable update is released. | Match only the exact CVE/package/version/type, review updates weekly, remove each exception immediately when fixed, and permit no broader suppression. | High |
| R-016 | Kubernetes manifests are rendered and policy-tested but have not been exercised against a live cluster or bound to a real image digest, secret provider, CNI, ingress, TLS policy, or shared object store. | Provider behavior, rollout timing, network reachability, storage permissions, and recovery may differ from static evidence. | Execute a staged cluster exercise with approved overlays, retain migration/smoke/rollback evidence, and resolve singleton leadership before horizontal scaling. | High |
| R-017 | ATEP validates forwarded SPIFFE identity, but the repository does not yet deploy the certificate authority, certificate lifecycle, or validating proxy. | Misconfigured XFCC forwarding or a direct application path could permit identity spoofing despite correct application parsing. | Require proxy-side certificate validation and XFCC replacement, exact CIDRs, network-policy direct-path denial, separated trust domains, rotation/revocation drills, and retained live evidence before enablement. | High |
| R-018 | Promotion now verifies signed source-to-image provenance, but GitHub environment protections and the first live release/promotion evidence cannot be encoded or proven by workflow YAML alone. | Weak repository settings could permit an unauthorized release or bypass separation of duties despite correct workflow logic. | Independently audit release and promotion environments, require reviewers with self-review/bypass disabled, and retain the settings plus first live evidence. | High |
| R-019 | A deterministic seal, restore gate, normalized receipt, AWS adapter, Terraform foundation, and read-only conformance auditor exist, but Actions retains evidence for only 90 days and no protected AWS apply, live report, archive acceptance, or admission/revocation exercise is configured. | Simulated audit evidence cannot prove real account ownership, effective IAM/KMS controls, retained-object behavior, CloudTrail event arrival, cost, or clean-host recovery. | Independently review the account/external controls, protect two-reviewer plan/apply, run the read-only audit, simulate IAM denials, then retain live upload/repeat-write/delete/shorten/bypass/CloudTrail/restore evidence before production use. | High |
| R-020 | The GitHub repository currently has one direct collaborator, so required independent review with self-review prevention would deadlock the first protected release. | Weakening the rule would invalidate the documented separation-of-duties control; enabling it with only the initiator would make release impossible. | Add a trusted read-or-higher collaborator as release reviewer, configure the protected release environment, retain settings evidence, and only then execute the first publish. | High |

# 15. Roadmap and Increment Plan

## Increment 2 — Administration and Audit

- user creation, retrieval, pagination, status, and role-assignment endpoints - implemented;

- immutable administrative audit foundation - implemented;

- consistent error and pagination contracts - implemented;

- refresh-token rotation, reuse detection, revocation, and secure logout - implemented;

- role catalogue administration - implemented;

- audit query, bounded export, and retention-policy baseline - implemented;

- immutable archive, restore verification, legal hold, and controlled disposition - production hardening;

- Redis-backed authentication and API rate limiting - implemented;

- trusted-proxy attribution, multi-replica load evidence, and production threshold tuning - production hardening;

- API, database, and broker integration suites.

## Increment 3 — Platform Services

- service registry and module capability catalogue - implemented;

- authenticated module heartbeat, bounded lease expiry, credential rotation, and automatic reconciliation - implemented;

- vehicle catalogue and capability-protected idempotent telemetry ingestion - implemented initial slice;

- CarSystemUI showcase connection to the ATEP REST contract - implemented initial gateway slice;

- replaceable simulator/AAOS VehiclePropertySource and read-only CarPropertyManager compatibility bridge - implemented initial slice;

- unique connectivity-constrained WorkManager retry with bounded exponential backoff - implemented and build verified;

- persistent rejected-event inspection, unchanged-identity retry, selective discard, and retry-exhaustion visibility - implemented and build verified;

- immutable operator-decision evidence and live emulator/VHAL-to-ATEP execution - next;

- area-aware door/seat mapping and typed subscribePropertyEvents in the AOSP platform build - planned;

- authorized leased test-command delivery with safe Android execution - implemented and verified by live CT-SHOW-010 emulator evidence;

- production WebSocket connection limits, revocation fan-out, metrics, and resume-from-version replay;

- vehicle/test configuration profiles;

- persistent scheduler boundary and job lifecycle - implemented initial slice;

- object-storage abstraction for test artifacts - implemented initial slice;

- correlated traces, bounded domain/dependency/storage metrics, aggregate health/backlog, dashboards, recording rules, alerts, and local Alertmanager delivery - implemented; durable traces, provider-specific saturation, production routing, threshold calibration, and sustained SLO evidence remain hardening.

- deterministic locks, immutable build inputs, secret/dependency/source/image scanning, CycloneDX SBOMs, and weekly update proposals - implemented; signing and provenance remain hardening.

## Increment 4 — Production Hardening

- phased Kubernetes manifests and a vendor-neutral external Secret contract - implemented initial

baseline; approved digest overlays, provider binding, ingress/TLS, live evidence, shared storage, and multi-replica leadership remain;

- native namespace-scoped Kubernetes repository/digest admission - implemented initial slice;

live CEL type-checking and denial/audit evidence remain;

- exact GitHub/Sigstore artifact-attestation admission configuration - implemented initial slice;

immutable chart approval, controller installation, trust status, and live positive/negative evidence remain;

- validating mTLS proxy, certificate lifecycle, direct-path denial, and live identity evidence;

- logical PostgreSQL restore drill and aggregate CI evidence - implemented initial slice;

- provider-native encrypted backup, immutable retention, artifact coordination, PITR/WAL, and deployed disaster exercises - production hardening;

- performance, resilience, and security-policy calibration;

- ordered development/staging/production promotion validation and retained render evidence â€” implemented initial slice;

- protected GHCR release, input-free reusable builder, signed SLSA/CycloneDX attestations, and exact pre-promotion verification - implemented initial same-repository builder slice;

- independently governed trusted builder, product-lifetime immutable evidence provider, live attestation-admission/revocation evidence, and real provider deployment across protected environments - production hardening.

# 16. Engineering Review Worksheets

## 16.1 Architecture Change Entry

| Field | Entry |
| --- | --- |
| Change title |  |
| Date / owner |  |
| Problem and constraints |  |
| Options considered |  |
| Decision and rationale |  |
| Security / reliability impact |  |
| Migration and rollback |  |
| Requirements affected |  |
| Tests and evidence required |  |

## 16.2 Test Execution Record

| Field | Entry |
| --- | --- |
| Test ID and version |  |
| Date / executor |  |
| Build / image digest |  |
| Environment |  |
| Preconditions and test data |  |
| Procedure / command |  |
| Expected result |  |
| Actual result |  |
| Evidence location |  |
| Pass / fail / blocked |  |
| Defect or follow-up |  |

## 16.3 Increment Retrospective

| Prompt | Notes |
| --- | --- |
| What was delivered and verified? |  |
| Which assumptions changed? |  |
| What caused rework or delay? |  |
| Which risks increased or decreased? |  |
| What technical debt was accepted? |  |
| Which engineering practice should be retained? |  |
| What is the highest-value next experiment? |  |

# 17. Operational Runbook Starter

## Normal Startup

- Provide environment-specific URLs and secrets.

- Start PostgreSQL, Redis, and RabbitMQ and wait for health.

- Apply Alembic migrations exactly once per release.

- Start the API and outbox worker from the same immutable image.

- Verify liveness and readiness.

- Authenticate a controlled test account and publish one smoke-test event.

- Confirm logs and correlation IDs, then enable traffic.

## Dependency Outage Triage

- check /health/ready to identify the unavailable dependency;

- search structured logs by correlation ID and timestamp;

- inspect database pool, Redis availability, or RabbitMQ connection/channel state;

- avoid deleting outbox rows to resolve a broker outage;

- restore the dependency, verify automatic recovery, and review backlog age;

- record the incident, customer impact, root cause, and preventive action.

## Rollback Principle

Application rollback is safe only when the previous version is compatible with the migrated schema and event contracts. Prefer backward-compatible expand-and-contract migrations. Never perform an automatic destructive database downgrade on production data without a reviewed recovery plan and backup evidence.

# 18. Glossary

| Term | Definition |
| --- | --- |
| ATEP | Automotive Test Engineering Platform |
| Control plane | APIs and services that configure, secure, coordinate, and observe platform behavior |
| RBAC | Role-Based Access Control; permissions are grouped into roles assigned to users |
| JWT | JSON Web Token used here as a signed, time-limited access credential |
| DTC | Diagnostic Trouble Code, introduced in later diagnostics volumes |
| ECU | Electronic Control Unit |
| Transactional outbox | Pattern that records state and integration events atomically before asynchronous publication |
| At-least-once delivery | A message may be delivered more than once but should not be lost after successful commit |
| Idempotency | Repeating an operation produces no additional unintended effect |
| Liveness | Whether the process itself is running and responsive |
| Readiness | Whether the process can safely serve traffic with required dependencies available |
| Correlation ID | Identifier propagated across operations to reconstruct one distributed flow |
| SLO | Service Level Objective, a measurable reliability target |
| SBOM | Software Bill of Materials listing the components in an artifact |
| Rate limit | A bounded request quota enforced over an expiring time window to reduce abuse and overload |
| Module registry | The authoritative control-plane catalogue of ATEP modules, metadata, declared status, and versioned capabilities |
| Capability | A canonical, versioned function that a module declares for discovery and integration |
| Workload credential | A high-entropy module secret returned once and persisted only as a SHA-256 digest |
| Heartbeat lease | A bounded interval during which an authenticated module is considered operationally present |
| Reconciliation | A periodic process that converts expired operational leases into observable inactive state |
| CarSystemUI | The Android Automotive in-vehicle interface, learning surface, simulator, AAOS property adapter, and ATEP gateway |
| Vehicle Gateway | Adapter that maps CarPropertyManager/VHAL observations and authorized commands to versioned ATEP contracts |
| VehiclePropertySource | Android boundary that supplies canonical vehicle state from an explicitly identified simulator or AAOS origin |
| CarPropertyManager | Android Automotive application API for reading, writing, and subscribing to permitted vehicle properties exposed by CarService |
| VHAL | Vehicle Hardware Abstraction Layer; the Android boundary to a physical or simulated vehicle implementation |
| WorkManager | Android Jetpack scheduler for persistent, constrained, deferrable background work that can survive process termination and reboot |
| Telemetry event | A timestamped property observation identified by a client-generated idempotency key |
| Rejected telemetry | A permanently refused client event retained locally with its original evidence and a non-sensitive reason for explicit disposition |
| Retry exhaustion | A persisted terminal delivery state reached after the configured attempt bound; automatic scheduling remains stopped until explicit recovery |
| Vehicle command | An idempotent operator-requested instruction addressed to one vehicle and one target module for bounded gateway execution |
| Command lease | A time-bounded exclusive claim that permits recovery when execution or acknowledgement is interrupted |
| Claim token | A high-entropy secret binding one acknowledgement to its current command attempt; only its SHA-256 digest is persisted |
| Environment profile | An immutable named vehicle/test baseline containing vehicle kind, property source, bounded configuration, lifecycle status, and version |
| Reproducibility snapshot | The profile identity, version, source, kind, and configuration copied into a TestRun so later archival cannot change executed evidence |

# 19. Evidence Index

| Evidence | Repository location |
| --- | --- |
| Application composition and middleware | src/atep/main.py |
| Security primitives | src/atep/core/security.py |
| Configuration contract | src/atep/core/config.py and .env.example |
| Identity and RBAC | src/atep/identity/ |
| Global API error contract | src/atep/core/errors.py |
| Distributed Redis rate limiting | src/atep/core/rate_limit.py, typed settings, and application dependencies |
| Module registry, heartbeat, and reconciliation | src/atep/registry/, including src/atep/registry/reconciler.py; migrations 0005_module_registry.py and 0006_module_heartbeat_leases.py; and module API contracts |
| Vehicle catalogue, telemetry, and leased commands | src/atep/vehicles/, migrations 0007_vehicle_telemetry.py and 0008_vehicle_command_delivery.py, API contracts, tests/test_vehicle_telemetry.py, and tests/test_vehicle_commands.py |
| Digital vehicle state | src/atep/vehicles/, migration 0013_digital_vehicle_state.py, tests/test_digital_vehicle_state.py, API/integration contracts, and docs/digital-vehicle-state.md |
| Deterministic vehicle simulation | transition engine in src/atep/vehicles/, migration 0014_deterministic_vehicle_simulation.py with bounded revision 0014_vehicle_simulation, tests/test_digital_vehicle_state.py, and Volume II requirements/roadmap |
| Test-run lifecycle and live updates | src/atep/test_runs/, migration 0009_test_runs.py, tests/test_test_runs.py, and the WebSocket path in tests/integration/test_identity_flow.py |
| Environment profiles and TestRun snapshots | src/atep/environment_profiles/, migration 0010_environment_profiles.py, and tests/test_environment_profiles.py |
| Persistent test-job scheduling | src/atep/test_jobs/, migration 0011_test_jobs.py, tests/test_test_jobs.py, and the disposable integration scenario |
| Immutable test-artifact storage | src/atep/artifacts/, migration 0012_test_artifacts.py, tests/test_artifacts.py, and multipart upload/download integration evidence |
| Android Vehicle Gateway, property sources, retry worker, operator evidence, and command executor | CarSystemUI_android/showcase/app/.../gateway/, showcase/app/.../vehicle/, Android unit tests, docs/ATEP_VEHICLE_GATEWAY.md, and docs/TEST_CASE_CT_SHOW_006.md through docs/TEST_CASE_CT_SHOW_010.md in the companion repository |
| Immutable audit model, query/export APIs, and recorder | src/atep/audit/ |
| Event outbox and worker | src/atep/events/ |
| Database migrations | migrations/versions/0001_core_platform.py through 0014_deterministic_vehicle_simulation.py |
| Refresh-session implementation | src/atep/identity/sessions.py, identity models, schemas, and router |
| Local service topology | compose.yaml and Dockerfile |
| Optional observability topology | compose.observability.yaml, deploy/observability/, src/atep/core/observability.py, and docs/observability.md |
| Dependency and storage telemetry | src/atep/api/health.py, src/atep/artifacts/storage.py, tests/test_dependency_storage_observability.py, alert rules, and disposable scrape evidence |
| Disposable integration topology and runner | compose.integration.yaml and tools/run_integration_tests.ps1 |
| Black-box integration scenario | tests/integration/test_identity_flow.py |
| Continuous integration workflows | .github/workflows/integration.yml, .github/workflows/security.yml, .github/workflows/release.yml, .github/workflows/reusable-release-builder.yml, and .github/workflows/promotion.yml |
| Supply-chain controls and evidence | requirements.lock, requirements-dev.lock, Dockerfile, .grype.yaml, .github/dependabot.yml, .github/workflows/security.yml, docs/software-supply-chain-security.md, and tests/test_supply_chain_security.py |
| Kubernetes deployment baseline | deploy/kubernetes/, deploy/kubernetes/README.md, and tests/test_kubernetes_manifests.py |
| SPIFFE/XFCC workload identity | src/atep/registry/workload_identity.py, tests/test_workload_identity.py, docs/workload-identity.md, configuration examples, and OpenAPI contract tests |
| PostgreSQL backup and restore drill | tools/run_postgres_restore_drill.py, tests/test_disaster_recovery.py, .github/workflows/integration.yml, and docs/disaster-recovery.md |
| Release promotion validation | tools/build_promotion_evidence.py, tests/test_release_promotion.py, .github/workflows/promotion.yml, and docs/release-promotion.md |
| Signed release provenance | tools/build_release_evidence.py, tests/test_release_provenance.py, .github/workflows/release.yml, .github/workflows/reusable-release-builder.yml, Dockerfile, and docs/release-provenance.md |
| Release evidence lifecycle | tools/build_release_archive_manifest.py, tests/test_release_archive.py, .github/workflows/reusable-release-builder.yml, and docs/release-evidence-lifecycle.md |
| Sealed archive and provider contract | tools/seal_release_archive.py, tests/test_release_archive.py, .github/workflows/reusable-release-builder.yml, and docs/release-archive-provider-contract.md |
| Immutable provider export gate | tools/validate_archive_export.py, tests/test_release_archive.py, and docs/release-archive-provider-contract.md |
| AWS S3 Object Lock adapter | tools/export_archive_to_s3.py, tests/test_s3_archive_export.py, docs/aws-s3-object-lock-adapter.md, and the hash-locked Boto3 dependency |
| AWS archive Terraform foundation | deploy/terraform/aws-archive-foundation/, .terraform.lock.hcl, tests/test_terraform_archive_foundation.py, .github/workflows/security.yml, and .github/dependabot.yml |
| AWS archive foundation audit | tools/audit_aws_archive_foundation.py, tests/test_aws_archive_foundation_audit.py, and docs/aws-archive-foundation-audit.md |
| Automated tests | tests/test_security.py, test_identity.py, test_user_administration.py, test_role_catalogue.py, test_audit_query.py, test_rate_limit.py, test_module_registry.py, test_module_health.py, test_vehicle_telemetry.py, test_vehicle_commands.py, test_test_runs.py, test_test_jobs.py, test_artifacts.py, test_observability.py, test_domain_observability.py, test_dependency_storage_observability.py, test_alert_delivery.py, test_observability_assets.py, test_supply_chain_security.py, test_kubernetes_manifests.py, test_release_promotion.py, test_release_archive.py, test_s3_archive_export.py, test_terraform_archive_foundation.py, test_aws_archive_foundation_audit.py, and test_api_contract.py |
| Architecture summary | docs/architecture.md |
| Requirements baseline | docs/requirements-volume-i.md |
| Delivery roadmap | docs/roadmap-volume-i.md |
| Audit retention baseline | docs/audit-retention-policy.md |

# 20. Workbook Maintenance Checklist

- update the document version and revision history;

- reconcile capability status against the repository;

- add or revise requirements and acceptance criteria;

- record architecture decisions and superseded decisions;

- update the test catalogue and executed evidence;

- review threat model, risk register, and technical debt;

- confirm roadmap priorities and Volume I exit criteria;

- render the Word version and inspect every page before publication.